3GPP TSG-RAN WG4 Meeting NR#3	R4-1709598

Nagoya, Japan, 18 - 21 September, 2017

Source: 	ZTE

Title:	Timeline for NR BS EMC specification TS 38.113

Agenda Item:	3.4.1.4 BS EMC spec (38.113)

Document for:	Discussion

Introduction

In RAN4 meeting #84 the skeleton of NR BS EMC specification TS 38.113 has been approved in [1]. In this contribution the timeline and the following study for TS 38.113 [1] are discussed.

Discussion

NR BS EMC specification TS 38.113 [1] was planned to be presented at TSG-RAN #77 for information and at TSG-RAN #78 for approval according to the NR WID [2].

Table-1 Current timeline for TS 38.113

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Proposed Spec no. or series | Type (see NOTE 1) | Title | For info at TSG# | For approval at TSG# | Remarks |
| 38.113 | TS | NR; Base Station (BS) and repeater ElectroMagnetic Compatibility (EMC) | TSG-RAN #77 | TSG-RAN #78 | Rapporteur; TBD Core part |

However, NR BS EMC test configuration and immunity performance criteria will refer to TS 38.104 [3] and TS 38.141 [4], which were planed as following:

Table-2 Current timeline for TS 38.104 and TS 38.141

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Proposed Spec no. or series | Type (see NOTE 1) | Title | For info at TSG# | For approval at TSG# | Remarks |
| 38.104 | TS | NR; Base Station (BS) radio transmission and reception | TSG-RAN #77 | TSG-RAN #78 | Rapporteur: Johan Sköld; johan.skold@ERICSSON.COM Core part |
| 38.141 | TS | NR; Base Station (BS) conformance testing | TSG-RAN #79 | TSG-RAN #80 | Rapporteur; Steven Chen steven.chen@HUAWEI.COM Performance part |

The current plan for NR EMC specification looks unnecessarily earlier than those for TS 38.104 and TS 38.141. Therefore it is possible to align their timelines, which means the completion of NR EMC specification TS 38.113 could be postponed to TSG-RAN #80 instead of #78.

Proposal 1: The completation of TS 38.113 specification is expected to be aligned with the timeline of TS 38.141 [4].

As discussed in RAN4 meeting #84, EMC specification for NR BS TS 38.113 will also refer to AAS and eAAS EMC specification TS 37.114 [5] and TR 37.843 [6].

Table-3 Current timeline for TS 38.114

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 37.114 | Active Antenna System (AAS) Base Station (BS) Electromagnetic Compatibility (EMC) | TSG-RAN #80 | Core part |

Observation 1: The progress of TS 38.113 [1] specification depends on the timeline of TS 37.114 [5].

In addition to the above mentioned dependence on the other relative specifications, some essential technical issues in the EMC specification which were also raised up in RAN#84 [7] should be studied and concluded before the finalization of the EMC specification, and the proposed timeline is shown in Table 4.

Table 4: Timeline for concluding EMC technical issues

| Technical issues | Expected timeline for approval |
| --- | --- |
| RF RSE and EMC RE (refer to [7][8]) | RAN4 meeting #85 |
| Radiated immunity (refer to eAAS TR 37.843 [6]) | TSG-RAN #78 |
| Other immunity test set-up and configuration effected by RF exposure | TSG-RAN #79 |

Proposal 2: The identified EMC technical issues should be studied and concluded according to the proposed timeline.

Conclusion

Based on the discussion above, we have the following observations and proposal on the NR EMC specification:

Proposal 1: The completation of TS 38.113 specification is expected to refer to the timeline of TS 38.141.

Observation 1: The progress of TS 38.113 specification is depended on the timeline of TS 37.114.

Proposal 2: The identified EMC technical issues should be studied and concluded according to the proposed timeline.

- References

- R4-1708861		Proposal on  the skeleton of  NR BS EMC standard TS 38.113

- RP-171485         NR WID

- TS 38.104

- TS 38.141

- TS 37.114

- TR 37.843

- R4-1708190    Proposal on the removal of EMC radiated emission requirement for BS in TS 38.113

- R4-1709596   Further consideration on EMC RE requirement for OTA BS in TS 38.113