## Slide 1: Way Forward for NB-IoT RAN5#71 adhoc CMCC 2016.05.26
3GPP TSG WG RAN5 meeting#71
Nanjing, China, 23 - 27 May 2016
R5-163190

## Slide 2: Works need to be done at this meeting
  Agree on WFs for the adhoc meeting.
  Agree on a time plan for the adhoc meeting, such as time for Tdoc reservation.
    Proposals:
      Updated WP and Agenda should circulate on the reflector before 6th June (Monday)
      Deadline for contribution reservation and submission is 22th June (Wednesday)
  Agree on a general aspects which will be discussed during adhoc meeting
    Proposals:
      NB-IoT (36.508, 521-1 Tx&Rx + general input, 521-3 general input)
      eMTC (Test config table formats (AP71.xx))
  Call for volunteers to take cases in the WP.

## Slide 3: Works need to be done before adhoc meeting
  NB-IoT WP:
    WP needs to be updated with agreed RAN4 CRs or WFs or other references which may help RAN5 to move forward.
    This work should be done by the rapporteur and leading companies, then reviewed by supporting companies.
  TC responsible companies are encouraged to analyse core specs and prepare contributions for adhoc meeting.
  If possible, agree on some golden test cases. Leading companies could share the drafts of golden test cases on IoT reflector to help people prepare other test cases.
    In order to align input papers, leading companies will work with rapporteur to specify the golden test cases like Tx Max output pwr, Rx Max input
    Deadline for this will be discussed after RAN5#71
  Discuss open issues then provide contributions to adhoc meeting if needed.
    Data transfer mode, CP(mandatory?) or UP (separate deadline before AH)
    UL multiple access (Single tone & Multi tone)
    Deployment scenarios (in band, guard band, stand alone)
      Depend on RAN4 reqs.
  Discuss structure of 36.508 regarding NB-IoT on the reflector before the meeting.

## Slide 4: Works could be done at adhoc meeting
  36.508 to be discussed in adhoc meeting
    Analyze how operation modes, CP/UP and multiple access will affect 36.508 (captured in slide 3)
    Introduce definitions, symbols and abbreviations for NB-IoT Chapter 3
    Discuss and introduce common test environments in Chapter 4
      Define NB-IoT channels, frequencies, PHY channels, reference system configurations, etc
      Discuss and define the related UE test states, data transfer mode for RF/RRM
    Discuss RF/RRM test environments for Chapter 5,7

## Slide 5: Works could be done at adhoc meeting
  36.521-1 to be discussed in adhoc meeting
    Introduce general information for NB-IoT to 36.521-1
    Discuss the influences caused by operation modes, Multiple Access, etc.
    Discuss and agree on test case structures for TX and RX.
      Deployment scenario, TM (single/multi tone) mode effects on test structure
      Follow 36.101 structure on a high level!
    Introduce test cases for completed TX tests
      Maximum output power, Minimum power, OFF power, ON/OFF time mask, EVM, Occupied bandwidth, SEM, ACLR, Transmitter Spurious emissions, Spurious emission band UE co-existence, Transmit intermodulation
    Introduce test cases for completed RX tests
      Refsens, Maximum input level, ACS, In-band Blocking, Spurious response, Narrow band blocking, Receiver spurious emissions

## Slide 6: Works could be done at adhoc meeting
  36.521-3 to be discussed in adhoc meeting
    Introduce general information for NB-IoT to 36.521-3
    Discuss the affects caused by operation modes, Multiple Access, etc.
    Discuss the WP, possible test cases and test case structures.
    Discuss test challenges for e.g. timing (without SRS) RLF (without CQI).

## Slide 7: eMTC
  36.521-1 to be discussed in adhoc meeting
    Test configuration table formats
      Channel Bandwidth, test points etc.

## Slide 8: Format of papers etc.
  Input papers in discussion paper format.
  Discussion papers including CRs intended for test cases and Spec updates?
    Rapporteur/Convenor mail out template in advance.
    Input from Ingbert? Stoyan?
    Tdoc numbering, R5-71AH-Xxxx?