## Slide 1: Pre-RAN5#77 5GS conference call
2nd November 2017

## Slide 2: Purpose of the meeting
As the first RAN5 delivery will be w.r.t. NSA Option 3 the agenda for the call is focusing on progressing topics related to NSA option 3 for RAN5#77.
The purpose of the call is
  to go through the core WGs status after the bis meetings 9-13 October,
  raising issues/topics critical for RAN5#77 (detailed discussions need to be held by emails after the call due to the limited conference call time, or by setting up additional calls)
  share draft sub-area WPs
Based on the outcome of the conference call a RAN5 5GS work item status update will be sent out to the RAN5 5GS reflector.

## Slide 3: Agenda
Introduction including general update of the RAN5 5GS work item and overall targets (Ericsson)
Core WG status (focus on NSA option 3)
  RF/RRM core specs (NSA option 3 focus) (CMCC)
  Protocol NR and EN-DC (NSA option 3) core specs (Qualcomm)
WP sub-areas (status, targets and issues/topics critical for RAN5#77 progress of NSA Option 3)
  Common Test Environment, TS 38.508-1 & TS 36.508 (Ericsson)
  RF Tx Rx Iw Range 1 and 2, TS 38.521-3 (Qualcomm)
  Protocol L2 NR, TS 38.523-1 (Motorola Mobility)
  Protocol RRC EN-DC, TS 38.523-1 (Qualcomm)
  Protocol EPC Option 3, TS 38.523-1 (Ericsson)
  UE test loop functions for Option 3 (Samsung, Ericsson)
Need for an volunteer to become the OTA champion in RAN5 (Ericsson)
Targets for RAN#77 (Ericsson)
AOB (if time permits)
  Need for volunteer for the positioning WP sub-area
  Cover sheet for text proposal @ RAN5#77
  Topics/Issues for other WP sub-areas
  Tool to support sub-area WP owners to update WP status at/after the RAN5 meetings.

## Slide 4: 1. Introduction
Outcome RAN#77 w.r.t. RAN5 5GS work item:
  RAN5 revised WID for 5GS was approved in RP-171897.
    Extending core WI scope by:
      CT1 aspects of EDCE5 (impact Option 3)
      IMS impact due to 5GS IP-CAN (impact options series 2,4,5 and 7)
    Update to RAN5 new and impacted TSs
      Adopt to RAN5 RF/RRM TS structure to the RAN4 TS structure, see next slide
      Splitting TS 38.508 into TS 38.508-1 (Common test environment) and TS 38.508-2 (Common ICS)
      Alignment of RAN5 TS titles
      Adding TS 34.229-x as impacted TSs (needed for IMS over 5GC)

## Slide 5
RAN5 5GS WI Deliverables
Label | Deliverables | Comments | RAN5 Target completion date | RAN Plenary Target completion date
NSA1 | NSA Phase 1 | Option 3 Phase 1 | RAN5#79 (May-18) | RAN#80 (June-18)
NSA2 | NSA Phase 2 | Option 3 Phase 2, Option 7 | RAN5#81 (Nov-18) | RAN#82 (Dec-18)
NSA3 | NSA Phase 3 | Option 4 | FFS | FFS
SA1 | SA Phase 1 | Option 2, Option 5 Phase 1 | RAN5#81 (Nov-18) | RAN#82 (Dec-18)
SA2 | SA Phase 2 | Option 2, Option 5 Phase 2 | FFS | FFS

## Slide 6
RAN#76 (June-17): Approval of RAN5 5G-NR WID
RAN5#76 (Aug-17): Skeleton of work plan and TSs/TRs & defining RAN5 priority and further deliveries in addition to option 3-series based on industry needs.
RAN5#77 (27 Nov – 1 Dec 2017):
  1st version of work plan for Option 3
  Initial Pseudo CRs for Option 3-series (level pending core WG progress)
RAN5 5G-NR AH#1 (16-19 Jan 2018): Option 3-series Phase 1
RAN5#78 (26 Feb – 2 Mar 2018):
  1st version of work plan for Option 2, 7 and 5
  V1.0.0 of TSs/TRs for Option 3-series Phase 1
RAN5 5G-NR AH#2 (9-13 April 2018): Option 3-series Phase 1
RAN5#79 (21-25 May 2018): V2.0.0 of TSs/TRs (scope: for 80% of Option 3-series prioritised test cases)
RAN#80 (11-14 June 2018): V15.0.0 of TSs/TRs
RAN5#80 (20-24 Aug 2018): Options 2, 5 and 7 prioritised set
RAN5 5G-NR AH#3 (8-12 Oct 2018): Options 2,5 and 7
RAN5#81 (12-16 Nov 2018): Completion of Options 2,5 and 7 prioritised set based on RAN5 defined deliveries
RAN#82 (10-13 Dec 2018): RAN5 5G-NR completion for prioritised set of test cases, NR bands and LTE-NR DC combinations.
RAN5 5GS WI time plan & targets

## Slide 7
RAN5 new TSS/TRS in 38-series
(TS rapporteUrs marked in ReD TEXT will be updated in REVISED WID at RAN5#77)
TS/TR | Title | TS rapporteur
TS 38.508-1 | 5GS; User Equipment (UE) conformance specification; Part 1: Common test environment | Jönsson, Bo (Ericsson)
TS 38.508-2 | 5GS; User Equipment (UE) conformance specification; Part 2: Common Implementation Conformance Statement (ICS) proforma | Mohammad, Abdul Rasheed (Motorola Mobility)
TS 38.509 | 5GS; Special conformance testing functions for User Equipment (UE) | Stoyan Baev (Samsung)
TS 38.521-1 | NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 1: Range 1 Standalone | Shi Yu (China Unicom)
TS 38.521-2 | NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 2: Range 2 Standalone | Zhang Yufeng (CATR)
TS 38.521-3 | NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 3: Range 1 and Range 2 Interworking operation with other radios | Mayur Vora (Qualcomm UK)
TS 38.521-4 | NR; User Equipment conformance specification; Radio transmission and reception; Part 4: Performance | Vijay Balasubramanian (Qualcomm UK)
TS 38.522 | NR; User Equipment (UE) conformance specification; Applicability of radio transmission, radio reception and radio resource management test cases | Xing Jinqiang (CMCC)
TS 38.533 | NR; User Equipment (UE) conformance specification; Radio resource management | Adrian Cardalda-Garcia (Rohde & Schwarz)
TS 38.523-1 | 5GS; User Equipment (UE) conformance specification; Part 1: Protocol | Holger Jauch (Rohde & Schwarz)
TS 38.523-2 | 5GS; User Equipment (UE) conformance specification; Part 2: Applicability of protocol test cases | Ankit Banaudha (Qualcomm)
TS 38.523-3 | 5GS; User Equipment (UE) conformance specification; Part 3: Protocol Test Suites | Olivier Genoud (MCC TF160)
TR 38.903 | NR; User Equipment (UE) conformance specification; Derivation of test tolerances for radio resource management and radio reception conformance test cases | Chunying Gu (Huawei)
TR 38.905 | NR; User Equipment (UE) conformance specification; Derivation of test points for radio transmission and reception conformance test cases | Mats Johansson (Ericsson)

## Slide 8
RAN5 WP sub-areas and responsibilities
WP sub-area label (WP EXCEL file name) | Title | WP responsible
Common Test Env | 5GS Common Test Environment (TS 38.508-1 and TS 36.508) | Bo Jönsson, Ericsson
Common ICS | Common Implementation Conformance Statement (ICS, TS 38.508-2) | Mohammad, Abdul Rasheed
UE Test Functions | 5GS UE test functions (TS 38.509 and TS 36.509) | Stoyan Baev, Samsung
RF Tx Rx Range 1 | NR Transmitter and Receiver Test Cases – SA Range 1 (TS 38.521-1) | Jinqiang Xing, China Mobile
RF Tx Rx Range 2 | NR Transmitter and Receiver Test Cases – SA Range 2 (38.521-2) | Jinqiang Xing, China Mobile
RF Tx Rx Iw Range 1 and 2 | NR Transmitter and Receiver Test Cases – Range 1 and Range 2 Interworking operation with other radios (TS 38.521-3) | Vora, Mayur, Qualcomm UK
RF Perf | NR Demodulation and CSI Performance Test Cases (TS 38.521-4) | Balasubramanian, Vijay, Qualcomm UK
RRM | 5GS RRM Test Cases (TS 38.533) | Adrian Cardalda-Garcia , Rohde & Schwarz
RF RRM Applicability | Applicability of RF and RRM test cases (TS 38.522) | Jinqiang Xing, China Mobile
TR 38.903 | TR 38.903 - NR Derivation of test tolerances for RRM and UE radio reception conformance tests | Chunying Gu, Huawei
TR 38.905 | TR 38.905 - NR; Derivation of test points for radio transmission and reception conformance test cases | Mats Johansson, Ericsson
Protocol Idle Mode | Idle Mode Protocol Test Cases (TS 38.523-1) | Yogesh Tugnawat, Qualcomm
Protocol L2 | Layer 2 Protocol Test Cases (TS 38.523-1) | Rasheed Abdul, Motorola Mobility
Protocol RRC | RRC Protocol Test Cases (TS 38.523-1) | Yogesh Tugnawat, Qualcomm
Protocol EPC Option 3 | EPC Protocol Test Cases for Option 3 (TS 38.523-1) | Calle Hagenfeldt, Ericsson
Protocol 5GC Options 2 4 7 | 5GC Protocol Test Cases for options 2,4 and 7 (TS 38.523-1) | Xiaozhong Chen, CATT
Protocol 5GC Option 5 | 5GC Protocol Test Cases for Option 5 (TS 38.523-1) | Chunying Gu, Huawei
Protocol IMS 5GS | IMS 5GS Protocol Test Cases (TS 34.229-1) | Holger Jauch, Rohde & Schwarz
Protocol Applicability | Applicability of Protocol Test Cases (TS 38.523-2) | Ankit Banaudha, Qualcomm
Protocol TTCN | 5GS Abstract test suite (TS 38.523-3) | Olivier Genoud, MCC TF160
Positioning | 5GS Positioning test cases (TS 37.571-x) | TBD

## Slide 9: Roles and responsibilities
Role | Responsibility
Overall work item rapporteur | Overall co-ordination of the work item and the work plan After each RAN5 meeting compile and summarize the work plan including overall status per delivery/phase, NR band and LTE-NR DC combinations compile a status report to TSG
Requirement/Core WI(s) area rapporteur | Track and report status of core WG progress for the requirement area Contribute/Co-ordinate requirements area in the work plan
TS/TR editor | Create the TS/TR skeleton After each RAN5 meeting implement agreed pseudo CRs into the TS/TR Contribute with TS/TR aspects in the work plan
Work plan area responsible | Co-ordinate and maintain work plan items in the work plan within a defined area (e.g. Rx, Tx, RRM etc) After each RAN5 meeting provide inputs to the work plan for the work plan area-

## Slide 10
  RF/RRM core specs (NSA option 3 focus) (CMCC)
  Protocol NR and EN-DC (NSA option 3) core specs (Qualcomm)
A1 2: Core WG status (focus on NSA option 3)

## Slide 11
  Common Test Environment, TS 38.508-1 & TS 36.508 (Ericsson)
  RF Tx Rx Iw Range 1 and 2, TS 38.521-3 (Qualcomm)
  Protocol L2 NR, TS 38.523-1 (Motorola Mobility)
  Protocol RRC EN-DC, TS 38.523-1 (Qualcomm)
  Protocol EPC Option 3, TS 38.523-1 (Ericsson)
  UE test loop functions for Option 3 (Samsung, Ericsson)
AI-3: WP sub-areas (status, targets and issues/topics critical for RAN5#77 progress of NSA Option 3)

## Slide 12
  Discussion topics
    RF/RRM test cases for NR Range 2 and MR E-UTRA & NR Range 2
    Protocol test cases for UEs only supporting NR Range
  Proposal: Call for a volunteer to become OTA champion. Could be shared by two persons one for 1 and one for 2.
A1 4: Need for a volunteer to become the OTA champion in RAN5 (Ericsson)

## Slide 13
  Within the Option 3 scope:
    Work plans for Option 3 populated with number of expected test cases/tasks.
      Where core specifications does not allow for a detailed analysis it would still be good to have a rough indication about umber of test cases per area in the work plans
    Get company assignments for all areas/test cases
    Have draft test case templates, one per testing area, that can be used as guide for other test case writers after RAN5#77
      RLC, MAC, PDCP, RRC
      Rx, Tx, RRM
    What is feasible?
A1 5: 5. Targets for RAN#77 (Ericsson)

## Slide 14
Need for a volunteer for the positioning WP sub-area
Cover sheet for text proposal @ RAN5#77
Topics/Issues for other WP sub-areas
Tool to support sub-area WP owners to update WP status at/after the RAN5 meetings.
A1 6: AOB

## Slide 15
Proposal: Tool to support sub-area WP owners to update WP status at/after the RAN5 meetings.