## Slide 1: RAN5 5G NR STATUS, DELIVERY phases and targets (May-19)
3GPP TSG-RAN5#83 R5-194199
Reno, Nevada, US, 13th - 17th May 2019

## Slide 2: Introduction & CONTENT
The purpose of this document is to give high level status of RAN5 completed 5GS test cases and the targets for the next RAN5 5GS delivery phases.
Content
Definitions of RAN5 5GS delivery phases and target dates
FR2 Measurement Uncertainty (MU) / Test Tolerances (TT) targets
Progress - Completed deliveries
Planning content for next deliveries
  NSA Option 3 (EN-DC)
  SA Option 2 (SA NR)
  SA Option 5, NSA Option 4 (NE-DC), NSA Option 7 (NGEN-DC)

## Slide 3: Definitions of RAN5 5GS delivery phases and target dates
Overview: Time line - RAN5 5G NR deliveries versus RAN5 meeting
  NSA Option 2 Phase 4 and SA Option 2 Phase 3 was completed at RAN5#83
  Due to RAN5 workload for options 2 and 3 RAN5#82 agreed to defer the first phase for options 4,5 and 7 to RAN5#84.

## Slide 4
FR2 Measurement Uncertainty (MU) / Test Tolerances (TT) targets
RF MU/TT Priority 1 test cases (regulatory):
  Max Output Power
  Ref Sensitivity
RF MU/TT Priority 2 test cases (regulatory):
  Transmit OFF power
  Occupied bandwidth
  Adjacent Channel Leakage Ratio
  Spurious emissions for UE co-existence
  Spectrum emission mask
  General spurious emissions
  Receiver Spurious emissions
RF MU/TT Priority 3 test cases: all other test cases
  The FR2 MU and TT targets was updated in R5-195414 at RAN5#83:

## Slide 5: Progress - Completed deliveries
SA Option 2 Phase 3 and NSA Option 3 Phase 4 were completed at RAN5#83
  For additional details of progress for different areas see R5-194898
Completed test cases:
  For details see attached document “5GS WP complete test cases v6.1” for details

## Slide 6
General considerations & Definitions
The RF, Demod/CSI reporting and RRM test cases can be divided into the following parts
  Test definition Test case description excluding MU (FR2) and TT (FR1 and FR2) part(s) i.e. non MU/TT parts of minimum requirements, Initial conditions, Test points, Test procedure, Specific message content etc.
  MU Measurement Uncertainty
  TT Test Tolerances
  Complete FR1 test case Test definition + MU + TT
  Complete FR2 test case Test definition + MU + TT
NOTE!
  The completion targets for EN-DC FR2 RF test cases are set based on the RAN5 MU/TT targets as described in R5-192686.
  Until the MU/TT becomes available it is important that the parts of test definition of the FR2 test cases that are NOT dependent on MU/TT are progressed as far as possible.
Planning CONTENT for next deliveries

## Slide 7
Planning for next deliveries:
NSA Option 3 (EN-DC) - Phase 5 content - Target RAN5#84 AUG-19
EN-DC configurations: LTE xCC + NR FR1/FR2 yCC, where x <= 4, y <=2
Test case completion targets
  Not completed RF EN-DC test cases (38.521-3), Note 1
  Demodulation and CSI reporting (38.521-4):
    Not completed LTE+NR FR1 test cases
    LTE+NR FR2 test cases where MU/TT are completed
  RRM (38.533):
    Not completed LTE+NR FR1 test cases
    FR2 test cases where RAN4 requirements completed by Aug-19
  Protocol
    Not completed protocol test cases
    FR2 power levels for multi-cell test cases
    IMS IR.92 EN-DC test cases, Note 2
Other targets
  MU/TT for LTE+NR FR2 Demod/CSI reporting (TS 38.521-4) and RRM (TS 38.533)
  Common test environment (TS 38.508-1)
    Common procedure to establish LTE xCC + NR FR1/FR2 yCC test cases, where x <= 4, y <=2
    NR CA test frequencies for protocol testing
Note 1: See slide 4 for MU/TT targets and definition of RF FR2 priority 1, 2 and 3 test cases.
Note 2: The need for EN-DC IMS test cases on top of the existing E-UTRA IMS test cases depends on if GSMA adds any additional EN-DC specific requirements in IR.92 v13.0 and/or IR.94 v14.0 for EN-DC.

## Slide 8
SC FR1+ SC FR2 + CA configurations and Synchronous NR-NR DC for FR1 xCC,FR2 xCC, (FR1+FR2) xCC:, where x<=4 for FR1 and x<=8 for FR2
Test case completion targets
  RF FR1 (38.521-1):
    Not completed RF FR1 priority 1 test cases for SC, UL-MIMO and CA
    RF FR1 priority 2 test cases (TS 38.521-1), Note 1
    RF FR1 test cases for SUL
  RF FR2 (38.521-2):
    Not completed RF FR2 priority 1 and 2 test cases including MU/TT for EIRP Spherical, EIS Spherical, Transmit OFF power, OBW, ACLR, General Spurious, Spurious co-existence and Rx Spurious.
    RF FR2 priority 3 test cases including MU/TT (TS 38.521-3), Note 2FR2 CA test cases
  RF FR1+FR2 (38.521-3):
    Not completed FR1+FR2 test cases
  Demod/CSI reporting (38.521-4), see Note 1:
    Not completed priority 1 test cases
    priority 2 test cases
  RRM (38.533): Note 1
    Not completed FR1 priority 1 test cases + FR1 priority 2 test cases
    FR2 test cases where RAN4 requirements completed by Aug-19
  Protocol test case definition of (38.523-1, 37.571-2):
    Not completed protocol test cases
    FR2 power levels for multi-cell test cases
    EPS Fallback
  Other targets
    Test definition for IMS (SMS over IP, VoNR) and Multilayer & Services test cases (Emergency Services, UAC)
    Common test environment: Way forward agreed for generic procedures and environment for 0 and > 2 multi PDUs/PDNs.
    NR CA test frequencies for protocol testing
Note 1: RF/Demod/RRM FR1 priority 1 test cases are test cases with only RAN5 dependencies, i.e. completed in RAN4 by March-19. RF/Demod/RRM FR1 priority 2 test cases are test cases not completed in RAN4 by March-19 (RF/Demod/RRM priorities as agreed at RAN5#82, ref: R5-192832).
Note 2: See slide 4 for MU/TT targets and definition of RF FR2 priority 1, 2 and 3 test cases.
Planned content:
SA Option 2 (SA NR) - Phase 4 - Target RAN5#84 AUG-19

## Slide 9
Work plan to be updated for SA Option 5
Planned content:
SA Option 5 (SA E-UTRA) - Phase 1 - Target RAN5#84 AUG-19

## Slide 10
Work plan to be updated for NSA Option 4 & 7
Planned content:
NSA Option 4 & 7 (NE-DC & NGEN-DC) - Phase 1 - Target RAN5#84 AUG-19