3GPP TSG RAN meeting #84										RP-19xxxx

Newport Beach, US, June 3-6, 2019

## Status Report to TSG

Agenda item:			13.2.5

| WI / SI Name | UE Conformance Test Aspects – Rel13 Full Dimension MIMO for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_EBF_FDMIMO-UEConTest |  |  |  |  |
| Unique ID | 770062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171884 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2019 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 60% |  |

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Mikael ZIRÉN |
|  | Company | Ericsson |
|  | Email | Mikael.ziren@ericsson.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Overall the work plan includes 14 test cases (0 Rx, 2 Demod, 12 CSI, 0 RRM test cases).

Status after RAN5#82 (the details can be found in [1]):

- 6 CRs agreed

- 5 test cases 100% complete

- 4 test cases 70-90% complete

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1]	R5-194468	WP UE Conformance Test Aspects – Rel13 Full Dimension MIMO for LTE; Source: Ericsson