3GPP TSG-RAN WG5 Meeting #84	R5-196822

Ljubljana, Slovenia, 26th – 30th Aug 2019

3GPP TSG RAN Meeting #85	RP-19xxxx

Newport Beach, CA, US, September 16-20, 2019

## Status Report to TSG

Agenda item:			x.x.x

| WI / SI Name | UE Conformance Test Aspects – Further enhanced MTC for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_feMTC-UEConTest |  |  |  |  |
| Unique ID | 770063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190935 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2019 (+3) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 71% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#84 an updated version of the Work Plan was provided in [1].

10 CRs were agreed ([2] to [11]). See clause 3 for the complete list of CRs.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-196822	WP UE Conformance Test Aspects – Further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.521-1:

[2] R5-197467	Adding feMTC test case 7.6.2EC, Out-of-band blocking for UE category M2; Source: Ericsson

CRs TS 36.521-2:

[3] R5-197468	Adding applicability for feMTC test case 7.6.2EC, Out-of-band blocking for UE category M2; Source: Ericsson

CRs TS 36.521-3:

[4] R5-196686	Correction of RRM feMTC Test Case 4.2.28; Source: Ericsson

[5] R5-196687	Correction of RRM feMTC Test Case 4.2.29; Source: Ericsson

[6] R5-196688	Correction of RRM feMTC Test Case 4.2.30; Source: Ericsson

[7] R5-196689	Test system uncertainties and the Test Tolerances for RRM feMTC Test Cases; Source: Ericsson

[8] R5-196691	Addition of RRM feMTC Test Case 8.1.41; Source: Ericsson

[9] R5-196692	Addition of RRM feMTC Test Case 8.1.42; Source: Ericsson

[10] R5-196693	Addition of RRM feMTC Test Case 8.2.14; Source: Ericsson

CRs TS 36.903:

[11] R5-196944	Test Tolerances analysis for E-UTRAN RRM feMTC Test Cases; Source: Ericsson