3GPP TSG-RAN5 Meeting #85									R5-198501

Reno, Nevada, United States, 18th Nov 2019 - 22nd Nov 2019

3GPP TSG RAN meeting #86										RP-19xxxx

Sitges, Spain, December 9-12, 2019

## Status Report to TSG

Agenda item:			x.x.x

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_feMTC-UEConTest |  |  |  |  |
| Unique ID | 770063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190935 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2020 (+3) |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 80% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#85 an updated version of the Work Plan was provided in [1].

43 CRs were agreed ([2] to [44]). See clause 3 for the complete list of CRs.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-198500	WP UE Conformance Test Aspects – Further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.509:

[2] R5-199003	Introduction of minimum loopback buffer size for Cat M2; Source: Ericsson

[3] R5-198833	Introduction of minimum loopback buffer size for Cat M2; Source: Ericsson

CRs TS 36.521-1:

[4] R5-199438	Addition of new feMTC test case - PRACH time mask; Source: CETECOM GmbH

[5] R5-199439	Addition of new feMTC test case - SRS time mask; Source: CETECOM GmbH

[6] R5-199440	Addition of new feMTC test case - carrier leakage; Source: CETECOM GmbH

[7] R5-199441	Addition of new feMTC test case - in-band emissions for non allocated RB; Source: CETECOM GmbH

[8] R5-199442	Addition of new feMTC test case - EVM equalizer spectrum flatness; Source: CETECOM GmbH

[9] R5-199443	Addition of new feMTC test case - frequency error for CE Mode B; Source: CETECOM GmbH

[10] R5-199444	Addition of new feMTC test case - aggregate power control tolerance for CE Mode B; Source: CETECOM GmbH

[11] R5-199445	Addition of new feMTC test case - spurious response; Source: CETECOM GmbH

[12] R5-199446	Addition of new feMTC test case - spurious emissions; Source: CETECOM GmbH

[13] R5-199447	Addition of new feMTC test cases - annex F; Source: CETECOM GmbH

[14] R5-197875	Editotial change to test case 6.2.2EC; Source: Ericsson

[15] R5-197898	Adding test case 8.11.1.1.3.2_1 to Annex F; Source: Ericsson

[16] R5-197899	Updating test case 8.11.1.2.1 and 8.11.1.2.2 to be applicable for category M2; Source: Ericsson

[17] R5-197959	Updating test case 7.3EC, Reference sensitivity level for UE category M2; Source: Ericsson

CRs TS 36.521-2:

[18] R5-199448	Addition of new feMTC test cases - applicability; Source: CETECOM GmbH

[19] R5-199449	Adding missing feMTC test cases to 36.521-2; Source: Ericsson

[20] R5-197956	Updating applicability for feMTC test case 8.11.1.2.1 and 8.11.1.2.2; Source: Ericsson

[21] R5-197957	Correcting feMTC condition numbering; Source: Ericsson

[22] R5-198023	Correction feMTC applicability spec; Source: ROHDE & SCHWARZ

[23] R5-199454	Addition of applicability of RRM test cases; Source: Ericsson

CRs TS 36.521-3:

[24] R5-198022	Correction feMTC applicability ch 4; Source: ROHDE & SCHWARZ

[25] R5-198607	Cell configuration mapping for RRM feMTC Test Cases; Source: Ericsson

[26] R5-198608	Editorial correction of Annex A; Source: Ericsson

[27] R5-198609	Test Tolerances for RRM feMTC Test Cases in Annex F; Source: Ericsson

[28] R5-198612	Correction of RRM feMTC Test Case 8.1.41; Source: Ericsson

[29] R5-198613	Correction of RRM feMTC Test Case 8.1.42; Source: Ericsson

[30] R5-198614	Correction of RRM feMTC Test Case 8.2.14; Source: Ericsson

[31] R5-198615	Editiorial correction of RRM feMTC Test Cases; Source: Ericsson

[32] R5-199450	Addition of a new RRM feMTC Test Case 8.3.12; Source: Ericsson

[33] R5-199450	Addition of a new RRM feMTC Test Case 8.3.13; Source: Ericsson

[34] R5-199451	Addition of a new RRM feMTC Test Case 8.3.14; Source: Ericsson

[35] R5-199452	Addition of a new RRM feMTC Test Case 8.3.15; Source: Ericsson

[36] R5-199453	Addition of a new RRM feMTC Test Case 8.3.16; Source: Ericsson

[37] R5-198621	Addition of a new RRM feMTC Test Case 8.3.17; Source: Ericsson

[38] R5-198622	Addition of a new RRM feMTC Test Case 8.3.18; Source: Ericsson

[39] R5-198623	Addition of a new RRM feMTC Test Case 8.3.19; Source: Ericsson

[40] R5-198624	Addition of a new RRM feMTC Test Case 8.4.12; Source: Ericsson

[41] R5-198625	Addition of a new RRM feMTC Test Case 8.4.13; Source: Ericsson

[42] R5-198626	Addition of a new RRM feMTC Test Case 8.4.14; Source: Ericsson

[43] R5-198627	Addition of a new RRM feMTC Test Case 8.4.15; Source: Ericsson

CRs TS 36.903:

[44] R5-199457	Test Tolerances analysis for E-UTRAN RRM feMTC Test Cases; Source: Ericsson

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template