3GPP TSG-RAN WG5 Meeting #87-e	R5-201914

Electronic Meeting, 18th – 29th May 2020

3GPP TSG RAN meeting #88-e									RP-20xxxx Electronic Meeting, 29th June – 3rd July 2020

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2020 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 5.9% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#87-e (the details can be found in R5-201915):

- 5.9% overall completeness achieved

- For RF, 11 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-201915 WP - NR_Rel-16_CA_DC after RAN5#87-e, CMCC

[2]	R5-201917 Discussion on how to introduce Rel-16/15 NR CADC band combinations/new bands/new BWs into TS 38.521-1/-2/-3, CMCC, China Unicom, Huawei, Hisilicon, Bureau Veritas, Ericsson, CAICT, Qualcomm, ZTE

[3]	R5-202557 Revised WID on UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations, CMCC, Ericsson, China Unicom

TS 38.508-1 CRs

[1]	R5-202859 Updates on FR2 inter-band EN-DC configurations for test frequencies in 38.508-1, NTT DOCOMO INC., Ericsson

[2]	R5-201995 Correction of test frequency tables for CA_n66B, Ericsson

[3]	R5-203056 Introduction of test frequencies for Rel-16 NR CA configuration CA_n66B and CA_n66(2A) in cl 6.2.3.4, Ericsson

TS 38.508-2 CRs

[1]	R5-202871 Introduction of several new NR 2CA and 3CA combinations, WE Certification Oy, DISH Network

TS 38.521-1 CRs

[1]	R5-202860 Update of Spurious emission for UE co-existence for CA_n1-n78, China Unicom

[2]	R5-202781 Adding several new 2CA and 3CA combinations to 7.3A and corrections to 7.3A.1, WE Certification Oy, DISH Network

[3]	R5-201934 Update of Operating bands and Channel arrangement to TS 38.521-1 for R16 CADC configurations, China Unicom, WE Certification, DISH Network, Huawei

TS 38.521-3 CRs

[1]	R5-202925 Update Tx TC for 5 Rel_16_DC_combos, QUALCOMM Europe Inc. – Italy

[2]	R5-202782 Update Rx TC for 5 Rel_16_DC_combos, QUALCOMM Europe Inc. – Italy

[3]	R5-201942 Updated to EN-DC Rel-16 band information in clause 5, Bureau Veritas, Qualcomm

TS 38.905 CRs

[1]	R5-202926 Addition of TPanalysis 6.5A.3.2.1_SECoex for CA_n1A-n78A, China Unicom

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template