## Slide 1: NR bands, EN-DC, NR CA and NR-DC configurations - RAN5#88-e (Aug-20) SA NR (Option 2) and EN-DC (Option 3)
Progress
  Completed NR bands, NR CA, NR-DC and EN-DC configurations
    17 (+1) NR bands completed
    4 (+/-0) NR CA configuration completed
    6 (+6) NR-DC configurations completed
    58 (+21) EN-DC configurations completed
  Assignment status
    NR bands 26 out of 36 Rel-15 bands assigned
    NR CA 9 out of 119 NR CA configurations assigned
    NR DC 6 out of 45 NR DC configurations assigned
    EN-DC 368(+81) out of 1142 EN-DC configurations assigned
Open issues for RAN5 attention
  Due to the high number of NR CA, NR-DC and EN-DC configurations it is likely that many will not be completed before the work item is closed.