## Slide 1: Demod/CSI reporting Performance (TS 38.521-4) - RAN5#88-e (Aug-20) EN-DC (Option 3)
Progress - Current WP completion at 93%
  FR1
    CRs with corrections/updates impacting already GCF/PTCRB validated test cases were agreed in this meeting.
    2 additional FR1 test case is now 100% complete
  FR2
    For mode 1 scenarios, all the MU values for baseband combining (default assumption) approach was agreed
Open issues for RAN5 attention
  Test tolerance analysis taking into account SNR testability issue pending for FR2 Demod and CSI test cases

## Slide 2: Demod/CSI reporting Performance (TS 38.521-4) - RAN5#88-e (Aug-20) SA NR (Option 2)
Progress – Current WP completion at 93%
  For DEMOD and CSI, SA and NSA test cases are combined in the same test case except for SDR test cases. Same status as NSA applies
Open issues for RAN5 attention
  same as NSA