## RF:

## Action Points at RAN5#88-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#88e.21 | RF | For FR2 absolute power control test cases analyze to determine if we can test both upper and lower limits with a very large span when the aggregated BW is smaller than or equal to 400 MHz. | Samsung, E///, Anritsu, Keysight, R&S, Huawei | R5-204022 | RAN5#90e | Open<extended> |
| AP#88e.22 | RF | Analyze the value of the, FR2 time mask tests with OFF power relaxation, taking into account they don’t belong to regulatory specifications | E///, Nokia, Huawei, DISH, Orange, DCM, CMCC, China Unicom, TMO, AT&T, Verizon, Samsung | R5-187480 R5-204741 R5-204278r3 R5-205991 | RAN5#89e | Open<Can be closed depending on tdocs at this meeting> |

## Action Points at RAN5#87-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#87e.21 | RF | Review the existing test point analysis of NR (FR1, FR2) RF tests for optimization. | DCM, E///, Huawei, Qualcomm, Oppo, DISH, China Unicom, TMO, CAICT, CMCC, Sporton | R5-201818 R5-202375 R5-204136 | RAN5#90e | Open<extended> |
| AP#87e.23 | RF | OEM vendors and Operators to provide feedback on how to handle test coverage for large devices in case 100% coverage cannot be ensured. Any TP allowance, MU relaxations allowed for meeting the requirements | OEMs and Operators | R5-202082 R5-202083 R5-202084 R5-202085 R5-198262 R5-198262 R5-204191 R5-204200 R5-205713 | RAN5#89e | Open<Can be closed depending on tdocs at this meeting> |
| AP#87e.24 | RF | OEM vendors and operators to provide data on max antenna separation distances and device size for NR FR2 devices that can currently not be tested with the largest QZ size of 30cm in diameter. | OEMs and Operators | R5-202082 R5-202083 R5-202084 R5-202085 R5-198262 R5-204191 R5-204200 R5-205713 | RAN5#89e | Open<Can be closed depending on tdocs at this meeting> |
| AP#87e.25 | RF | Define framework for NR CA (ENDC and FR2) Rx test optimization by re-using higher order fallbacks results | E///, Huawei, Anritsu, Qualcomm, CAICT, Samsung, DCM, CMCC, DISH , WE Certrification | R5-202375 R5-204214 R5-205992 | RAN5#89e | Open< FR1 Can be closed depending on tdocs at this meeting> |
| AP#87e.26 | RF | OEM and chipset vendors provide an acceptable PC1 assumption for the CDF curve for MOP EIRP spherical coverage | OEMs and chipset vendors | R5-202124 R5-204282 R5-206185 | RAN5#89e | Open<Can be closed depending on tdocs at this meeting> |

## Action Points at RAN5#85 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#85.27 | RF | Analyze and update NSA Tx and Rx tests to incorporate tx power levels assumptions provided by RAN4 (several Tx tests and all Rx tests) | RAN5 | R5-198774 | RAN5#89e | Open<Can be closed based on the latest status in the specs> |

## Action Points at RAN5#84 Ljubljana

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#84.21 | RF | Alignment of MPR/ACLR/SEM test points for NR and come with a combined TP analysis (separate analysis required for FR1, FR2 and Interworking) to TR38.905, and associated CRs | Ericsson, KEYS, CAICT | R5-197586 R5-201930 R5-201936/7 R5-201931 R5-201946 R5-201947/8 R5-201786/201919 R5-205572 | RAN5#90e | Open<extended> |

## Action Points at RAN5#83 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#83.22 | RF | To provide feedback on the maximum difference in direction between the beam peak at NTC when compared to ETC to determine the Test procedure and framework for peak EIRP and peak EIS test cases | RAN5 | R5-194596 R5-196361 R5-204189 | RAN5#90e | Open<extended> |