3GPP TSG-RAN5 Meeting #89-e	R5-205308

# Online, 9th Nov 2020 - 20th Nov 2020

Agenda Item:			7.4.2

Source:		China Unicom

# Title:		WP UE Conformance Test Aspects- SRVCC_NR_to_UMTS

# Introduction

At the RAN#88-emeeting in Aug. 2020, Rel-16 RAN5 work item for UE Conformance Test Aspects- SRVCC_NR_to_UMTS [1]. The present document provides the work plan for the RAN5 work item. The work plan is updated after each RAN5 meeting to give the status of the work item.

The work plan is updated after each RAN5 meeting to give the status of the work item.

Section 2 gives an overview of the work item status.

Section 3 lists the planned test cases and the detailed status.

# Work item status

The current completeness of the work item is as follows:

| Test specification | Testing area | Completeness | 3 month Target | 6 month Target | Comments | History |
| --- | --- | --- | --- | --- | --- | --- |
| TS 38.508-1 | 5GS; User Equipment (UE) conformance specification; Part 1: Common test environment | 0% | 80% | 100% |  | … |
| TS 38.508-2 | 5GS; User Equipment (UE) conformance specification; Part 2: Common Implementation Conformance Statement (ICS) proforma | 0% | 80% | 100% |  | … |
| TS 38.522 | NR; User Equipment (UE) conformance specification; Applicability of RF and RRM test cases | 0% | 80% | 100% |  |  |
| TS 38.523-1 | 5GS; UE conformance specification; Part 1: Protocol conformance specification | 0% | 80% | 100% |  |  |
| TS 38.523-2 | 5GS; UE conformance specification; Part 2: Implementation Conformance Statement (ICS) proforma specification | 0% | 80% | 100% |  |  |
| TS 38.523-3 | 5GS; User Equipment (UE) conformance specification; Part 3: Protocol Test Suites | 0% | 80% | 100% |  |  |
| TS 38.533 | NR; User Equipment (UE) conformance specification; Radio Resource Management (RRM) | 0% | 80% | 100% |  |  |

Estimation of WI overall completeness:

The estimate of the overall WI completeness is based on the number of work plan items per area.

| Overall completeness | 5% |  |
| --- | --- | --- |

Colour coding:

|  | Not started |
| --- | --- |
|  | Ongoing |
|  | Ready |

# Test case Work Plan

| Area | TS | Subclause/Clause | New test case? See NOTE | Release | Title | Test purpose / Description / Core reference(s) | Company | Target | Status | TDOC | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 38.508-1 –Common test environment |
| Common Test environments | 38.508-1 | 4,6 | N | Rel-16 | Definition of common test environment for SRVCC from 5G to UMTS. |  |  |  | 0% |  |  |
| 38.508-2 –ICS proforma tables |
| ICS proforma tables | 38.508-2 | 4.3.6, A.4.3.8 | N | Rel-16 | Introduction of common implementation conformance statement (ICS) for R16 SRVCC from 5G to UMTS |  |  |  | 0% |  |  |
| 38.522 –Applicability of RF and RRM test cases |
| Recommended test case applicability | 38.522 | 4 | N | Rel-16 | Applicability statements of the R16 SRVCC from 5G to 3G for the RF & RRM test cases |  |  |  | 0% |  |  |
| 38.523-1 –Protocol conformance specification |
| RRC | 38.523-1 | 8.2.3.17 | Y | Rel-16 | Measurement configuration control and reporting / Inter-RAT measurements / Event B1 |  |  |  | 0% |  |  |
| RRC | 38.523-1 | 8.2.3.17 | Y | Rel-16 | Measurement configuration control and reporting / Inter-RAT measurements / Event B2 |  |  |  | 0% |  |  |
| Inter-system mobility voice | 38.523-1 | 11.5 | Y | Rel-16 | Inter-system mobility voice test |  |  |  | 0% |  |  |
| 38.523-2- Implementation Conformance Statement (ICS) proforma specification |
| Test Case Applicability | 38.523-2 | 4 | N | Rel-16 | Applicability statements of the R16 SRVCC from 5G to 3G for the SIG test cases. |  |  |  | 0% |  |  |
| 38.523-3- Protocol Test Suites |
| Introduction of test model for R16 SRVCC from 5G to 3G | 38.523-3 |  |  | Rel-16 | Introduction of test model for R16 SRVCC from 5G to 3G |  |  |  | 0% |  |  |
| 38.533 –RRC_CONNECTED state mobility |
| RRC_CONNECTED state mobility | 38.533 | 6.3.1.5.6 | Y | Rel-16 | SA NR - UTRAN FDD handover |  |  |  | 0% |  |  |
| Measurement procedure | 38.533 | 6.6.5.1 | Y | Rel-16 | SRVCC test case for event triggered reporting |  |  |  | 0% |  |  |

NOTE:	New test and subclause specific to this WI (Y/N).

# Introduction

- R5-203901: New WID on SRVCC_NR_to_UMTS_UEConTest