## Slide 1: RAN5#89-e 9 – 20 Nov Way Forward on RAN5 TS/TR & CR - Microsoft Office Format
RAN5 Leadership Team
R5-206471

## Slide 2: High Level Agreements in RAN5#89-e
Technical Specification (TS) and Technical Reports (TR)
  Plan to convert most “active” specifications/reports to ‘docx’ format following a phased approach
    First phase implementation scheduled following RAN5#89-e & RP#90-e meetings
    Subsequent implementation phases to follow next RAN5/RP meeting cycles provided no ‘showstopper’ issues are identified during the first phase
  Some ‘active’ and all ‘dormant’ specifications/reports to be left in ‘doc’ format
CR Handling
  RAN5 to mandate CR submission in ‘docx’ format from RAN5#90-e onwards
    Cover all technical specifications and reports (even those maintained in ‘doc’ format)
    Latest version of the CR template shall be used
      Strongly recommend to download and use prefilled template from 3GU
    CR submitted in ‘doc’ format shall not be handled

## Slide 3: TS & TR First Phase Implementation Plan
TS & TR to be converted
  TS 38.508-1 5GS; User Equipment (UE) conformance specification; Part 1: Common test environment (Mr. Jönsson, Bo)
  TS 38.508-2 5GS; User Equipment (UE) conformance specification; Part 2: Common Implementation Conformance Statement (ICS) proforma (Mr. Mohammed, Abdul Rasheed)
  TS 38.509 5GS; Special conformance testing functions for User Equipment (UE) (Mr. Thiruvathirai, Ramakrishnan)
  TS 38.521-1 NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 1: Range 1 standalone (Miss Shi, Yu)
  TS 38.521-2 NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 2: Range 2 standalone (Miss Zhang, Yufeng)
  TS 38.521-3 NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 3: Range 1 and Range 2 Interworking operation with other radios (Mr. Mohan, Ashwin)
  TS 38.521-4 NR; User Equipment (UE) conformance specification; Radio transmission and reception; Part 4: Performance (Mr. Balasubramanian, Vijay)
  TS 38.522 NR; User Equipment (UE) conformance specification; Applicability of radio transmission, radio reception and radio resource management test cases (Dr. Song, Dan)
  TS 38.523-1 5GS; User Equipment (UE) conformance specification; Part 1: Protocol (Mr. Baev, Stoyan)
  TS 38.523-2 5GS; User Equipment (UE) conformance specification; Part 2: Applicability of protocol test cases (Mr. Banaudha, Ankit)
  TS 38.523-3 5GS; User Equipment (UE) conformance specification; Part 3: Protocol Test Suites (Mr. Genoud, Olivier)
  TS 38.533 NR; User Equipment (UE) conformance specification; Radio Resource Management (RRM) (Mr. Cardalda Garcia, Adrian)
  TR 38.903 NR; Derivation of test tolerances and measurement uncertainty for User Equipment (UE) conformance test cases (Ms. Gu, Chunying)
  TR 38.905 NR; Derivation of test points for radio transmission and reception User Equipment (UE) conformance test cases (Dr. Johansson, Mats)
  TS 34.229-1 Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 1: Protocol conformance specification (Mr. Rohnert, Hans)
  TS 34.229-2 Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 2: Implementation Conformance Statement (ICS) specification (Mr. Genoud, Olivier)
  TS 34.229-3 Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 3: Abstract test suite (ATS) (Mr. Genoud, Olivier)
  TS 34.229-5 Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 5: Protocol conformance specification using 5G System (5GS) (Mr. Rohnert, Hans)

## Slide 4: TS & TR First Phase Implementation Plan (Contd.)
TS/TR Conversion and CR Implementation Steps
  Conversion to ‘docx’ planned after CR implementation of every spec
  Rapporteurs and CR authors will be asked to review every converted draft spec in order to spot & fix errors
    special attention shall be dedicated to the conversion of figures and formulas
  Aim to have converted specs published much earlier than deadline of 8 Jan 20 for all draft specs to be published
  In case of serious issues (making them unworkable) being identified in any of the converted ‘docx’ specs, then for these specs MCC will revert back to the ‘doc’ format for publication
    MCC will keep ‘doc’ format specs after CR implementation as a backup to facilitate the above
    Only one formal version of the spec either in ‘docx’ or ‘doc’ format will be published

## Slide 5: TS & TR Second Phase Implementation Plan
TS & TR to be converted
  TS 36.508 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Packet Core (EPC); Common test environments for User Equipment (UE) conformance testing (Mr. John, Jacob)
  TS 36.509 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Packet Core (EPC); Special conformance testing functions for User Equipment (UE) (Mr. Jauch, Holger)
  TS 36.521-1 Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) conformance specification; Radio transmission and reception; Part 1: Conformance testing (Miss Fernandez, Flores)
  TS 36.521-2 Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) conformance specification; Radio transmission and reception; Part 2: Implementation Conformance Statement (ICS) (Mr. Baev, Stoyan)
  TS 36.521-3 Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) conformance specification; Radio transmission and reception; Part 3: Radio Resource Management (RRM) conformance testing (Mr. Vora, Mayur)
  TS 36.523-1 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Packet Core (EPC); User Equipment (UE) conformance specification; Part 1: Protocol conformance specification (Mr. Arzelier, Claude)
  TS 36.523-2 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Packet Core (EPC); User Equipment (UE) conformance specification; Part 2: Implementation Conformance Statement (ICS) proforma specification (Mr. Baev, Stoyan)
  TS 36.523-3 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Packet Core (EPC); User Equipment (UE) conformance specification; Part 3: Test suites (Mr. Genoud, Olivier)
  TS 36.579-1 Mission Critical (MC) services over LTE; Part 1: Common test environment (Mr. Kahn, Jason)
  TS 36.579-2 Mission Critical (MC) services over LTE; Part 2: Mission Critical Push To Talk (MCPTT) User Equipment (UE) Protocol conformance specification (Mr. Kahn, Jason)
  TS 36.579-3 Mission Critical (MC) services over LTE; Part 3: Mission Critical Push To Talk (MCPTT) Server Application conformance specification (Mr. Kahn, Jason)
  TS 36.579-4 Mission Critical (MC) services over LTE; Part 4: Test Applicability and Implementation Conformance Statement (ICS) proforma specification (Mr. Kahn, Jason)
  TS 36.579-5 Mission Critical (MC) services over LTE; Part 5: Abstract test suite (ATS) (Mr. Kahn, Jason)
  TS 36.579-6 Mission Critical (MC) services over LTE; Part 6: Mission Critical Video (MCVideo) User Equipment (UE) Protocol conformance specification (Mr. Kahn, Jason)
  TS 36.579-7 Mission Critical (MC) services over LTE; Part 7: Mission Critical Data (MCData) User Equipment (UE) Protocol conformance specification (Mr. Kahn, Jason)

## Slide 6: TS & TR Second Phase Implementation Plan Contd.
TS & TR to be converted
  TR 36.903 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Derivation of test tolerances for Radio Resource Management (RRM) conformance tests (Mr. Rose, Ian)
  TR 36.904 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Derivation of test tolerances for User Equipment (UE) radio reception conformance tests (Mr. Rose, Ian)
  TR 36.905 Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Derivation of test points for radio transmission and reception conformance test cases (Mr. Zirén, Mikael)
  TR 36.978 Evolved Universal Terrestrial Radio Access (E-UTRA) User Equipment (UE) antenna test function definition for two-stage Multiple Input Multiple Output (MIMO) Over The Air (OTA) test method (Mr. Rumney, Moray)
Timeline
  Following RAN5#90-e / RP#91-e Meetings (March 2021)
TS/TR Conversion and CR Implementation Steps
  Same / adapted process as first phase based on experience

## Slide 7: TS & TR Third Phase Implementation Plan
TS & TR to be converted
  TS 37.544 Universal Terrestrial Radio Access (UTRA) and Evolved UTRA (E-UTRA); User Equipment (UE) Over The Air (OTA) performance; Conformance testing (Dr. Taylor, Carolyn)
  TS 37.571-1 User Equipment (UE) conformance specification for UE positioning; Part 1: Conformance test specification (Mr. Catmur, Richard)
  TS 37.571-2 User Equipment (UE) conformance specification for UE positioning; Part 2: Protocol conformance (Mr. Catmur, Richard)
  TS 37.571-3 User Equipment (UE) conformance specification for UE positioning; Part 3: Implementation Conformance Statement (ICS) (Mr. Catmur, Richard)
  TS 37.571-4 User Equipment (UE) conformance specification for UE positioning; Part 4: Test suites (Mr. Genoud, Olivier)
  TS 37.571-5 User Equipment (UE) conformance specification for UE positioning; Part 5: Test scenarios and assistance data (Mr. Catmur, Richard)
  TR 37.901 User Equipment (UE) application layer data throughput performance (Mr. Borsato, Ronald)
  TR 37.901-5 Study on 5G NR User Equipment (UE) application layer data throughput performance (Mr. Mohan, Ashwin)
Timeline
  Following RAN5#91-e / RP#92-e Meetings (May/June 2021)
TS/TR Conversion and CR Implementation Steps
  Same / adapted process as previous phases based on experience

## Slide 8: TS & TR Implementation Plan
Active TS & TR to be maintained in ‘doc’ format
  TS 34.108 Common test environments for User Equipment (UE); Conformance testing (Mr. Mattisson, Leif)
  TS 34.114 User Equipment (UE) / Mobile Station (MS) Over The Air (OTA) antenna performance; Conformance testing (Dr. Taylor, Carolyn)
  TS 34.121 Terminal conformance specification, Radio transmission and reception (FDD) (Mr. Higuchi, Kenji)
  TS 34.121-1 User Equipment (UE) conformance specification; Radio transmission and reception (FDD); Part 1: Conformance specification (Mr. Zirén, Mikael)
  TS 34.121-2 User Equipment (UE) conformance specification; Radio transmission and reception (FDD); Part 2: Implementation Conformance Statement (ICS) (Mr. Zirén, Mikael)
  TS 34.122 Terminal conformance specification; Radio transmission and reception (TDD) (Mr. Karajani, Bledar)
  TS 34.123-1 User Equipment (UE) conformance specification; Part 1: Protocol conformance specification (Mr. Baev, Stoyan)
  TS 34.123-2 User Equipment (UE) conformance specification; Part 2: Implementation conformance statement (ICS) proforma specification (Mr. Genoud, Olivier)
  TS 34.123-3 User Equipment (UE) conformance specification; Part 3: Abstract test suite (ATS) (Mr. Genoud, Olivier)
  TS 34.171 Terminal conformance specification; Assisted Global Positioning System (A-GPS); Frequency Division Duplex (FDD) (Mr. Catmur, Richard)
  TS 34.172 Terminal conformance specification; Assisted Global Navigation Satellite Systems (A-GNSS); Frequency Division Duplex (FDD) (Mr. Monnerat, Michel)
  TR 34.901 Test Time Optimisation based on statistical approaches; Statistical theory applied and evaluation of statistical significance (Mr. Yokoyama, Mitsuru)
  TR 34.902 Derivation of test tolerances for multi-cell Radio Resource Management (RRM) conformance tests (Mr. Rose, Ian)
  TR 34.943 Analysis of difference between FDD and 1.28 Mcps TDD and corresponding effect on terminal conformance test in radio access stratum protocol aspects (Dr. Ma, Zhifeng)
  TS 51.010-1 Mobile Station (MS) conformance specification; Part 1: Conformance specification (Mr. Lascoux, Remi)
  TS 51.010-2 Mobile Station (MS) conformance specification; Part 2: Protocol Implementation Conformance Statement (PICS) proforma specification (Mr. Lascoux, Remi)
  TS 51.010-3 Mobile Station (MS) conformance specification; Part 3: Layer3 (L3) Abstract Test Suite (ATS) (Mr. Genoud, Olivier)
  TS 51.010-5 Mobile Station (MS) conformance specification; Part 5: Inter-Radio-Access-Technology (RAT) (GERAN / UTRAN) interaction Abstract Test Suite (ATS) (Mr. Genoud, Olivier)
  TS 51.010-7 Mobile Station (MS) conformance specification; Part 7: Location Services (LCS) test scenarios and assistance data (Mr. Catmur, Richard)

## Slide 9: TS & TR Implementation Plan (Contd.)
Dormant TS to be maintained in ‘doc’ format
  TS 11.10 Mobile Station Conformity Specification (Mr. Legrand, Walter)
  TS 11.10-1 Mobile station (MS) conformance specification; Part 1: Conformance specification (Mr. Baev, Stoyan)
  TS 11.10-2 Mobile station (MS) conformance specification; Part 2: Protocol Implementation Conformance Statement (PICS) proforma specification (Mr. Baev, Stoyan)
  TS 11.10-3 Mobile Station (MS) conformance specification; Part 3: Layer3 (L3) Abstract Test Suite (ATS) (Mr. Baev, Stoyan)
  TS 11.10dcs Mobile Station Conformity Specification (DCS 1800) (Mr. Legrand, Walter)
  TS 11.40 GSM System Simulator specification (Dr. Bergmann, Ansgar)
  TS 11.40dcs DCS 1800 System Simulator conformity specification (Dr. Bergmann, Ansgar)
  TS 34.229-4 Internet Protocol (IP) multimedia call control protocol based on Session Initiation Protocol (SIP) and Session Description Protocol (SDP); User Equipment (UE) conformance specification; Part 4: Enabler for IP multimedia applications testing (Mr. Catmur, Richard)