3GPP TSG-RAN WG5 Meeting #91-e	R5-212487

Electronic Meeting, 17th May– 28th May 2021

3GPP TSG RAN meeting #92-e									RP-21xxxx

Electronic Meeting, 14th Jun– 18th Jun 2021

Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects for 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 18% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	General procedures for NR SL test environment setup are agreed in [3];

Note: Changes to 38.508-1 cl.4.5.1 are merged in [37]

-	Test procedures to setup unicast link are agreed in [4];

-	Test states for NR SL testing under RRC_IDLE/RRC_CONNECTED/OUT_OF_COVERAGE are agreed in [5];

-	Test mode E and loop back function under test mode E for NR SL testing is agreed in [6];

Note: Updating of AT Commands used in test mode E and loop back function are agreed in C1-213750.

-	NR SL packet counter reporting procedure and corresponding testing protocol messages are agreed in [7];

-	Default configuration for remaining sidelink IEs are agreed in [8]-[32];

-	Default configuration for remaining PC5 RRC messages are greed in [33]-[36];

-	The configuration and requirements of GNSS simulator are specified in [38]

-	Calculation method of test frequencies for V2X bands in [39]. Test frequency of band n47 is specified in [40]

-	Connection diagram for NR sidelink testing with PC5 alone is specified in [41]

Implementation Conformance Statement:

The PIC used in new-added NR SL TC 12.1.7.1 is added in [42].

The PICs used in RF test cases are added in [43].

Signaling Testing:

TC 12.1.7.1 PC5-only operation / Sidelink UE capability transfer via PC5 RRC / One-way and two-way transfer is agreed in [60]. Corresponding applicability is agreed in [61].

RF Testing:

General RB allocation is specified in [44] based on the discussion in [2].

15CRs were agreed ([45]-[59]) to update FR1 V2X for non-concurrent test cases. None of the test cases is complete.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

[1] R5-212488	WP UE Conformance Test Aspects - Rel-16 NR V2X_V4.0	Huawei, Hisilicon

[2] R5-212925	Discussion on V2X RB allocation	Huawei, HiSilicon

38.508-1

[3] R5-213557	Addition of general procedures for NR sidelink	Huawei, Hisilicon

[4] R5-213558	Addition of test procedure to establish sidelink unicast mode	Huawei, Hisilicon

[5] R5-213559	Addition of test state for NR sidelink	Huawei, Hisilicon

[6] R5-213568	Addition of test mode for NR sidelink	Huawei, Hisilicon

[7] R5-213569	Addition of ProSe Packet Counter value reporting procedure for NR sidelink	Huawei, Hisilicon

[8] R5-212455	Correction of NR SL IE SL-BWP-Config	Huawei, Hisilicon

[9] R5-212456	Correction of NR SL IE SL-BWP-PoolConfig 	Huawei, Hisilicon

[10] R5-212457	Correction of NR SL IE SL-CBR-CommonTxConfigList 	Huawei, Hisilicon

[11] R5-212458	Correction of NR SL IE SL-CBR-PriorityTxConfigList 	Huawei, Hisilicon

[12] R5-212459	Correction of NR SL IE SL-ConfiguredGrantConfig 	Huawei, Hisilicon

[13] R5-212460	Correction of NR SL IE SL-DestinationIdentity 	Huawei, Hisilicon

[14] R5-212461	Correction of NR SL IE SL-FreqConfig 	Huawei, Hisilicon

[15] R5-212462	Correction of NR SL IE SL-MeasConfigCommon 	Huawei, Hisilicon

[16] R5-212463	Correction of NR SL IE SL-MeasIdList 	Huawei, Hisilicon

[17] R5-212464	Correction of NR SL IE SL-MeasObjectList 	Huawei, Hisilicon

[18] R5-212465	Correction of NR SL IE SL-PSBCH-Config 	Huawei, Hisilicon

[19] R5-213560	Correction of NR SL IE SL-PSSCH-TxConfigList 	Huawei, Hisilicon

[20] R5-213561	Correction of NR SL IE SL-QoS-FlowIdentity 	Huawei, Hisilicon

[21] R5-212468	Correction of NR SL IE SL-QoS-Profile 	Huawei, Hisilicon

[22] R5-212469	Correction of NR SL IE SL-QuantityConfig 	Huawei, Hisilicon

[23] R5-213562	Correction of NR SL IE SLRB-Uu-ConfigIndex 	Huawei, Hisilicon

[24] R5-213416	Correction of NR SL IE SL-ReportConfigList 	Huawei, Hisilicon

[25] R5-213563	Correction of NR SL IE SL-RLC-BearerConfigIndex 	Huawei, Hisilicon

[26] R5-212473	Correction of NR SL IE SL-ScheduledConfig 	Huawei, Hisilicon

[27] R5-213417	Correction of NR SL IE SL-SyncConfig 	Huawei, Hisilicon

[28] R5-212476	Correction of NR SL IE SL-TxPower 	Huawei, Hisilicon

[29] R5-213564	Correction of NR SL IE SL-TypeTxSync 	Huawei, Hisilicon

[30] R5-212478	Correction of NR SL IE SL-UE-SelectedConfig 	Huawei, Hisilicon

[31] R5-212479	Correction of NR SL IE SL-ZoneConfig 	Huawei, Hisilicon

[32] R5-213567	Update IE SL-Thres-RSRP-List	Ericsson

[33] R5-213565	Correction to PC5-RRC message MasterInformationBlockSidelink 	Huawei, Hisilicon

[34] R5-213418	Correction to PC5-RRC message MeasurementReportSidelink 	Huawei, Hisilicon

[35] R5-213566	Correction to PC5-RRC message RRCReconfigurationCompleteSidelink 	Huawei, Hisilicon

[36] R5-213419	Correction to PC5-RRC message RRCReconfigurationFailureSidelink 	Huawei, Hisilicon

[37] R5-213443	Update chapter 4.5.1 General	Ericsson

[38] R5-212921	Addition of GNSS requirements for NR sidelink	Huawei, Hisilicon, Spirent

[39] R5-213996	Addition of calculation method of NR sidelink test frequencies	Huawei, Hisilicon

[40] R5-213997	Addition of V2X test frequencies of band n47		Huawei, Hisilicon

[41] R5-212924	Addition of connection diagram of NR sidelink testing	Huawei, Hisilicon

38.508-2

[42] R5-213406	Addition of capability for NR Sidelink Transmission Mode 2	R&S

[43] R5-212931	Addition of PICS for NR sidelink RF testing	Huawei, HiSilicon, Bureau Veritas

38.521-1

[44] R5-212926	Addition of 6.1E General section	P.AGREED	Huawei, HiSilicon

[45] R5-213998	Update of 6.5E.2.2.1	Guangdong OPPO Mobile Telecom.

[46] R5-213999	Update of 6.5E.2.3.1	Guangdong OPPO Mobile Telecom.

[47] R5-214000	Update of 6.5E.2.4.1	Guangdong OPPO Mobile Telecom.

[48] R5-214001	Update of 6.5E.3.2.1	Guangdong OPPO Mobile Telecom.

[49] R5-214002	Addition of 6.5E.3.3.1	Guangdong OPPO Mobile Telecom.

[50] R5-214003	Addition of new test case 6.4E.2.2.1D Error Vector Magnitude for V2X for non-concurrent operation SL-MIMO	LG Electronics

[51] R5-214004	Addition of new test case 6.4E.2.4.1 In band emissions for V2X for non-concurrent operation	LG Electronics

[52] R5-214005	Addition of new test case 6.4E.2.4.1D In band emissions for V2X for non-concurrent operation SL-MIMO		LG Electronics

[53] R5-212927	Addition of 6.2E.2.1 V2X MPR non-concurrent	Huawei, HiSilicon

[54] R5-212928	Addition of 6.3E.1.1 V2X minimum output power non-concurrent		Huawei, HiSilicon

[55] R5-212739	Update of V2X in Section 5	Bureau Veritas, Huawei, HiSilicon

38.522

[56] R5-212932	Addition of test applicability for V2X RF test cases	Huawei, HiSilicon, Bureau Veritas

[57] R5-214006	Addition of new V2X test cases to the applicability table in 4.1.1		LG Electronics

38.905

[58] R5-212929	Addition of TP analysis of V2X MPR, SEM and ACLR non-concurrent	Huawei, HiSilicon

[59] R5-212930	Addition of TP analysis of 6.3E.1 V2X minimum output power non-concurrent		Huawei, HiSilicon

38.523-1

[60]	 R5-213570		Addition of NR V2X test case 12.1.7.1		R&S

38.523-2

[61] R5-213572		Applicability of NR V2X test cases 12.1.7.1 and 12.1.7.2	R&S

.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template