3GPP TSG-RAN WG5 Meeting #92-e	R5-214810

Electronic Meeting, 16th – 27th Aug 2021

3GPP TSG RAN meeting #93-e									RP-21xxxx

Electronic Meeting, 13th – 17th Sep 2021

Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects for 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022(+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 19% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	General procedures for NR SL test environment setup is updated in [2];

-	Default configuration for NAS messages and IEs are agreed in [3]-[12];

-	SST for V2X is introduced in [13]

Implementation Conformance Statement:

-	The PICS for NR SL PDCP operations are added in [14].

-	The PICS for SL-MIMO RF test cases are added in [15].

UE Special conformance testing functions:

-	UE Test loop E function is updated to support SL MIMO transmission testing in [16]

RF Testing:

-	RF test are added in [17]-[19]. Corresponding applicability and TP analysis are given in [20] and [21]-[22] respectively.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

[1] R5-214811	WP UE Conformance Test Aspects - Rel-16 NR V2X_V5.0			Huawei, Hisilicon

38.508-1

[2] R5-215071	Update to Out of Coverage procedure to trigger SL-MIMO transmission	Huawei, Hisilicon

[3] R5-214800	Correction to IEs for UE policy part							Huawei, Hisilicon

[4] R5-216263	Correction to IEs for V2XP info								Huawei, Hisilicon[5] R5-216264	Correction to IEs for Served by E-UTRA or served by NR				Huawei, Hisilicon

[6] R5-216265	Correction to IEs for Not served by E-UTRA and not served by NR		Huawei, Hisilicon

[7] R5-216266	Correction to IEs for V2X service identifier to PC5 RAT and Tx profiles mapping rules																Huawei, Hisilicon

[8] R5-216267	Correction to IEs for Privacy config							Huawei, Hisilicon

[9] R5-216268	Correction to IEs for V2X communication over PC5 in E-UTRA-PC5		Huawei, Hisilicon

[10] R5-216269	Correction to IEs for V2X communication over PC5 in NR-PC5			Huawei, Hisilicon

[11] R5-214808	Correction to NR V2X USIM configuration						Huawei, Hisilicon

[12] R5-216270	Correction to UE Policy Delivery msg							Huawei, Hisilicon

[13] R5-215499	Introduction of V2X SST									Ericsson

38.508-2

[14] R5-215135	Addition of capability for NR Sidelink Transmission Mode 2			R&S

[15] R5-215078	Addition of PICS for V2X SL-MIMO test cases					Huawei, Hisilicon

38.509

[16] R5-216069	Update to UE test loop mode E to trigger SL-MIMO transmission		Huawei, Hisilicon

38.521-1

[17] R5-215073 	Addition of 6.2E.1.1D MOP for non-concurrent with SL-MIMO			Huawei, Hisilicon

[18] R5-215074 	Addition of 6.2E.2.1D MPR for non-concurrent with SL-MIMO			Huawei, Hisilicon

[19] R5-215075 	Addition of 6.3E.1.1D Minimum output power for non-concurrent with SL-MIMO																	Huawei, Hisilicon

38.522

[20] R5-215079	Addition of test applicability for V2X test cases					Huawei, Hisilicon

38.905

[21] R5-215076	Addition of TP analysis of V2X MPR, SEM and ACLR non-concurrent with SL-MIMO																Huawei, Hisilicon

[22] R5-215077	Addition of TP analysis of V2X minimum output power for non-concurrent with SL-MIMO																Huawei, Hisilicon

.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template