3GPP TSG-RAN5 Meeting #92-e	R5-214888

Electronic Meeting, 16th Aug 2021 - 27th Aug 2021

3GPP TSG RAN Meeting #93-e	RP-21XXXX

Electronic Meeting, Sep 13 - 17, 2021

Status Report to TSG

Agenda item:			13.5.27

| WI / SI Name | UE Conformance Test Aspects for 2-step RACH for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_2step_RACH-UEConTest |  |  |  |  |
| Unique ID | 911001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210612 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2022 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 54% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wei Ma, Jing Zhao |
|  | Company | ZTE, China Telecom |
|  | Email | ma.wei4@zte.com.cn, zhaoj16@chinatelecom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#92-e the work plan was updated in R5-214887. Status after RAN5#92-e:

- 54% overall completeness achieved

- There were 14 CRs were agreed at RAN5#92-e

2.5.2	Remaining Open issues

None

2.5.3	Remaining Open issues with cross-WG dependencies

None

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] 	R5-214887 WP UE Conformance Test Aspects for 2-step RACH for NR; ZTE, China Telecom

TS 38.522 CRs

[1]	R5-215399 Add 2-Step PRACH test cases to Applicability, ROHDE & SCHWARZ

TS 38.523-1 CRs

[1]	R5-214872 Addition of new NR 2-step RACH test case 7.1.1.1.10, ZTE Corporation

[2]	R5-214946 Addition of new NR 2-step RACH test case 7.1.1.1.9, MediaTek Inc.

[3]	R5-215578 Resubmission of New MAC test case on 2-Step RACH, Lenovo, Motorola Mobility

[4]	R5-215579 Resubmission of New MAC test case on 2-Step RACH Explicitly signalled, Lenovo, Motorola Mobility

TS 38.523-2 CRs

[1]	R5-214873 Addition of applicability for new  NR 2-step RACH test cases, ZTE Corporation

TS 38.533 CRs

[1]	R5-215392 Add test case 4.3.2.2.3 for EN-DC FR1 2-step PRACH, ROHDE & SCHWARZ

[2]	R5-215393 Add test case 4.3.2.2.4 for EN-DC FR1 2-step PRACH, ROHDE & SCHWARZ

[3]	R5-215394 Add test case 5.3.2.2.3 for EN-DC FR2 2-step PRACH, ROHDE & SCHWARZ

[4]	R5-215395 Add test case 5.3.2.2.4 for EN-DC FR2 2-step PRACH, ROHDE & SCHWARZ

[5]	R5-215396 Add test case 6.3.2.2.3 for SA FR1 2-step PRACH, ROHDE & SCHWARZ

[6]	R5-215397 Add test case 6.3.2.2.4 for SA FR1 2-step PRACH, ROHDE & SCHWARZ

[7]	R5-215398 Add 2-Step PRACH test cases to Annex E, ROHDE & SCHWARZ

[8]	R5-215436 Add MsgA configuration to the TS 38.533 annexes, ROHDE & SCHWARZ