3GPP TSG-RAN WG5 Meeting #92-e			R5-214961

# Electronic Meeting, 16th – 27th August, 2021

Source: 	Ericsson

Title:	Discussion on RAN5 input to ”Recommendation ITU-R  M.2071"

Agenda Item:	4.2.2

Document for:	Discussion and approval

# Background and discussion

In an LS from ITU-R WP5D [1], the group “kindly invite the GCS Proponents of IMT-Advanced for Revision 5 of Recommendation ITU-R M.2012, to provide relevant materials for Recommendations ITU R M.2070 and ITU-R M.2071, consistent with the Revision 5 of Recommendation ITU-R M.2012. The Revision 5 of Recommendation ITU-R M.2012 is planned for completion by WP 5D in October 2021.” RAN5 and RAN4 are tasked to prepare an answer to this document and submit it to RAN#92e

Recommendation I-TU-R M.2071 is based on information from 3GPP TS 36.521-1, where the latest version M.2071-1 is based on TS 36.521-1 V 12.6.0 (2015-06). According to LS from ITU, the updated unwanted emissions recommendations will be based on the upcoming revision 5 of M.2012. This means that the requested revision of M.2071 should be based on the June 2021 release of TS 36.521-1. For RAN 5, this means TS 36.521-1 V 17.1.0 (2021-06), excluding Rel-17 features.

It should be noted that the update of M.2071 is a very substantial work. During this 6-year period, several frequency bands, several NS values, many CA combinations and new features, such as ProSe, V2X, cat 0, cat M1, ... have been added to TS 36.521-1.

The work has started in RAN5 towards a Revision of Recommendations and ITU-R M.2071 on unwanted emission characteristics for IMT-Advanced. Attached document shows the current status of the M.2071 update and is 70-80% complete.

# Proposal

Since the work of updating M.2071 is substantial and may take some time to complete including time for review in RAN5, it is proposed that the work is scheduled to be completed by the November RAN5#93 meeting. Since this is after the deadline requested in the LS [1], TSG RAN would need to respond to ITU-R WP5D that more time is needed.

It is proposed that

- RAN5 informs TSG RAN that the update would take more time to complete and responds to ITU-R WP5D accordingly.

- A work split between interested companies is done to efficiently produce the needed update of M.2071.

The paper in [2] makes a similar proposal for M.2070 in RAN4.

# References

- RP-210747, “LS on Revision of Recommendations ITU-R M.2070 and ITU-R M.2071 on Unwanted Emissions of IMT-Advanced (ITU_R_WP5D_TEMP_327rev1; to: RAN, CT, SA, WimaxForum; cc: -; contact: Counsellor ITU-R SG5)”, Source: ITU-R WP5D.

- R4-2112289, “LS reply on Revision of Recommendations ITU-R M.2070 and ITU-R M.2071 on Unwanted Emissions of IMT-Advanced” (Ericsson).