3GPP TSG-RAN5 Meeting #92-e	R5-215114

Electronic Meeting, 16th - 27th Aug 2021

3GPP TSG RAN meeting #93e										RP-21xxxx

Electronic Meeting, Sep. 13-17, 2021

Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 36% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#91 output as [1].

RF

For low PAPR DMRS, the capability IE is updated based on latest RAN2 and RAN4 specifications [5, 6 and 25].

For Full power transmission, PICS is added in [3]. Test requirements for PC3 is added to MPR [7]. The skeleton of FR2 UL MIMO is added [8].

Demod

Test cases for Multi-DCI based transmission scheme, Single-DCI based FDM scheme A and Single-DCI based Inter-slot TDM scheme are specified [9~22] along with necessary PICS [4], test applicability [23] and connection diagram [2].’

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-215113	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-216070	Adding connection diagram for eMIMO multi-TRP demod test cases

Huawei, HiSilicon

38.508-2 documents

[3]	R5-215933	Introduction of UE capabilities for UL full power Tx rel-16 for UL MIMO	Ericsson

[4]	R5-215095	Adding PICS for eMIMO demod test cases	Huawei, HiSilicon

[5]	R5-215184	Addition of UE capability for low PAPR DMRS	Huawei, HiSilicon

38.521-1 documents

[6]	R5-216141	Correction to IE and UE capability for low PAPR DMRS across Tx cases	Huawei, HiSilicon

[7]	R5-215185	Update of 6.2D.2 MPR for UL MIMO with supporting ULFPTx	Huawei, HiSilicon

38.521-2 documents

[8]	R5-216111	UE maximum output power for UL-MIMO	Apple Gesellschaft, SGS Wireless

38.521-4 documents

[9]	R5-216126	Addition of eMIMO demod test case 5.2.2.1.12	Huawei, HiSilicon

[10]	R5-216127	Addition of eMIMO demod test case 5.2.2.1.13	Huawei, HiSilicon

[11]	R5-216128	Addition of eMIMO demod test case 5.2.2.1.14	Huawei, HiSilicon

[12]	R5-215084	Addition of eMIMO demod test case 5.2.2.2.12	Huawei, HiSilicon

[13]	R5-215085	Addition of eMIMO demod test case 5.2.2.2.13	Huawei, HiSilicon

[14]	R5-216071	Addition of eMIMO demod test case 5.2.2.2.14	Huawei, HiSilicon

[15]	R5-215934	Addition of eMIMO demod test case 5.2.3.1.12	Huawei, HiSilicon

[16]	R5-216129	Addition of eMIMO demod test case 5.2.3.1.13	Huawei, HiSilicon

[17]	R5-216130	Addition of eMIMO demod test case 5.2.3.1.14	Huawei, HiSilicon

[18]	R5-215090	Addition of eMIMO demod test case 5.2.3.2.12	Huawei, HiSilicon

[19]	R5-215091	Addition of eMIMO demod test case 5.2.3.2.13	Huawei, HiSilicon

[20]	R5-215092	Addition of eMIMO demod test case 5.2.3.2.14	Huawei, HiSilicon

[21]	R5-215093	Adding FRC for eMIMO demod test cases	Huawei, HiSilicon

[22]	R5-215094	Adding MU and TT for eMIMO demod test cases	Huawei, HiSilicon

38.522 documents

[23]	R5-215935	Adding test applicability for eMIMO test cases	Huawei, HiSilicon, Ericsson

38.905 documents

[24]	R5-214721	Adding TP analysis for test case 6.5D.1_1	Ericsson

[25]	R5-216142	Correction to IE and UE capability for low PAPR DMRS in test point analysis	Huawei, HiSilicon

08.08.2021		minor adaptations for RAN #93e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template