## Slide 1: RAN5 5G NR STATUS, DELIVERY phases and targets (Aug-21)
3GPP TSG-RAN5#92-e R5-214240
Electronic Meeting, 16 – 27 Aug 2021

## Slide 2: Introduction & CONTENT
The purpose of this document is to give high level status of RAN5 completed 5GS test cases and the targets for the next RAN5 Rel-15 5GS work item delivery phase.
Content
Progress since previous report
FR2 Measurement Uncertainty (MU) / Test Tolerances (TT) targets
Planning for next delivery
  SA NR (SA Option 2)
  EN-DC (NSA Option 3)
  NE-DC (NSA Option 4)

## Slide 3: Progress SINCE PREVIOUS REPORT
RAN5 accepted a proposal @RAN5_92-e to include NE-DC into the RAN5 5G/NR work item scope.
Status vs connectivity option:
  SA NR (SA Option 2): 89% completed
  EN-DC (NSA Option 3): 94% completed
  NE-DC (NSA Option 4): ~72% completed
Current target completion is RAN5#93-e (Nov-21).
More time may be needed to complete FR2 and NE-DC test cases,
For further details including list of completed test cases see RAN5 workplan in R5-214237

## Slide 4
FR2 Measurement Uncertainty (MU) / Test Tolerances (TT) Target Completion Update (R5-214432)

## Slide 5
All FR2 test cases may not be feasible to complete by RAN5#93-e.
RF/Performance/RRM test cases:
  FR1
    RF: Complete remaining one (1) FR1 test cases (TS 38.521-1).
  FR2 & FR1+FR2:
    RF: Complete remaining 178 FR2 test cases (TS 38.521-2).
    RF performance: Complete remaining one (1) FR2 test case (TS 38.521-4).
      Conclude test tolerance analysis considering SNR testability issue pending for FR2 Demod and CSI test cases.
    RRM: Complete remaining 48 FR2 and 3 FR1+FR2 test cases (TS 38.533).
RAN Protocol test cases (TS 38.523-1):
  Layer 2: Complete remaining one (1) FR1+FR2 test case.
  Idle mode: Complete remaining 36 FR2 test cases.
  RRC: Complete remaining one (1) FR1, 49 FR2 and 9 FR1+FR2 test cases.
  Multilayer/Services: Complete remaining 6 FR2 test cases.
IMS Protocol test cases (TS 34.229-5):
  Complete remaining 39 IMS test cases (FR1 and FR2).
Plan for next delivery:
SA NR (SA Option 2) - Phase 13 - Target RAN5#93-e NOV-21

## Slide 6
Plan for next deliverY:
EN-DC (NSA Option 3) - Phase 14 content - Target RAN5#93-e NOV-21
All FR2 test cases may not be feasible to complete by RAN5#93-e.
RF/Performance/RRM test cases
  FR1:
    RF: Complete remaining 22 FR1 (anchor-agnostic) test cases (TS 38.521-3).
  FR2 & FR1+FR2:
    RF: Complete remaining 55 FR2 test cases (TS 38.521-3).
      Progress depending on progress of associated NR SA FR2 test cases.
    RF performance:
      Conclude test tolerance analysis considering SNR testability issue pending for FR2 Demod and CSI test cases (TS 38.521-4).
    RRM: Complete remaining 39 FR2 and one (1) FR1+FR2 test cases (TS 38.533).
RAN Protocol test cases (TS 38.523-1):
  RRC: Complete remaining 4 FR1, 8 FR2 and 4 FR1+FR2 test cases.

## Slide 7
Plan for next deliverY:
NE-DC (NSA Option 4) - Phase 1 content - Target RAN5#93-e NOV-21
Complete work plans for NE-DC
Complete test cases identified in current work plans
  RF: ~33 FR1 and ~33 FR2 test cases (TS 38.521-3)
  RF performance: One (1) SDR test case (TS 38.521-4)
  Protocol:
    Layer 2: ~79 FR1, ~70 FR2 and ~1 FR1+FR2 test cases
    RRC: ~40+ test cases
NE-DC test cases may not be feasible to complete by RAN5#93-e.