3GPP TSG-RAN5 Meeting #92-e	R5-214234

Electronic Meeting, 16 - 27 August 2021

3GPP TSG RAN Meeting #93-e	RP-21xxxx

Electronic Meeting, 13 – 17 September, 2021

## Status Report to TSG

Agenda item:			13.3.2

| WI / SI Name | UE Conformance Test Aspects - Rel-15 CA configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_CA_R15-UEConTest |  |  |  |  |
| Unique ID | 770064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 3/2022 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 69% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#92-e the work plan was updated in [1]. Overall, the work plan includes 595 Rel-15 CA configurations and 100 new Rel-15 CA test cases.

Overall, 116 out of the 595 CA configurations have been assigned to companies. Each company acts as sub-WI rapporteur for their assigned CA configurations.

At RAN5#92-e there were 4 CRs agreed in [3] to [6]. See section 3 for complete list of contributions.

Based on the RAN5 endorsed proposal in the discussion paper in [2] the overall completion of LTE CA basket work items is based on the completion level of the new test cases introduced for new type of CA configurations introduced by the basket work item and by at least one representative CA configuration per new test case.

58 out of the 100 new Rel-15 test cases have been completed and 14 additional test cases are ongoing. 69 Rel-15 CA configurations have been completed.

Overall, 69% completion has been reached based on the number of completed and ongoing test cases. The work item will be closed when 100% of the new test cases have been completed. Any remaining not completed Rel-15 CA configuration need to be completed by interested companies under maintenance.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] R5-214233	WP UE Conformance Test Aspects - Rel-15 LTE CA configurations; Source: Ericsson

Discussion papers:

[2] R5-215707	Discussion paper on handling of work items on LTE CA configurations; Source: Ericsson

CRs TS 36.508:

[3] R5-214938	Addition of test frequency of CA_66A-66A-66A; Source: Rohde & Schwarz

CRs TS 36.521-1:

[4] R5-215922	Update of Rx Test Cases for CA_66A-66A-66A; Source: Rohde & Schwarz

CRs TS 36.521-2:

[5] R5-215923 	Update to applicability TDD FDD 6DL CA Performance test cases; Source: DEKRA

[6] R5-215924	Update applicability of TC 9.2.58; Source: DEKRA

CRs TS 36.521-3:

None

TS 36.523-2:

None

TR 36.903:

None

TR 36.905:

None