3GPP TSG RAN WG5 Meeting #92-e	R5-214470

Electronic Meeting, August 16 – 27, 2021

3GPP TSG RAN Meeting #93-e	RP-21xxxx

Electronic Meeting, September 13 – 17, 2021

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: December 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 7% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#92-e (the details can be found in R5-214471):

- 7% overall completeness achieved

- For RF, 32 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-214471	WP - NR_Rel-16_CA_DC after RAN5#92-e, CMCC

[2]	R5-214472	Checklist - NR_Rel-16_CA_DC for RAN5#92-e, CMCC, BV

[3]	R5-215821	NR_CADC_NR_LTE_DC_R16-UEConTest Work plan extension request, Keysight technologies UK Ltd

TS 38.508-1 CRs

[1]	R5-214727	Introduction of test frequencies for CA_n48B, Ericsson, Dish Network, Verizon

[2]	R5-214962	Alignment of test frequency tables for CA_n48(2A), CA_n66(2A), CA_n77(2A) and CA_n78(2A), Ericsson

[3]	R5-214853	Introduction of test frequencies for CA_n48B and protocol testing, Ericsson, Dish Network, Verizon

[4]	R5-216243	Correction of test frequencies for CA_n66B for protocol testing, Ericsson

[5]	R5-214959	Correction of test frequencies for CA_n66(2A) for protocol testing, Ericsson

TS 38.508-2 CRs

[1]	R5-216106	Editorial corrections of A.4.3.2B.2.3.1 for inter-band EN-DC within FR1, ZTE Corporation, China Unicom, China Telecom

TS 38.521-1 CRs

[1]	R5-216107	Update of 6.2A.1 for UE maximum output power for CA, ZTE Corporation

[2]	R5-215463	Correct the abbreviations for network signalling value in 38.521-1, ZTE Corporation

TS 38.521-2 CRs

[1]	R5-215925	Correct the abbreviations for network signalling value in 38.521-2, ZTE Corporation

[2]	R5-216063	Update of 5.5A.1 for intra-band contiguous CA configuration table, ZTE Corporation

TS 38.521-3 CRs

[1]	R5-214317	Update of Rel-16 EN-DC DC_40A_n1A in spurious emission test cases, Ericsson

[2]	R5-214318	Update of Rel-16 EN-DC DC_40A_n78A in spurious emission test cases, Ericsson

[3]	R5-216015	Update of general spurious emissions test requirements for Rel-16 inter-band EN-DC, Huawei, HiSilicon

[4]	R5-215380	Update of applicability and title for R16 EN-DC Tx tests, Bureau Veritas

[5]	R5-216016	Update of 6.5B.3.3.2.3 for the requirements of spurious emission band UE co-existence limits for Rel-16, ZTE Corporation

[6]	R5-215926	Spurious co-existence corrections for band combo DC_8_n41, Keysight technologies UK Ltd, Ericsson

[7]	R5-215927	Update for 6.5B.3.3.1 for Rel 16 combos, Qualcomm Austria RFFE GmbH

[8]	R5-216108	Update for reference sensitivity for DC_48A_n66A, Qualcomm Austria RFFE GmbH

[9]	R5-215928	Update to EN-DC R16 common section, Bureau Veritas, Apple Portugal

TS 38.522 CRs

[1]	R5-214480	38.522 Jumbo CR for R16 CADC configurations, CMCC

TS 38.905 CRs

[1]	R5-214315	Update of spurious emission TP analysis for Rel-16 EN-DC configuration DC_40A_n1A, Ericsson

[2]	R5-214316	Update of spurious emission TP analysis for Rel-16 EN-DC configuration DC_40A_n78A, Ericsson

[3]	R5-216017	Update of TP analysis for general spurious emissions for DC_3A_n41A, Huawei, HiSilicon

[4]	R5-215219	Update of TP analysis for general spurious emissions for DC_12A_n78A, Huawei, HiSilicon

[5]	R5-215220	Update of TP analysis for general spurious emissions for DC_28A_n3A, Huawei, HiSilicon

[6]	R5-216018	Update of TP analysis for general spurious emissions for DC_39A_n41A, Huawei, HiSilicon

[7]	R5-216019	Update of TP analysis for general spurious emissions for DC_40A_n41A, Huawei, HiSilicon

[8]	R5-216064	Update_TP_analysis for Rel_16_DC_14A_n66A, Qualcomm Austria RFFE GmbH

[9]	R5-215543	Update_TP_analysis for Rel_16_DC_14A_n2A, Qualcomm Austria RFFE GmbH

[10]	R5-215545	Update_TP_analysis for Rel_16_DC_13A_n2A, Qualcomm Austria RFFE GmbH

[11]	R5-216109	TP analysis for DC_48A_n66A, Qualcomm Austria RFFE GmbH

[12]	R5-216020	Update of spurious emission TP analysis for Rel-16 EN-DC configuration DC_8A_n41A, Keysight technologies UK Ltd, Ericsson, Huawei, HiSIlicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template