3GPP TSG-RAN5 Meeting #92-e	R5-215708

# Electronic Meeting, 16 - 27 August 2021

# Source:	Ericsson

# Title:	Discussion paper on handling of work items on LTE CA configurations

# Document for:	Endorsement

## 1	Introduction

RAN5 basket work items for LTE CA include many LTE CA configurations:

- Rel-14 work plan [1]: overall 645, 117 completed, 237 assigned to companies

- Rel-15 work plan [2]: overall 595, 69 completed, 116 assigned to companies

- Rel-16 work plan [3]: overall 607, 0 completed, 15 assigned to companies

Due to the high number of configurations and due to lack of contributions the LTE CA basket WIs completion date has been moved forward for long time. For Rel-13 LTE CA basket WI it was finally closed at RAN5#85 in November 2019 leaving the remaining 37 Rel-13 CA configurations and one Rel-13 CA for handling under maintenance (TEI13_test) if there will be an industry need. After the LTE CA work plan was closed there is less transperancy of the status of those configurations. A LTE CA status list covering Rel-10 to Rel-16 is provided pre and post every RAN5 meeting based on information from the RAN5 work plans. Thus will the status for CA configurations completed after that a LTE CA basket WI is closed not be reflected in the RAN5 LTE CA status list.

The purpose of this paper is to propose a way forward to improve and formalise tracking of RAN5 completed LTE CA configurations in RAN5 specifications and to define a criteria when a RAN5 LTE CA work item can be closed.

## 2	Discussion

2.1	Improve tracking of LTE CA status in RAN5 test specifications

The LTE CA basket work plans gives an accurate status based on feedback from responsible companies for the assigned CA configurations. There are sub-WI work plans/check lists per LTE CA or group of LTE CA configurations that is used by the assigned companies to feedback the status to be included in the overall work plan. After that a WI has been closed there is no process in RAN5 for updating the configuration status in the LTE CA status list.

The completion status of LTE CA configurations is not purely of interest from LTE CA aspects but also for EN-DC configurations as the LTE CA configuration may be included in EN-DC configurations. Thus is the test coverage of an EN-DC configuration dependent on the completion of the included LTE CA configuration.

One additional aspect that need to be taken into account when considering a LTE CA configuration completed is that all the fallbacks CA configuration are completed as some testing aspects are relying on that the fallbacks are tested.

TS 36.521-2 [5], clause A.4.6 specifies CA Physical Layer Baseline Implementation Capabilities used to declare UE capabilities which are used to decide applicability of RAN5 test cases and the CA configurations to perform testing for. If not yet completed CA configurations are included in clause A.4.6  then this gives the misleading impression that RAN5 test cases are available for those CA configurations.

By enforcing a rule that a CA configuration is only allowed to be added to TS 36.521-2 [5] clause A.4.6  if all applicable test cases for the CA configuration have been completed will the tables in clause A.4.6  serve as a clear indication to industry if a CA configuration is available for testing or not. There may be exceptional cases when a limited number of completed test cases for a CA configuration still are considered value for the industry. In such case could the limited test coverage be indicated by a note for the CA configuration in clause A.4.6 .

Summary of concept using TS 36.521-2 for tracking available LTE CA configurations for testing:

- TS 36.521-2 [5] is used to track RAN5 completion of LTE CA configuration.

- TS 36.521-2 [5] shall only include completed or in exceptional cases partly completed LTE CA configurations. For partly completed LTE CA configurations a note shall be provided stating the not completed parts.

- A completion statement shall be included on the CR cover sheet of the CR to 36.521-2 [5] when introducing a new LTE CA configuration to TS 36.521-2 [5] clause A.4.6 .

- A LTE CA configuration not included in TS 36.521-2 [5] clasue A.4.6  means that it is not available for testing even if other RAN5 TSs refer to the configuration.

Observation#1: It is important that RAN5 provide accurate information to the industry of available LTE CA configurations for testing. Enforcing a rule that only completed CA configurations, or partly completed CA configurations with a note stating the limitation, are included in the TS 36.521-2 [5] clause A.4.6  would give a clear indication to the industry of CA configurations available for testing.

Proposal#1.1: It is proposed that TS 36.521-2 [5] clause A.4.6  are used to tracking available LTE CA configurations for testing. For exceptional cases RAN5 could allow not fully completed CA configuration to be added to clause A.4.6 together with a note expressing not completed parts.

Proposal#1.2: It is proposed that the CR introducing a CA configuration in TS 36.521-2 [5] clause A.4.6  includes a completion statement on the CR cover sheet. The completion statement should be based on a common format decided by RAN5.

2.2	Keeping track of ownership of LTE CA Configurations beyond the completion of LTE CA basket work items

To avoid duplicated effort in RAN5 the ownership of LTE CA Configurations is tracked by RAN5 work plans as long as the LTE CA basket work item is open. There is a need to find a way to provide tracking of ownership also after a LTE CA basket work item has been closed. One way to do that could be to create a RAN5 PRD tracking LTE CA ownership for all RAN5 LTE CA basket work items. Such PRD would be a living document independent on LTE CA basket work item status being open or closed. Such PRD could also include the guideline and checklist for introducing new LTE CA configurations in RAN5 test specifications.

Summary of concept for tracking ownership of LTE CA configurations:

- RAN5 create a PRD to keep track of responsible companies for LTE CA configurations.

- The tables in the PRD list all CA configurations in [4] TS 36.101 in the scope of all open and closed RAN5 LTE CA basket work items.

- The PRD also includes a guideline/checklist for introducing LTE CA configurations in RAN5 specifications.

- The PRD also includes a template for a completion statement to be included on the CR cover sheet of the CR to 36.521-2 [5] when introducing a new LTE CA configuration to TS 36.521-2 [5].

The process for the updating the TS 36.521-2 [5] based on completion of LTE CA configurations and for keeping track of ownership of LTE CA configurations in the PRD would be:

- The rapporteur of a RAN5 LTE CA basket work item provides inputs to the PRD rapporteur for keeping the PRD tables with LTE CA configurations updated until the RAN5 work item is closed.

- Companies request ownership of LTE CA configurations to the PRD rapporteur.

- The responsible company for a LTE CA configuration use a CR to TS 36.521-2 [5] to declare that the CA configuration is completed or partly completed. The CR shall include a completion statement on the CR cover sheet based on the template specified in the PRD.

Observation#2: A RAN5 PRD could be used to track ownership of LTE CA configurations beyond the completion of LTE CA basket work items and to give guideline/checklist how to introduce new LTE CA configurations in RAN5 specifications.

Proposal#2: It is proposed that a RAN5 PRD is created to track ownership of LTE CA configurations beyond the completion of LTE CA basket work items and to give guideline/checklist how to introduce new LTE CA configurations in RAN5 specifications.

2.3	Criteria to close RAN5 LTE CA work items

As it is unlikly that all CA configurations in a RAN5 LTE CA work item will be specified there is a need to consider alternative criterion for completing such work item.

The core part of a RAN5 LTE CA work item is to introduce any new test cases or update existing test cases for all new type of CA configurations introduced by the work item for at least one representative CA configuration.

Observation#3: There is need to define the minimum criteria for closing RAN5 LTE CA work items.

Proposal#3: It is proposed that the minimum criteria for closing RAN5 LTE CA work items is:
- The associated RAN4 core work items are completed.
- All required new or existing test cases have been completed for at least one representative CA configuration.
- The RAN5 PRD, as proposed in clause 2.2, includes all the CA configurations introduced by the associated RAN4 core work items.

## 3	Proposal

Proposal#1.1: It is proposed that TS 36.521-2 [5] clause A.4.6  are used to tracking available LTE CA configurations for testing. For exceptional cases RAN5 may allow not fully completed CA configuration to be added to clause A.4.6 together with a note stating not completed parts.

Proposal#1.2: It is proposed that the CR introducing a CA configuration in TS 36.521-2 [5] clause A.4.6  includes a completion statement on the CR cover sheet. The completion statement should be based on a common format decided by RAN5.

Proposal#2: It is proposed that a RAN5 PRD is created to track ownership of LTE CA configurations beyond the completion of LTE CA basket work items and to give guideline/checklist how to introduce new LTE CA configurations in RAN5 specifications.

Proposal#3: It is proposed that the minimum criteria for closing RAN5 LTE CA work items is:
- The associated RAN4 core work items are completed.
- All required new or existing test cases have been completed for at least one representative CA configuration.
- The RAN5 PRD, as proposed in clause 2.3, includes all the CA configurations introduced by the associated RAN4 core work items.

Ericsson volunteers to create the new PRD and provide necessary cleanup CR to [5] TS 36.521-1 for RAN5#93-e if the proposals in #1.1, #1.2, #2 and #3 are accepted by RAN5.

## 4	References

[1] R5-212651	RAN5 Rel-14 CA configurations Work Plan; RAN5#91-e

[2] R5-212653 	RAN5 Rel-15 CA configurations Work Plan; RAN5#91-e

[3] R5-212655 	RAN5 Rel-16 CA configurations Work Plan; RAN5#91-e

[4] TS 36.101	Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception

[5] TS 36.521-2	Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) conformance specification; Radio transmission and reception; Part 2: Implementation Conformance Statement (ICS)