3GPP TSG WG RAN5 Meeting #93-e

Electronic Meeting

8th– 19th November 2021

## RF:

## Action Points at RAN5#92-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#92e.21 | RF | Provide a list of Tests impacted by applicability for different NS values Update TS38.522 to handle NS values applicability | CMCC, Qualcomm, Huawei, E/// | R5-215565, R5-215566 | RAN5#94e | Open |

## Action Points at RAN5#91-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#91e.22 | RF | Bring clarification CRs to address following FR2 UL CA Tx config issues: -- Add “Retrieve the LO position…” step to test procedures if missing. --Clarify DL CC configurations for UL CA test config table. FR2_UL_CA_Tx | Qualcomm, Huawei, Anritsu, R&S, KEYS, Nokia, Ericsson | R5-212813r1 R5-215263 R5-215272 R5-217189(Qualcomm) | RAN5#93e | Open --DL CC config action is pending --Retrieve LO position action closed |

## Action Points at RAN5#90-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#90e.23 | RF | Propose FR2 test procedure update to ensure UE transmit at FR2 UL CA status for UL CA FR2 test cases FR2_PCC_SCC_Prio | Qualcomm, Oppo, VzW, E///, Anritsu, Apple, Huawei, R&S | R5-211227 R5-212812 R5-212840 R5-213347/8 R5-212919 R5-212963 R5-213092 R5-213323 R5-213324 R5-215632 R5-217652 (E///) R5-217716 (Apple) R5-217717 (Apple) | RAN5#93e | Open |

## Action Points at RAN5#89-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#89e.23 | RF | Provide input on acceptable clipping frequency due to fading and/or acceptable fading crest factor margin for FR2 Demod performance and CSI test cases Provide input on the impact to TxEVM (and consequently SNR) for higher probabability of saturation of faded signal FR2_Demod_MU | Qualcomm, Anritsu, Keysight, E///, R&S | R5-206168, R5-205702 R5-211083 R5-212961 R5-213335 R5-212030/31/32 R5-215661, R5-214204, R5-214852, R5-214202/3 R5-217653 (E///) | RAN5#93e | Open |
| AP#89e.24 | RF | On/Off time mask MU/ requirement relaxation open items a) Achievable power window PW for FR2 relative power control. b) Wherther there will be a degradation of TE noise floor if the maximum UE power can be as high as 22.4 + 2*PW in the test. c) What is the maximum allowed UE ON power which will not degrade the current specified TE noise floor for OFF power measurement. Assess if this ON power is high enough to identify failing transient periods as shown in section 2.6. Tx_On_Off_MU | KS, R&S, Anritsu, E///, Huawei, OPPO. | R5-205991r2 R5-211105 R5-211268 R5-212626 R5-212627 R5-212628 R5-213312 R5-215325 R5-215324 R5-215480 R5-217416 (Anritsu) R5-217417 (Anritsu) R5-217418 (Anritsu) R5-217556 (R&S) | RAN5#93e | Open |

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Closed |

## Action Points at RAN5#87-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#87e.21 | RF | Review the existing test point analysis of NR (FR1, FR2) RF tests for optimization RF_TP_Optimization | DCM, Ericsson, Huawei, Qualcomm, Oppo, DISH, China Unicom, TMO, CAICT, CMCC, Sporton | R5-201818 R5-202375 R5-204136 | RAN5#94e | Open |

## Action Points at RAN5#84 Ljubljana

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#84.21 | RF | Alignment of MPR/ACLR/SEM test points for NR and come with a combined TP analysis (separate analysis required for FR1, FR2 and Interworking) to TR38.905, and associated CRs MPR_ACLR_SEM_TP_combining | Ericsson, KEYS, CAICT | R5-197586 R5-201930 R5-201936/7 R5-201931 R5-201946 R5-201947/8 R5-201786 R5-201919 R5-205572 R5-210546 R5-210547 R5-216516(KEYS) R5-216517(KEYS) R5-216518(KEYS) R5-216519(KEYS) R5-217115(KEYS) | RAN5#93e | Open FR1 intraband non-contigous config is open, rest FR1 configs are closed FR2- closed |