## Slide 1: RAN5#93e RF Closing Session
Pradeep Gowda RAN5 Vice Chair RF/RRM Subgroup convenor

## Slide 2: Agenda
RAN5#93e RF document status
LS’s and RF Action point update
Review ‘DEFERRED’ t-docs needing groups input

## Slide 3: RAN5#93e RF document status
Summary
  FR2 MU documents verdicts were based on FR2 MU web CC calls handled by Ron.
  FR1/2 RRM TT documents verdicts were based on review feedback by Jakub and TT analysis companies
  Status as of 16 Nov RF MH
    234 CR’s ‘P.AGREED’, 12 documents ‘NOTED’ and proposals endorsed as applicable
    313 t-docs ‘DEFERRED’.
      7 CR’s have 3GU issues. These need to be revised to address 3GU issues to be considered for agreement.
      24 CR’s have overlaps! These need to be revised to address the overlaps, to be considered for agreement.
      R5-217350 (ZTE) Pending RAN4#101e CR R4-2119081 verdict
    Post conclusion of discussions, revised t-docs will be assigned final t-docs in 2 batches
      First batch by 17 Nov 12:00 UTC
      Second batch by 18 Nov 17:00 UTC
Timelines for pending documents
  Last revision upload: Thu 18 Nov 16:00 UTC
  Last comments: Fri 19 Nov 16:00 UTC
  End of E-meeting Fri 19 Nov 21:00 UTC
    Deadline to submit final t-doc

## Slide 4: LS and RF action point update
Late incoming LS:
Outgoing LS’s:
RF Action points update : https://www.3gpp.org/ftp/tsg_ran/WG5_Test_ex-T1/TSGR5_93_Electronic/Inbox/meeting_handling/R5-21xxxx_Action_Points_RF_Close_RAN5%2393-e.doc
Tdoc | Title | To WG | Company | Author | Comments
R5-218231 | Reply to LS (in R4-2120025) on FR2 UE relative power control tolerance requirements | To: RAN4 | R&S | Edwin | Update description to include RAN4 response clarification snippet && e// comment on the wording. Content to be finalized by 18th Nov 16:00 UTC LS is approved to be sent to RAN4
R5-21xyzs | LS on configuration of P-LTE and P-NR | To: RAN1 Cc: RAN WG2, RAN WG4 | Huawei | Chunying | TMO: LS may not be needed and can be concluded in RAN5, need more time to discuss Proponents to discuss on e-meet reflector and request for LS at Closing joint if it is needed.
Tdoc | Incoming Liaison Statements | Author | Comments
R5-217785 | Reply to LS (in R5-214106) on FR2 UE relative power control tolerance requirements reply to R5-214106 associated discussion paper R5-217557 | MTK | Response LS in 218231 clarifying RAn4 question. Noted.
R5-217786 | Reply LS on exception requirements for Intermodulation due to Dual uplink (IMD) reply to R5-211609 | Xiaomi | RAN4 still discussing the open questions from RAN5 in this LS. Note
R5-217787 | Reply LS on AMPR edge RB allocation for NS | Apple | RAN4 still working to update the specs on the clarifications requested by RAN5. Noted
R5-217788 | Reply LS on frequency bands for testing of A-GNSS sensitivity requirements in LTE and NR SA reply to R5-206900 | Apple | No CR’s at this meeting to handle RAn4 response, however RAN5 needs to consider how many NR bands to test GNSS Sensitivity tests , either via inputs from certification bodies or from operators

## Slide 5: DEFERRED discussion papers
WG Tdoc | Title | Comments
R5-217716 | Avoiding Scell Drop in FR2 RF UL-CA tests | Revision2 presented Option2 further analysis needs to be considered for test procedure and RAN4 requirements impact as well as backward compatibility with testing rel15 ONLY supporting UE’s Option1 is limited in the test coverage Document noted
R5-217703 | Beam correspondence Measurement Uncertainties derivation | Revision4 presented Prop3 Option3.3 is endorsed , with correction to formula and freq range split consideration. Prop1/2/4 is endorsed. Produce revision5 with the above changes and conclude with final tdoc by Nov18 RF MH.
R5-218202 | Incorporating TR 38.884 outcome in RAN5 Test Specifications | Proposal 3: Create an umbrella RAN5 Work Plan (following the above-outlined initial scope) to track adoption of TR 38.884 outcomes into RAN5 test specifications. Apple to provide input to RAN5#94e for AI to consider the contribution prior to 3GU opening. Note and endorse proposal3

## Slide 6: Thank You !