3GPP TSG-RAN5 Meeting #93-e	R5-217405

Electronic Meeting, 08th - 19th Nov 2021

3GPP TSG RAN meeting #94e										RP-21xxxx

Electronic Meeting, Dec. 6-17, 2021

Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 47% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

WP is updated based on RAN5#93-e output as [1].

RF

For low PAPR DMRS, the capability IE is updated based on latest RAN2 and RAN4 specifications [4]. Low PAPR test points are removed from A-MPR test case [5].

For Full power transmission, test applicability is updated [16].

Demod

Test cases for Enhanced Type II CSI are specified [8~15] along with necessary PICS [3], test applicability [16] and default message configuration [2]. Applicability of different requirements with multi-TRP is added [6]. Applicability definition of multi-TRP test cases is added [7].

RRM

Test cases for L1-SINR measurement procedure are specified [17-28]. Test cases for L1-SINR measurement performance are specified [32-37]. Test cases for Scell beam failure detection are specified [29-31].

2.5.2	Remaining Open issues

See details in WP [1].

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General documents

[1]	R5-217404	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-217366	Addition of default message for 16Tx PMI reporting test cases in 5.4.2.5	Huawei, HiSilicon

38.508-2 documents

[3]	R5-218307	Addition of PICS for enhanced type II CSI	Huawei, HiSilicon

38.521-1 documents

[4]	R5-217215	Correction to IE and UE capability for low PAPR DMRS	Huawei, HiSilicon

[5]	R5-217216	Removal of low PAPR test points from 6.2.3 A-MPR	Huawei, HiSilicon

38.521-4 documents

[6]	R5-216786	Addition of applicability of different requirements with Multi-TRxP	Apple Italia S.R.L.

[7]	R5-216787	Update Applicability of requirements for optional UE features	Apple Italia S.R.L.

[8]	R5-218308	Addition of 6.3.2.1.6 2Rx FDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[9]	R5-218309	Addition of 6.3.2.2.6 2Rx TDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[10]	R5-218310	Addition of 6.3.3.1.6 4Rx FDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[11]	R5-218311	Addition of 6.3.3.2.6 4Rx TDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[12]	R5-218462	Addition of MU and TT in Annex F for enhanced typeII CSI reporting	Huawei, HiSilicon

[13]	R5-217363	Addition of RMC in Annex A for eMIMO enhanced typeII CSI reporting	Huawei, HiSilicon, Bureau Veritas

[14]	R5-217364	Addition of B.2.3.2.3A Beam steering approach with dual cluster beams	Huawei, HiSilicon, Bureau Veritas

[15]	R5-218312	Addition of applicability of optional features in 6.1.1.3	Huawei, HiSilicon, Bureau Veritas

38.522 documents

[16]	R5-218463	Addition of test applicability e-MIMO test case	Huawei, HiSilicon, Bureau Veritas

38.533 documents

[17]	R5-217203	Addition of minimum requirements for EN-DC L1-SINR measurement for beam reporting	Huawei, HiSilicon

[18]	R5-218313	Addition of 4.6.7.1 EN-DC FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[19]	R5-218314	Addition of 4.6.7.2 EN-DC FR1 SSB based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[20]	R5-218315	Addition of 4.6.7.3 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[21]	R5-217207	Addition of minimum requirements for NR SA FR1 L1-SINR measurement for beam reporting	Huawei, HiSilicon

[22]	R5-218316	Addition of 6.6.8.1 NR SA FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[23]	R5-218317	Addition of 6.6.8.2 NR SA FR1 SSB based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[24]	R5-218318	Addition of 6.6.8.3 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[25]	R5-217211	Addition of the abbreviations for Rel-16 NR MIMO	Huawei, HiSilicon

[26]	R5-218319	Addition of CSI-RS Reference Measurement Channels based on IMR	Huawei, HiSilicon

[27]	R5-217213	Addition of Annex A.1.4B CSI-IM Reference Measurement Channels	Huawei, HiSilicon

[28]	R5-217214	Addition of Annex H.3.6A RRC messages and IE exceptions for L1-SINR measurement for beam reporting	Huawei, HiSilicon

[29]	R5-218320	Addition of 4.5.5.5 EN-DC FR1 Scell CSI-RS-based beam failure detection and SSB-based link recovery in non-DRX	Sporton

[30]	R5-218321	Addition of 4.5.5.6 EN-DC FR1 Scell CSI-RS-based beam failure detection and SSB-based link recovery in DRX	Sporton

[31]	R5-218327	Addition of cell configuration MU and TT for Enhancement on MIMO	Sporton

[32]	R5-218322	Addition of 4.7.7.1 EN-DC FR1 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR measurement accuracy	Sporton

[33]	R5-218464	Addition of 4.7.7.2 EN-DC FR1 SSB based CMR and dedicated IMR L1-SINR absolute measurement accuracy	Sporton

[34]	R5-218323	Addition of 4.7.7.3 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

[35]	R5-218324	Addition of 6.7.9.1 NR SA FR1 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR measurement accuracy	Sporton

[36]	R5-218325	Addition of 6.7.9.2 NR SA FR1 SSB based CMR and dedicated IMR L1-SINR absolute measurement accuracy	Sporton

[37]	R5-218326	Addition of 6.7.9.3 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template