3GPP TSG RAN WG5 Meeting #94-e	R5-220262

Electronic Meeting, February 21 – March 4, 2021

3GPP TSG RAN Meeting #95-e	RP- 220125

Electronic Meeting, March 17 - 23, 2022

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance Test Aspects - 29 dBm UE Power Class for LTE Band 41and NR Band n41 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NR_B41_Bn41_PC29dBm-UEConTest |  |  |  |  |
| Unique ID | 910099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211443 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Sept 2022 (+3 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 67 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Scott Probasco, Dan SONG |
|  | Company | T-Mobile, CMCC |
|  | Email | scott.probasco@t-mobile.com, songdan@chinamobile.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#94-e (the details can be found in R5-220261):

- 67% overall completeness achieved

- For RF, 1 CR was agreed

DC_(n)41AA has been removed from the work items scope due to lack of industry need.

#### 2.5.2	Remaining Open issues

See the work plan for details [1].

Work Item “UE Conformance – UE RF requirements for Transparent Tx Diversity (TxD) for NR” (940092) necessitates the change in structure of 38.521-1 and therefore overlaps with this work item.

Three months added to target completion date to allow for coordination between work items and overlap resolution.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-220261	WP B41 n41 PC1.5 after RAN5#93-e, T-Mobile, CMCC

- R5-220263	Revised WID - UE Conformance Test Aspects - 29 dBm UE Power Class for LTE Band 41 and
NR Band n41, T-Mobile, CMCC

- R5-221605	Discussion on LTE_NR_B41_Bn41_PC29dBm-UEConTest Work plan review to include dependencies with NR_RF_TxD-UEConTest work plan, Keysight Technologies

TS 38.521-1 CRs

- R5-214476	Addition of Configured Tx Power Min Conf Requirements for n41 Power Class 1.5, CMCC

- R5-214477	Addition of MOP for UL MIMO Min Conf Requirements for n41 Power Class 1.5, CMCC

- R5-214479	Update of NR ACLR Test Requirement for n41 Power Class 1.5, CMCC

- R5-215999	Addition of MOP for UL MIMO Test Requirements for n41 Power Class 1.5, CMCC

- R5-216000	Adding Power Class 1.5 for LTE Band 41and NR Band n41 MOP, T-Mobile

- R5-216001	Adding Power Class 1.5 for LTE Band 41and NR Band n41 MPR, T-Mobile

- R5-216002	Adding Power Class 1.5 for LTE Band 41and NR Band n41 A-MPR, T-Mobile

- R5-217176	Adding Power Class 1.5 for LTE Band 41and NR Band n41 to Annex N.1 indication of modified MPR behavior.

- R5-218379	Update of PC1.5 n41 MOP test requirement

- R5-220210	Addition of NR FR1 PC1.5 RF Baseline Implementation Capabilities for n41, CMCC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template