3GPP TSG-RAN5 Meeting #94-e	R5-220858

# Online, , 21st Feb 2022 - 4th Mar 2022

3GPP TSG RAN meeting #95e										RP-22xxxx

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCenhUEConTest |  |  |  |  |
| Unique ID | 890042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212956 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 64% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NA |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This work item started with RAN5#89. Most of the work at RAN5#94 involved 4 main categories:

1) Introduction of new MCVideo test cases in TS 36.579-6.

2) Maintenance for in TS 36.579-1, specifically for generic procedures and default messages

3) Maintenance for in TS 36.579-2, specifically MCPTT test cases

4) Maintenance for in TS 36.579-6, specifically MCVideo test cases

5) Maintenance for in TS 36.579-7, specifically MCData test cases

Overall, there were 11 TDocs at this meeting associated with this work item (see clause 4 References below). There were also 45 TDocs associated with maintenance of the 36.579 family of specifications.

The remaining work for this work item is mostly for off-network test cases. These will be complete at the next meeting, and so the work item will close at the next meeting. Additionally, TS 36.579-4 will be updated to include all new test cases.

#### 2.5.2	Remaining Open issues

None.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None.

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

NA

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

NA

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-221545 - Additional Rel-15 parameters for MCVideo User Profile 5.5.8.7

[2] R5-221546 - New MCVideo TC 6.4.1 Video Pull

[3] R5-221547 - New MCVideo TC 6.5.1 Video Push

[4] R5-221548 - New MCVideo TC 6.3.1 Emergency Alert CO

[5] R5-221549 - New MCVideo TC 6.7.1 Remote Initiated Ambient Viewing CO

[6] R5-221550 - New MCVideo TC 6.7.2 Remote Initiated Ambient Viewing CT

[7] R5-221551 - New MCVideo TC Selected Group Change of Targeted User CO

[8] R5-221552 - New MCVideo TC Selected Group Change of Targeted User CT

[9] R5-221553 - New MCVideo TC Conference Event Package

[10] R5-221554 - New MCVideo TC 6.3.2 Emergency Alert CT

[11] R5-221555 - New MCVideo TC MBMS

And maintenance TDocs and other associated materials:

[1] R5-220461 - Correction of clause 2 - References

[2] R5-220462 - Correction of clause 5.4 - Generic test procedures for UE operation over E-UTRA/EPC

[3] R5-220463 - Correction of clause 5.5.11 - Default MCVideo Transmission Control Messages and other Information Elements

[4] R5-220464 - Correction of clause 5.5.12 - MSRP Messages for MCData

[5] R5-220465 - Correction of clause 5.5.2.16 - SIP 1xx

[6] R5-220466 - Correction of clause 5.5.2.17 - SIP 2xx

[7] R5-220467 - Correction of clause 5.5.2.5 - SIP INVITE

[8] R5-220468 - Correction of clause 5.5.2.7 - SIP MESSAGE

[9] R5-220469 - Correction of clause 5.5.2-11 - SIP PUBLISH

[10] R5-220470 - Correction of clause 5.5.2-8 - SIP NOTIFY

[11] R5-222026 - Correction of clause 5.5.3.1 - SDP Message

[12] R5-220472 - Correction of clause 5.5.3.10 - MCData Protected Payload Message

[13] R5-222027 - Correction of clause 5.5.3.6 - SIMPLE-FILTER

[14] R5-220474 - Correction of clause 5.5.3.8 - MCData Data signalling messages

[15] R5-220475 - Correction of clause 5.5.4 - Default HTTP message and other information elements

[16] R5-220476 - Correction of clause 5.5.6 - Default MCPTT media plane control messages and other information elements

[17] R5-220477 - Correction of clause 5.5.7 - Default MCX group management messages and other information elements

[18] R5-220478 - Correction of clause 5.5.8 - Default MCS configuration management messages and other information elements

[19] R5-220479 - Correction of clause 5.5.9.1 - CSK download by the SS

[20] R5-220480 - Removal of clause 5.5.3.13

[21] R5-222028 - Restructuring of clause 5.3 - Generic test procedures for UE MCS operation

[22] R5-220482 - Correction of MCPTT Test Case 5.2

[23] R5-222029 - Correction of MCPTT Test Case 5.3

[24] R5-220484 - Correction of MCPTT Test Case 5.5

[25] R5-222030 - Correction of Test Cases in clause 6

[26] R5-220486 - MCPTT condition clarification

[27] R5-222031 - Addition of PICS

[28] R5-221101 - Misc. updates to MC client test cases

[29] R5-220488 - Routine maintenance for TS 36.579-5

[30] R5-220489 - Correction of MCVideo Test Case 5.1

[31] R5-220490 - Correction of MCVideo Test Case 5.2

[32] R5-220491 - Correction of MCVideo Test Case 5.3

[33] R5-220492 - Correction of MCVideo Test Case 5.4

[34] R5-220493 - MCVideo condition clarification

[35] R5-221404 - Addition of test files to annex A

[36] R5-220495 - Correction of clause 2 - References

[37] R5-220496 - Correction of clause 6.1 - Short Data Service

[38] R5-220497 - Correction of clause 6.2 - File Distribution Test Cases

[39] R5-220498 - Correction of clause 6.3 - Enhanced Status Test Cases

[40] R5-220499 - Correction of MCData Test Case 5.2

[41] R5-220500 - Correction of MCData Test Case 5.3

[42] R5-220501 - Correction of MCData Test Case 5.4

[43] R5-220502 - MCData condition clarification

[44] R5-220858 - SR UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

[45] R5-220859 - WP UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template