3GPP TSG-RAN5 Meeting #95-e	R5-222139

# Online, , 9th May 2022 - 20th May 2022

3GPP TSG RAN meeting #96										RP-22xxxx

Budapest, Hungary, June 6-9, 2022

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCenhUEConTest |  |  |  |  |
| Unique ID | 890042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212956 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NA |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This work item started with RAN5#89. Most of the work at RAN5#95 involved 4 main categories:

1) Introduction of new off-network MCVideo test cases in TS 36.579-6.

2) Introduction of new off-network MCData test cases in TS 36.579-7

3) Updates of MCPTT test cases in TS 36.579-2 that were previously introduced in this Work Item

4) Maintenance for the TS 36.579 family of specifications

Overall, there were 36 TDocs at this meeting associated with this work item (see clause 4 References below). There were also 14 TDocs associated with maintenance of the 36.579 family of specifications.

This Work Item is now complete at 100%.

#### 2.5.2	Remaining Open issues

None.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None.

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

NA

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

NA

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-222141 - New MCData off-network signalling messages in 5.5.3.8

[2] R5-222142 - New MCVideo Off-network Message Defaults 5.5.14

[3] R5-222363 - Correction of test case 6.1.3.1

[4] R5-222364 - Correction of test case 6.1.4.1

[5] R5-222365 - Correction of test case 6.1.4.2

[6] R5-222366 - Correction of test case 6.1.5.1

[7] R5-222367 - Correction of test case 6.1.5.2

[8] R5-222368 - Correction of test case 6.2.18

[9] R5-222369 - Correction of test case 6.2.19

[10] R5-223384 - Update of 36.579-4 Applicability for New MCVideo and MCData Test Cases

[11] R5-222149 - New MCVIDEO OFF-NETWORK TC 7.1.1.1 Off-network Basic Group Call CO

[12] R5-222150 - New MCVIDEO OFF-NETWORK TC 7.1.1.2 Off-network Basic Group Call CT

[13] R5-222151 - New MCVIDEO OFF-NETWORK TC 7.1.1.3 Off-network Emergency Call CO

[14] R5-222152 - New MCVIDEO OFF-NETWORK TC 7.1.1.4 Off-network Emergency Call CT

[15] R5-222153 - New MCVIDEO OFF-NETWORK TC 7.1.1.5 Off-network Imminent Peril Call CO

[16] R5-222154 - New MCVIDEO OFF-NETWORK TC 7.1.1.6 Off-network Imminent Peril Call CT

[17] R5-222155 - New MCVIDEO OFF-NETWORK TC 7.1.2.1 Off-network Broadcast Call CO

[18] R5-222156 - New MCVIDEO OFF-NETWORK TC 7.1.2.2 Off-network Broadcast Call CT

[19] R5-222157 - New MCVIDEO OFF-NETWORK TC 7.2.1 Off-network Auto Private Call CO

[20] R5-222158 - New MCVIDEO OFF-NETWORK TC 7.2.2 Off-network Auto Private Call CT

[21] R5-222159 - New MCVIDEO OFF-NETWORK TC 7.2.3 Off-network Manual Private Call CO

[22] R5-222160 - New MCVIDEO OFF-NETWORK TC 7.2.4 Off-network Manual Private Call CT

[23] R5-222161 - New MCVIDEO OFF-NETWORK TC 7.3.1 Off-network Emergency Alert CO

[24] R5-222162 - New MCVIDEO OFF-NETWORK TC 7.3.2 Off-network Emergency Alert CT

[25] R5-222370 - Correction of Emergency Alert Test Cases in clause 6.3

[26] R5-222371 - Correction of MCVideo Test Cases clause 6.7

[27] R5-222372 - Correction of test case 6.1.4.1

[28] R5-222373 - Correction of test case 6.1.4.2

[29] R5-222374 - Correction of Video Pull Test Cases in clause 6.4

[30] R5-222375 - Correction of Video Push Test Cases in clause 6.5

[31] R5-222143 - New MCData Test Case 7.1.1 Off-network SDS 1-to-1 call CO

[32] R5-222144 - New MCData Test Case 7.1.2 Off-network SDS 1-to-1 call CT

[33] R5-222145 - New MCData Test Case 7.1.3 Off-network SDS group call CO

[34] R5-222146 - New MCData Test Case 7.1.4 Off-network SDS group call CT

[35] R5-222147 - New MCData Test Case 7.2.1 Off-network Enhanced Status CO

[36] R5-222148 - New MCData Test Case 7.2.2 Off-network Enhanced Status CT

Maintenance Work and other documents

[1] R5-222392 - Addition of clause 5.5.3.15 - Conference-info

[2] R5-223477 - Correction of clause 5.3 - Generic test procedures for UE MCS operation

[3] R5-222394 - Correction of clause 5.5.2.14 - SIP SUBSCRIBE

[4] R5-222396 - Correction of clause 5.5.3.2 - MCS Info Lists

[5] R5-223478 - Correction of clause 5.5.3.6 - SIMPLE-FILTER

[6] R5-222398 - Correction of clause 5.5.8 - Default MCS configuration management messages and other information elements

[7] R5-222399 - Corrections of clause 5.5.3.1 - SDP message

[8] R5-222400 - Extensions of clause 2 - References

[9] R5-222401 - Common corrections of MCPTT private call test cases

[10] R5-222402 - Correction of MCPTT Test Case 5.3

[11] R5-222404 - Correction of Group Call Test Cases in clause 6.1

[12] R5-223479 - Correction of Private Call Test Cases in clause 6.2

[13] R5-222139 - SR UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

[14] R5-222140 - WP UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template