3GPP TSG RAN WG5 Meeting #95-e 	R5-223055

Electronic Meeting, 9th – 20th May 2022

Source:				Rohde & Schwarz

Title:					NR FR1 TRP-TRS status update

Agenda Item:		5.3.38.1

Document for:	Discussion

# Introduction

The work item led by RAN4 for NR FR1 TRP-TRS [1] was approved during RAN#91-e, further updated during RAN#92-e, which includes a secondary responsibility for RAN5 to develop the Measurement Uncertainty (MU) assessment. During RAN5#92-e, the work plan and initial agreements on this MU work were agreed in [2]. During RAN5#93-e, the overall approach to work on MU contributors was presented in [3] and text proposals [4][5] were endorsed during RAN5#94-e.

The aim of this contribution is to present the progress of the WI after last RAN4 and RAN meetings in February and March.

# Updates after RAN4#102-e and RAN#95-e

Several Text Proposals were approved in order to submit a finalized TR 38.834 [9] for approval at Plenary meeting, among those the contents for MU on Annex B as endorsed during RAN5#94-e were also approved in [6].

The Status Report [7] lists all the approved content and declared the core part completed, with the following open topics:

- Method for Tx Antenna Switching (TAS): RAN4 can further discuss the “TAS ON” method till the end of the WI, although this will not impact the completion of the WI or the definition of requirements.

- Method for Tx Diversity (TxD): RAN4 can further discuss the test method for UE supporting TxD method till the end of the WI, although this will not impact the completion of the WI or the definition of requirements.

- Alternative methods (e.g. RC-based): RAN4 can further discuss alternative test methods to be included in TR 38.834, although this will not impact the completion of the WI or the definition of requirements. A clear work plan must be stablished to ensure the completion of test methods before the end of the WI, expected in August 2022.

The focus now is on the performance part, more precisely on the performance requirements definition, for which a very detailed test campaign preceded by a lab alignment exercise has been defined. The outcome of the performance part will be included in TS 38.161 [10].

# Next steps in RAN5

RAN5 secondary responsibility as defined in the WID has been fulfilled with the Annex B contents endorsed during RAN5#94-e [4][5]. Further work for this WI is gated by RAN4 progress on the open topics listed above.

Besides that, RAN5 could start working on the test specification while RAN4 continue its progress on the performance requirements. This is discussed in the new WI proposal in [8].

# References

- RP‑211158, “Revised WID: Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC)”, vivo, 3GPP TSG RAN Meeting #92-e, June 2021

- R5-215771, “MU workplan for NR FR1 TRP-TRS”, Rohde & Schwarz, 3GPP TSG RAN5 Meeting #92-e, August 2021

- R5-218479, “MU contributors for NR FR1 TRP-TRS”, Rohde & Schwarz, 3GPP TSG RAN5 Meeting #93-e, November 2021

- R5-221623, “TP to TR 38.834 for Annex B MU tables”, MVG Industries, Rohde & Schwarz, 3GPP TSG RAN5 Meeting #94-e, February 2022

- R5-221624, “TP to TR 38.834 on MU General section and descriptions”, Rohde & Schwarz, MVG Industries, 3GPP TSG RAN5 Meeting #94-e, February 2022

- R4-2205826, “TP to TR 38.834 on contents for Annex B”, Rohde & Schwarz, 3GPP TSG RAN4 Meeting #102-e, February 2022

- RP‑220605, “Status report for WI: Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC); rapporteur: vivo, OPPO, CMCC”, TSG RAN WG4, 3GPP TSG RAN Meeting #95-e, March 2022

- R5-222558, “New WID on UE Conformance - Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC)”, Apple, Rohde & Schwarz, Vivo, 3GPP TSG RAN5 Meeting #95-e, May 2022

- 3GPP TR 38.834 v17.0.0 (2022-04)

- 3GPP TS 38.161 v0.2.0 (2022-03)