## Action Points at RAN5#96-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#96.01 | SIG | Void TS 34.229-5 TCs 10.7 and 10.8. Update TS 38.523-1 TCs 11.4.3 and 11.4.5 with relevant conformance requirements from TS 24.229 | R&S | R5-224660 | RAN5#97 | Pending |
| AP#96.02 | SIG | Provide plan of update of IMS test cases in TS 34.229-5 to use the NG.114 default EVS configuration A2 for RAN5#97 Draft CR updating one representative test case with the above mentioned configuration | Ericsson | R5-22 | End of September 2022 | Pending |
| AP#96.03 | SIG | Investigate whether the MAC UL TBS TCs 7.1.1.4.2.x can be made applicable to UEs that do not support k0 greater than 0 for PDSCH mapping type A | Qualcomm, MCC TF160, Anritsu, Keysight, R&S | R5-225414 R5-225369 | RAN5#97 | Pending |
| AP#96.04 | SIG | Complete test definition (100% completion) of TS 38.523-1 TC 7.1.1.3.10 | Huawei | R5-225xxxx | RAN5#97 | Pending |

## Action Points at RAN5#95-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#95.01 | SIG | Identify and update test cases impacted by FR1/E-UTRA/UTRA OTA environment limitation | R&S, Keysight, Anrtisu, TF160 | R5-220856 | RAN5#97 | Pending R5-224480 R5-224481 R5-224483 R5-224484 R5-224486 |