3GPP TSG-RAN WG5 Meeting #98	R5-230545

Athens, Greece, Feburary 27th - March 3rd, 2023

3GPP TSG RAN meeting #99										RP-23xxxx

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			13.2.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 (RANP #100) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 62%(+2%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Work plan:

-	The Work plan is updated in [23].

Common test environment:

-	Default configurations of some DCI and RRC IE are updated in [6][7].

RF Testing:

-	Several RF test cases are updated in [1]-[3]

RRM Testing:

-	Pass/Fail limits for CBR testing is added in [4]..

SIG Testing:

-	Some NR sidelink SIG test cases are updated in [8]-[21]

-	Test model for NR sidelink SIG test are updated in [22].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-230558 | Editorial correction for subclause number in 6.5E.3.2.1D | CAICT |
| --- | --- | --- | --- |
| [2] | R5-231289 | Corrections on channel bandwidth for V2X | ZTE Corporation |
| [3] | R5-230659 | Addition of 6.5E.3.1 General Spurious emissions for V2X | TTA |
| [4] | R5-231720 | Addition of pass fail limits for CBR test cases | Huawei, HiSilicon |
| [5] | R5-230279 | Corrections to Clause 6.2.3.7 Test frequencies for NR sidelink configurations for signalling testing | Qualcomm CDMA Technologies |
| [6] | R5-231423 | Correction to PHY parameters for SL mode 1 transmission | Huawei, Hisilicon |
| [7] | R5-231424 | Correction to RRC IEs for SL mode 1 transmission | Huawei, Hisilicon |
| [8] | R5-231425 | Correction to NR SL SIG TC 12.1.2.1 - SyncRef Reselect PC5 only | Huawei, Hisilicon |
| [9] | R5-231426 | Correction to NR SL SIG TC 12.1.2.2 - SL-SSB Tx control PC5 only | Huawei, Hisilicon |
| [10] | R5-231427 | Correction to NR SL SIG TC 12.1.5.x and 12.2.7.x - SL CSI reporting | Huawei, Hisilicon |
| [11] | R5-231428 | Correction to NR SL SIG TC 12.2.2.1 - SyncRef Reselect Con-current | Huawei, Hisilicon |
| [12] | R5-231429 | Correction to NR SL SIG TC 12.2.2.2 - SL-SSB Tx control Con-current | Huawei, Hisilicon |
| [13] | R5-231430 | Correction to NR SL SIG TC 12.2.3.1 – Event C1 and C2 | Huawei, Hisilicon |
| [14] | R5-231432 | Correction to NR SL SIG TC 12.2.8.3 - PC5 RLF | Huawei, Hisilicon |
| [15] | R5-231433 | Update of TC 12.1.7.1 - PC5-only operation / Sidelink UE capability transfer via PC5 RRC / One-way and two-way transfer | ROHDE & SCHWARZ |
| [16] | R5-231583 | Update of TC 12.2.1.6- Inter-carrier concurrent operation / Sidelink communication / RRC_CONNECTED / Reception | TDIA, CATT |
| [17] | R5-231434 | Update of TC 12.2.4.1- Inter-carrier concurrent operation / Sidelink Reconfiguration via Uu RRC | TDIA, CATT |
| [18] | R5-231435 | Update of TC 12.2.8.1- Inter-carrier concurrent operation / Sidelink CSI reporting / Reporting | TDIA, CATT |
| [19] | R5-231436 | Update of TC 12.2.3.2- Inter-carrier concurrent operation / Measurement configuration and reporting via Uu RRC / CBR measurement reporting / Periodical reporting | TDIA, CATT |
| [20] | R5-230963 | Update of TC 12.1.3.2- PC5-only operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement reporting / Event S1 and S2 | TDIA, CATT |
| [21] | R5-231437 | Update of TC 12.2.1.5- Inter-carrier concurrent operation / Sidelink communication / RRC_CONNECTED / Transmission / Exceptional pool | TDIA, CATT |
| [22] | R5-231565 | 5G V2X: Test Model updates | MCC TF160 |
| [23] | R5-230544 | WP of Rel-16 NR V2X WI after RAN5 97e | Huawei, Hisilicon |

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template