3GPP TSG-RAN WG5 Meeting #98	R5-230617

# Athens, Greece, 27th Feb 2023- 3rd Mar 2023

3GPP TSG RAN meeting #99										RP-23xxxx

Rotterdam, Netherlands, March 20-23, 2023

Status Report to TSG

Agenda item:			13.3.16

| WI / SI Name | UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MBS_5MBS_5MBUSA-UEConTest |  |  |  |  |
| Unique ID | 950061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220423 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 51% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ya Zhao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | zhaoya@hisilicon.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The overall completion level has reached 51% (+33%), 18 CRs were agreed at this meeting.

Work plan:

-	The Work plan is updated in [19].

Common test environment:

-	Addition of Procedure for MBS Multicast session release in [1];

-	Correction of RRC IE and message for MBS in [2]-[6].

-	Add new PICS for MBS TC in [7].

Test case:

-    Add 12 MBS Multicast test cases in [8]-[16].

-    Correct 3 MBS Multicast test cases in [17].

-    Add test applicability for MBS test cases in [18].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-231467 | Addition of Procedure for MBS Multicast session release | Huawei, Hisilicon |
| --- | --- | --- | --- |
| [2] | R5-231468 | Update of Contents of Paging for Multicast MBS TC | Huawei, Hisilicon |
| [3] | R5-231469 | Correction of CLOSE UE TEST LOOP message for Loop Mode C | Huawei, Hisilicon |
| [4] | R5-231470 | Correction of PDCP-Config for MBS TC | Huawei, Hisilicon |
| [5] | R5-231471 | Correction of RadioBearerConfig for MBS TC | Huawei, Hisilicon |
| [6] | R5-231472 | Correction of CellGroupConfig for MBS TC | Huawei, Hisilicon |
| [7] | R5-231473 | Addition of PICS for MBS TC | Huawei, Hisilicon |
| [8] | R5-231474 | Addition of MBS Multicast TC 14.2.1.1.7-NACK-only | Huawei, Hisilicon |
| [9] | R5-231475 | Addition of MBS Multicast TC 14.2.1.1.8-Multiplex_Multicast_and_Unicast_HARQ | Huawei, Hisilicon |
| [10] | R5-231476 | Addition of MBS Multicast TC 14.2.1.2.1-DRX PTM and PTP transmission | Huawei, Hisilicon |
| [11] | R5-231477 | Addition of MBS Multicast TC 14.2.2.1 and 14.2.2.2-RLC UM | Huawei, Hisilicon |
| [12] | R5-231478 | Addition of MBS Multicast TC 14.2.3.1 and 14.2.3.2-PDCP UM MRB | Huawei, Hisilicon |
| [13] | R5-231479 | Addition of MBS Multicast TC 14.2.3.3 and 14.2.3.4-PDCP AM MRB | Huawei, Hisilicon |
| [14] | R5-231480 | Addition of MBS Multicast TC 14.2.4.1.1-group paging in RRC_IDLE | Huawei, Hisilicon |
| [15] | R5-231481 | Addition of MBS Multicast TC 14.2.4.1.2-group paging in RRC_INACTIVE | Huawei, Hisilicon |
| [16] | R5-231482 | Addition of MBS Multicast TC 14.2.4.2.1-MRB Reconfiguration | Huawei, Hisilicon |
| [17] | R5-231483 | Correction of MBS Multicast TC 14.2.1.1.1-14.2.1.1.4-14.2.1.1.5 | Huawei, Hisilicon |
| [18] | R5-231484 | Addition of test applicability for MBS TC | Huawei, Hisilicon |
| [19] | R5-230618 | WP of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects | Huawei, Hisilicon |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template