3GPP TSG RAN5 Meeting #98	R5-230672

Athens, Greece, 27th Feb 2023 - 3rd Mar 2023

3GPP TSG RAN Meeting #99-e	RP-22xxxx

Rotterdam, NL, 20th Mar 2023 – 23th Mar 2023

Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE Conformance - Multi-SIM devices for LTE/NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NR_MUSIM_plus_CT1-UEConTest |  |  |  |  |
| Unique ID | 950060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220127 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Sep 2023 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 89% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Jing Zhao |
|  | Company | China telecom |
|  | Email | Zhaoj16@chinatelecom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN#95-e the WID for UE Conformance - Multi-SIM devices for LTE/NR was approved. Work Plan was created in [1]

Status after RAN5#96-e(the detail can be found in R5-224026)

- 25% overall completeness achieved.

- For Protocol test, 5 CRs were agreed.

2.5.2	Remaining Open issues

N/A

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

General Papers:

[1]    R5-230671	WP of UE Conformance - Multi-SIM devices for LTE/NR after RAN5#98e, China Telecom

[2]    R5-223307    Revised WID on UE Conformance - Multi-SIM devices for LTE/NR, China Telecom

TS 36.508-1 CRs

- R5-225324   Update of LTE Multi-SIM default NAS messages and IEs,China Telecom

- R5-231519   Addition of test procedure for registration of a MUSIM UE,Qualcomm Incorporated

TS 36.523-1 CRs

- R5-224199   Add new test case 9.2.1.1.32 for LTE Multi-SIM devices attach,China Telecom

- R5-224374   Add new LTE Multi-SIM test case 9.2.3.1.29,China Telecom

- R5-231515   Add new LTE Multi-SIM test case 9.3.1.19,China Telecom

- R5-231516  Add new LTE Multi-SIM test case 9.2.3.1.30,China Telecom

- R5-231517  Update to LTE Multi-SIM test case 9.2.3.1.29,China Telecom

- R5-231520  Correction to MUSIM test case 9.2.1.1.32,Qualcomm Incorporated

- R5-231522  Addition of New MUSIM TC 9.3.1.20- Service Request / MUSIM / Rejection of paging,CATT

- R5-230958  Addition of MUSIM test case 9.2.1.1.33

- R5-231523  Addition of MUSIM test case 9.2.3.1.31

TS 36.523-2 CRs

- R5-224373    Add applicability for LTE multi-SIM test cases

- R5-231518   Add applicability for two LTE multi-SIM test cases,China Telecom

- R5-231524   Addition of applicability for new MUSIM test cases,CATT

TS 38.508-2 CRs

- R5-224288_Addition of PICS for NR Multi-SIM devices

- R5-231513  Addition of PICS for NR MUSIM RRC features,China Telecom

TS 38.508-1 CRs

- R5-227476  Addition of USIM configuration for MUSIM test cases

- R5-227477 Addition of test procedure for registration of a MUSIM UE

TS 38.523-1 CRs

- R5-227478 Addition of MultiSIM test case 9.1.5.1.16

- R5-227479 Addition of new MUSIM test case 9.1.7.4

- R5-231514 Add new NR Multi-SIM test case 8.1.2.1.6,China Telecom

- R5-230547 Addition of NR MUSIM test case 9.1.5.2.10,Qualcomm Incorporated

- R5-230548 Addition of NR MUSIM test case 9.1.7.3,Qualcomm Incorporated

- R5-231521 Addition of New MUSIM TC 8.1.5.10.3- UE Assistance Information / MUSIM / Leaving RRC_CONNECTED / T346g expires, CATT

TS 38.523-2 CRs

- R5-227312 Addition of applicability for MUSIM test cases

- R5-230546 Applicability updates to NR MUSIM test cases,China Telecom

- R5-230991 Add applicability for one NR multi-SIM test case,Qualcomm Incorporated

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template