3GPP TSG-RAN5 Meeting #98	R5-231060

# Athens, Greece, 27th Feb – 3rd Mar 2023

Title:		Handling of FR2 PC1 in RAN5

Source:			NTT DOCOMO, INC.

Agenda Item:		5.4.17

Document for:		Discussion and Endorsement

Introduction

During RAN5#95 (May-2022), WF for FR2 Power Class 1 (PC1) was introduced [1]. The purpose of this contribution is to update the time plan and to discuss the upper limits of MU and relaxation for FR2 PC1.

Discussion

Update of time plan for FR2 PC1

In the last RAN5 meeting, MU and Relaxation for some P1 test cases were defined [2][3][4] and the following time plan and prioritization for FR2 PC1 were proposed in consideration of the situation of Japanese regulation for Band n257 Power Class 1 in [5].

Table 1 : FR2 PC1 time plan proposed in RAN5#97

| Meeting | RAN5 time plan |
| --- | --- |
| RAN5#96 (Aug-2022) | To define the upper limits of MU and Relaxation for MOP (EIRP, TRP) and REFSENS. To discuss the upper limits of MU and Relaxation for other P1 test cases. |
| RAN5#97 (Nov-2022) | To define the upper limits of MU and Relaxation for other P1 test cases except for OBW. |
| RAN5#98 (Feb-2023) | To define the upper limits of MU and Relaxation for P2 test cases. To complete the MU and Relaxation for P1 test cases. |

- Priority 1 (P1) test cases

  - MOP (EIRP, TRP), REFSENS, OFF power, Frequency error, OBW, ACLR, SEM, General Spurious, Spurious co-existence, Inband blocking, ACS, Rx Spurious

- Priority 2 (P2) test cases

  - All other test cases

Regarding P2 Test cases, it was proposed to define the upper limits of MU and Relaxation by RAN5#98. Since the standardization of P2 test cases is unrelated to Japanese regulation, there is no need to define the MU and Relaxation for P2 test cases immediately. Moreover, even PC3 MU is still TBD for some P2 test cases. Therefore, this time plan is not feasible and needs to be updated.

Observation 1     : The time plan for P2 test cases for FR2 PC1 needs to be updated because even FR2 PC3 MU is still TBD for some P2 test cases.

According to [6], Some P1 test cases have testability issues (due to dynamic range). Since the testability issue needs to be resolved in defining MU and Relaxation, it should be identified first.

Proposal 1	: Update following time plan for FR2 Power Class 1 work.

Table 2 : proposal to update the FR2 PC1 time plan

| Meeting | RAN5 time plan |
| --- | --- |
| RAN5#99 (May-2023) | To identify testability issue for P2 test cases. |
| RAN5#100 (Aug-2023) | To resolve testability issue for P2 test cases. |
| RAN5#101 (Nov-2023) | To define the upper limits of MU and Relaxation for P2 test cases. |
| RAN5#102 (Feb-2024) | To complete the MU and Relaxation for P2 test cases. |

Proposal

Following show the summary of observations.

Observation 1     : The time plan for P2 test cases for FR2 PC1 needs to be updated because even FR2 PC3 MU is still TBD for some P2 test cases.

RAN5 is asked to endorse following proposal.

Proposal 1	: Define following time plan for FR2 Power Class 1 work.

| Meeting | RAN5 time plan |
| --- | --- |
| RAN5#99 (May-2023) | To identify testability issue for P2 test cases. |
| RAN5#100 (Aug-2023) | To resolve testability issue for P2 test cases. |
| RAN5#101 (Nov-2023) | To define the upper limits of MU and Relaxation for P2 test cases. |
| RAN5#102 (Feb-2024) | To complete the MU and Relaxation for P2 test cases. |

- Reference

[1] R5-223621		: “Handling of FR2 Power Class 1 in RAN5”, NTT DOCOMO, INC., RAN5#95-e

[2] R5-227650     : “MU discussion on FR2 PC1”, Anritsu, NTT DOCOMO INC., RAN5#97

[3] R5-227984     : “Discussion on FR2 PC1 MU”, Keysight Technologies, RAN5#97

[4] R5-227987     : “On the MU for FR2 PC1 TRx test cases”, Rohde & Schwarz, RAN5#97

[5] R5-227988		: “Handling of FR2 Power Class 1 in RAN5”, NTT DOCOMO, INC., RAN5#97

[6] R5-225639		: “MU discussion on FR2 PC1”, Anritsu, NTT DOCOMO, INC., RAN5#96-e