3GPP TSG-RAN5 Meeting #100	R5-233934

# Toulouse, France, 21st Aug 2023 - 25th Aug 2023

3GPP TSG RAN meeting #101										RP-23xxxx

Bangalore, India, September 11-15, 2023

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance – User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | UPIP_SEC_LTE-RAN-UEConTest |  |  |  |  |
| Unique ID | 970074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230070 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2023 (+3) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 62% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Petra RAUER |
|  | Company | Vodafone |
|  | Email | Petra[dot]Rauer[at]Vodafone[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#100, 4 CRs related to TS 38.523-1 (Layer2 and RRC), and 3 CRs related to TS 38.523-2 (Applicability) were agreed.

The EN-DC L3 Test Model was updated (1 CR)

Over all 62% completion reached (+ 37%).

The targeted completion date is extended by 3 month to 12/2023.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

R5-2333933		Work plan: UE Conformance - User Plane Integrity Protection support for EPC connected architectures (incl. CT/SA aspects)

CRs TS 38.523-1

R5-234474		Correction of UPIP TC 8.2.6.4.3-HO; Source: Huawei, HiSilicon

R5-235379		Addition of UPIP TC 8.2.6.4.1-RRC establishment; Source: Vodafone GmbH

R5-235380		New UPIP test case 7.1.3.2.6; Source: Ericsson

R5-235381		Addition of UPIP TC 8.2.6.4.4-Inter-RAT mobility; Source: Vodafone GmbH

CRs TS 38.523-2

R5-235382		Add test applicability for UPIP TC; Source: Vodafone GmbH

R5-235384		Addition of applicability for new UPIP test case 7.1.3.2.6; Source: Ericsson

R5-235383		Correction of test applicability for UPIP TC; Source: Huawei, HiSilicon

CRs TS 38.523-3

R5-235424		UPIP: EN-DC L3 Test Model updates; Source: MCC TF160

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template