# 3GPP TSG-RAN5 Meeting #100	R5-234037

# Toulouse, France, 21st Aug 2023 - 25th Aug 2023

# 3GPP TSG RAN Meeting #101	RP-23xxxx

Bangalore, India, Sep 11-15, 2023

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - NB-IoT/eMTC support for Non-Terrestrial Networks (NTN) including EPS aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_NBIOT_eMTC_NTN_plus_EPS-UEConTest |  |  |  |  |
| Unique ID | 960087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-223229 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2023 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 99% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #96-e the WID for UE Conformance - NB-IoT/eMTC support for Non-Terrestrial Networks (NTN) including EPS aspects was approved. Work Plan was created in [1].

Status after RAN5 #100 (the detail can be found in R5-234036)

- 99% overall completeness achieved.

- For Protocol test, 28 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1]    R5-234036	WP UE Conformance - NB-IoT/eMTC support for Non-Terrestrial Networks (NTN) including EPS aspects, MediaTek Inc.

[2]    R5-235328	Discussion on handling legacy NB-IoT test case for IoT NTN UE, MediaTek Inc.

[3]    R5-234959	Discussion on handling legacy eMTC test case for IoT NTN UE, MediaTek Inc.

[4]    R5-235329	Discussion on handling SIB configuration for NGSO, MediaTek Inc.

TS 36.508 CRs

- R5-235420   Correction to System information for NTN configuration, MediaTek Inc.

- R5-234521   Correction to IP address allocation procedure delay for NTN access, ROHDE & SCHWARZ

- R5-234688   Correction to System information combination for eMTC NTN, MediaTek Inc.

- R5-235077   Update of System information for NGSO, MediaTek Inc.

- R5-235331  System information updates for NB-IOT NTN UEs, Qualcomm Incorporated, Rohde & Schwarz

TS 36.523-1 CRs

- R5-233825   Correction to NTN eMTC TC 8.5.6.1, MCC TF160, MediaTek Inc., ROHDE & SCHWARZ

- R5-233826   Correction to NTN NB-IoT TC 22.4.30, MCC TF160, MediaTek Inc., ROHDE & SCHWARZ

- R5-234490   Correction to IoT NTN TC 6.1.1.11, MediaTek Inc., ROHDE & SCHWARZ, Qualcomm

- R5-234491   Correction to IoT NTN TC 7.2.2.12, MediaTek Inc., ROHDE & SCHWARZ, Qualcomm

- R5-234492   Correction to IoT NTN TC 9.2.1.1.34, Qualcomm Incorporated.

- R5-234493   Correction to IoT NTN TC 22.2.13, MediaTek Inc., ROHDE & SCHWARZ, Qualcomm

- R5-234494   Correction to IoT NTN TC 22.3.1.13, MediaTek Inc., MCC TF160

- R5-234495   Correction to IoT NTN TC 22.3.2.7a, MediaTek Inc., ROHDE & SCHWARZ, Qualcomm

- R5-234496   Correction to IoT NTN TC 22.5.23, MediaTek Inc.

- R5-235078   Correction to legacy NB-IoT cases for IoT NTN, MediaTek Inc.

- R5-235080   Update of NB-IoT TC for NGSO, MediaTek Inc.

- R5-235081   Update of eMTC TC for NGSO, MediaTek Inc.

- R5-235333   NB-IOT NTN updates to RRC test cases, Qualcomm Incorporated, Rohde & Schwarz

- R5-235334   NB-IOT NTN updates to EMM test cases, Qualcomm Incorporated, Rohde & Schwarz

- R5-235118   Correction to RLC test cases for NTN UEs, Qualcomm Incorporated, Rohde & Schwarz

- R5-235330   Correction to NTN test case 22.1.2, Keysight

TS 36.523-2 CRs

- R5-235335    Update of IoT NTN PICS, MediaTek Inc.

- R5-234498    Correction to applicability of IoT NTN TC 22.3.1.13, MediaTek Inc., MCC TF160

- R5-234705    Update of applicability for IoT NTN TC 9.2.1.1.34 and 22.5.23, MediaTek Inc.

- R5-234934    Correction to Note 22 for IoT NTN test, MediaTek Inc.

- R5-235082    Applicable legacy NB-IoT cases for IoT NTN, MediaTek Inc.

- R5-234934   Applicability updates to NB-IoT NTN GSO only UEs, Qualcomm Incorporated, Rohde & Schwarz.

TS 36.523-3 CRs

- R5-233827    NTN-IoT: NB-IoT Test Model updates, MCC TF160

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template