3GPP TSG-RAN WG5 Meeting #108	R5-253864

Bengaluru, India, 25th – 29th Aug, 2025

3GPP TSG RAN Meeting #109	RP-25xxxx

Beijing, China, 15th-19th Sep, 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Expanded and improved NR positioning |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_pos_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040107 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241342 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Jun.2026 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 16%(+7%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xiaoyang TIAN |
|  | Company | CATT |
|  | Email | tianxiaoyang@catt.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108:

- 2 CR agreed for TS 38.508-1 in [1] to [2]

- 20 CR agreed for TS 37.571-1 in [1] to [20]

- 3 CR agreed for TS 37.571-2 in [13] to [15]

- 2 CR agreed for TS 37.571-3 in [4] to [5]

- 1 CR agreed for TS 37.571-4 in [1]

- 1 CR agreed for TS 37.571-5 in [1]

- 16% (+7%) Overall completeness achieved

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

[1] R5-244358	Work plan: UE Conformance Test Aspects - Expanded and improved NR positioning; Source: CATT

CRs TS 38.508-1:

[1] R5-253842	Addition of SIB23 and related scheduling information for SLPP test cases; Source : CATT

[2] R5-253853	Addition of default SL-PRS resource pool configuration; Source: CATT

CRs TS 38.903:

None

CRs TS 37.571-1:

[1] R5-253849	Addition of new UE Rx-Tx time difference reporting delay test case 15.2.11; Source: CATT

[2] R5-253850	Addition of new UE Rx-Tx time difference reporting delay test case 15.2.12; Source: CATT

[3] R5-253851	Addition of new UE Rx-Tx time difference reporting delay test case 15.2.13; Source: CATT

[4] R5-253852	Addition of new UE Rx-Tx time difference reporting delay test case 15.2.14; Source: CATT

[5] R5-253853	Addition of new UE Rx-Tx time difference reporting delay test case 15.2.15; Source: CATT

[6] R5-253854	Addition of new UE Rx-Tx time difference reporting delay test case 15.2.16; Source: CATT

[7] R5-253855	Addition of new UE Rx-Tx time difference accuracy test case 15.3.7; Source: CATT

[8] R5-253856	Addition of new UE Rx-Tx time difference accuracy test case 15.3.8: CATT

[9] R5-253857	Addition of new UE Rx-Tx time difference accuracy test case 15.3.9; Source: CATT

[10] R5-253858	Addition of new UE Rx-Tx time difference accuracy test case 15.3.10; Source: CATT

[11] R5-253859	Addition of new UE Rx-Tx time difference accuracy test case 15.3.11; Source: CATT

[12] R5-253860	Addition of new UE Rx-Tx time difference accuracy test case 15.3.12; Source: CATT

[13] R5-253861	Addition of release 18 Multi-RTT test condition; Source: CATT

[14] R5-254442	Adding new test case NR RSTD measurement reporting delay for PRS aggregation in FR1; Source: CATT

[15] R5-254443	Adding new test case NR RSTD measurement reporting delay for PRS aggregation in FR2; Source: CATT

[16] R5-254444	Introducing new NR RSTD measurement accuracy test case for PRS aggregation in FR1; Source: CATT

[17] R5-254445	Introducing new NR RSTD measurement accuracy test case for PRS aggregation in FR2; Source: CATT

[18] R5-254446	Introduce RSTD measurement requirements based on PRS aggregation; Source: CATT

[19] R5-254715	Addition of new NR RSTD measurement reporting delay test cases for RedCap UE; Source: Ericsson

[20] R5-254716	Addition of new NR RSTD measurement accuracy test cases for RedCap UE; Source: Ericsson

CRs TS 37.571-2:

[1] R5-246428	Addition of default test condition for Rel-18 positioning work item; Source: CATT

[2] R5-246429	Addition of new LPP carrier phase positioning test case; Source: CATT

[3] R5-246430	Addition of new LPP frequency hopping test case for redcap UE; Source: CATT

[4] R5-250587	Addition of new PRS aggregation positioning procedure test case; Source: CATT

[5] R5-251373	Addition of new LPHAP SRS configuration enhancements test case; Source: CATT

[6] R5-252271	Correction message contents of 9.3.4.7 PRS aggregation positioning procedure test case; Source: CATT

[7] R5-253162	Expanded 9.3.1.1 Position Capability Transfer test case message contents; Source: CATT

[8] R5-253163	Addition of sidelink positioning test condition to 37.571-2; Source: CATT

[9] R5-253164	Addition of new SLPP position capability transfer procedure test cases; Source: CATT

[10] R5-253165	Addition of new SLPP duplicated message transfer procedure test cases; Source: CATT

[11] R5-253166	Addition of new SLPP acknowledgment procedure test cases; Source: CATT

[12] R5-253167	Addition of new SLPP retransmission procedure test cases; Source: CATT

[13] R5-253844	Addition of SLPP default message contents and test condition; Source: CATT

[14] R5-253845	Addition of new SLPP abort procedure test cases; Source: CATT

[15] R5-253846	Addition of new SLPP error handling procedure test cases; Source: CATT

CRs TS 37.571-3:

[1] R5-246428	Addition of test applicabilities for LPP carrier phase positioning and Redcap UE frequency hopping positioning test cases; Source: CATT

[2] R5-251374	Addition and update of test applicabilities for Rel-18 positioning test cases; Source: CATT

[3] R5-253168	Addition of test applicabilities for new SLPP common and transport procedure test cases; Source: CATT

[4] R5-253847	Addition of test applicabilities for new SLPP abort and error handling procedure test cases; Source: CATT

[5] R5-253862	Addition of test applicabilities for NR RSTD and UE Rx-Tx time difference test cases; Source: CATT

CRs TS 37.571-4:

[1] R5-253976	NR POS enh. Phase2: Initial Test Model; Source: CATT

CRs TS 37.571-5:

[1] R5-253848	Addition of sidelink positioning related information and assistance data; Source: CATT