# 3GPP TSG RAN WG5 Meeting #108	R5-253890

# Bengaluru, IN, 25th Aug 2025 - 29th Aug 2025

3GPP TSG RAN Meeting #109	RP-25XXXX

Beijing, CN, 15th Sep 2025 - 18th Sep 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108 (the details can be found in R5-253891):

- 64% overall completeness achieved

- For test environment, 7 Tdocs were agreed.

- For ICS, 4 Tdocs were agreed.

- For RF, 17 Tdocs were agreed.

- For TT analysis, 12 Tdoc were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-253891	WP NR_Rel-16_CA_DC after RAN5#108, CMCC

- R5-253896	PRD21 CDS NR PC3 CA_n40A-n41A, CMCC

- R5-254536	PRD21 CDS: PC3 NR-CA R16 CA_n3A-n28A-n77(2A), KDDI Corporation (TTC)

- R5-254539	PRD21 CDS: PC3 NR-CA CA_n3A-n77(2A), KDDI Corporation (TTC)

- R5-254664	PRD21 CDS: NR CA PC3 R16 Combos, NTT DOCOMO INC.

TS 38.508-1 CRs

- R5-253777	Addition of test frequencies for R16 EN-DC combos within FR1, KDDI Corporation

- R5-253892	Update to test frequency for CA_n40A-n41A, CMCC

- R5-254311	Updates on test freq for R16 EN-DC configuration with more than three bands, ZTE Corporation

- R5-255201	Addition of test frequencies for CA_n3A_n28A-n77(2A) within FR1, KDDI Corporation (TTC)

- R5-255202	Addition of test frequency for Rel-16 n71 related EN-DC configurations, Huawei, HiSilicon

- R5-254529	Addition of test frequencies for Rel16 NR CA configurations, NTT DOCOMO INC.

- R5-254310	Simplification on test frequencies for EN-DC band combinations with more than three bands, ZTE Corporation

TS 38.508-2 CRs

- R5-253790	Addition of UE capability for R16 EN-DC combos within FR1, KDDI Corporation

- R5-254438	Addition of UE capability for CA_n3A-n28A-n77A(2A) within FR1, KDDI Corporation (TTC)

- R5-254475	Addition of physical capabilities for Rel-16 n71 related EN-DC configurations, Huawei, HiSilicon

- R5-254533	Addition of UE capability for Rel16 NR CA configuration, NTT DOCOMO INC.

TS 38.521-1 CRs

- R5-253895	Update to FR1 Tx TCs for config CA_n40A-n41A, CMCC

- R5-255261	Addition of delta TIBc and MOP for Rel16 NR CA configurations, NTT DOCOMO INC.

- R5-255257	Addition of AMPR and Spurious emission of CA_n40A-n41A, Huawei, HiSilicon, CMCC

- R5-255359	Update of Rel-16 interferer CA test cases, ROHDE & SCHWARZ

- R5-254435	Addition of reference sensitivity for CA_n3A-n28A-n77(2A) within FR1, KDDI Corporation (TTC)

- R5-255255	Cleanup of Reference sensitivity for 2DL CA, Anritsu, Keysight Technologies UK Ltd

- R5-255223	Addition of reference sensitivity requirements for Rel-16 2DL CA, Anritsu, Huawei, HiSilicon, NTT DOCOMO INC.

- R5-254133	General updates of TS 38.521-1 clause 5 for R16 CA configurations, China Unicom, Keysight Technologies, CMCC, NTT DOCOMO INC., KDDI

TS 38.521-3 CRs

- R5-254476	Addition of Tx testing for Rel-16 n71 related EN-DC configurations, Huawei, HiSilicon

- R5-255278	Addition of reference sensitivity for new R16 EN-DC combos within FR1, KDDI Corporation

- R5-255279	Corrections on UL Fc frequency for R16 EN-DC configurations for MSD test points, ZTE Corporation, Tejet, SRTC

- R5-254320	Removal of R16 pending configurations for MSD test points for intermodulation interference, ZTE Corporation

- R5-254477	Addition of reference sensitivity for Rel-16 DC_1A-3A_n71A, Huawei, HiSilicon

- R5-255396	Cleanup of Reference sensitivity for 2CC FR1 EN-DC, ZTE Corporation, Anritsu, Keysight Technologies UK Ltd, KDDI Corporation

- R5-255280	Addition of reference sensitivity requirements for Rel-16 FR1 2CC EN-DC, Anritsu, Huawei, HiSilicon

- R5-253840	Addition of R16 EN-DC combos into clause 5, KDDI Corporation

- R5-254789	Jumbo CR for updating clause 5 for Rel-16 configurations, Huawei, HiSilicon

TS 38.905 CRs

- R5-253893	Update to REF SENSE TP analysis for CA_n40A-n41A, CMCC

- R5-254321	Corrections on reference sensitivity test cases for R16 3CC EN-DC configurations, ZTE Corporation

- R5-254322	Corrections on single uplink configurations for reference sensitivity test cases for R16 2CC EN-DC configurations, ZTE Corporation

- R5-254339	Corrections on test point analysis for R16 NR CA configurations for CA_n1-nx and CA_n2-ny, ZTE Corporation

- R5-254340	Corrections on test point analysis for R16 NR CA configurations for CA_n3-nx and CA_n5-ny and CA_n20-nz, ZTE Corporation

- R5-254341	Corrections on test point analysis for R16 NR CA configurations for CA_n39-nx and CA_n48-ny and CA_n66-nz and CA_n70-nv, ZTE Corporation

- R5-254439	Addition of reference sensitivity TP analysis for CA_n3A-n28A -n77A(2A) within FR1, KDDI Corporation (TTC)

- R5-254478	Addition of test point analysis for Rel-16 n71 related EN-DC configurations, Huawei, HiSilicon

- R5-255224	Addition of REFSENS TP analysis for Rel16 NR CA configurations, NTT DOCOMO INC.

- R5-254786	Addition of AMPR TP analysis for CA_n40A-n41A, Huawei, HiSilicon, CMCC

- R5-255225	Addition of spurious emission TP analysis information for CA_n40A-n41A, Huawei, HiSilicon, CMCC

- R5-254338	Discussion on spurious emission test cases for inter-band configurations, ZTE Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template