## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#76 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#75
  SA2#120: Mar 2017, Busan, KR
  SA2#121: May 2017, Hangzhou, CN
Future SA2 meetings
  SA2#122: Jun 2017, San Jose del Cabo, MX
  SA2#122bis: Aug 2017, Sophia Antipolis, FR

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Krisztian Kiss (Apple), Puneet Jain (Intel).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss, Irfan Ali, Shabnam Sultana, Patrice Hede, Saso Stojanovski and Dario Tonesi for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
Leadership election for a chairman and two vice chairmen held during SA2#121 re-elected the current chairman and vice chairmen by acclamation.

## Slide 7: 1) General Aspects (4/8)
968 people registered on the SA WG2 e-mail reflector on 26 May 2017
Statistics at SA WG2 #120 :
191 delegates attended SA WG2 #120
  1079 documents, 865 handled (including revisions), including
    149 CRs (including revisions)
    54 Incoming LSs, of which 13 were postponed
    23 Outgoing LSs Approved
  252 Tdocs postponed / not handled
Total CRs agreed: 39 [7 revised again at SA2#121]
Statistics at SA WG2 #121 :
188 delegates ‘attended’ SA WG2 #121
  1128 documents, 928 Tdocs handled (including revisions), including
    145 CRs (including revisions)
    70 Incoming LSs, of which 21 were postponed
    25 Outgoing LSs Approved
  241 Tdocs postponed / not handled
Total CRs agreed: 46

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188

## Slide 9: 1) General Aspects (6/8) Resource usage in Rel-15 timeframe
SA2 meetings
Number of Sessions
Chart: 
| #117 Oct | #118 Nov | #118bis Jan | #119 Feb | #120 Mar | #121 May
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5
R14 NG | 18 | 18
R15 5GS | 18 | 23 | 24 | 27
R15 other | 1 | 4.5 | 2.5 | 8.5 | 12.3 | 11.5
R14 exceptions | 12.5 | 11

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
SA2 meetings
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142
Rel-15

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
SA2 meetings
Number of CRs
Rel-13
Note: pCRs of draft TSs are also considered
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18
r15 CR | 63 | 126 | 117 | 121
Rel-15

## Slide 12: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-13 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: 1 CR updating IETF references
  R13 CIoT: 3 CRs
  R13 Hlcom: 1 CR
  TEI13 maintenance: 2 CRs

## Slide 14: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2 Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-14 Maintenance (1/2)
WI | Work Item | WP | CRs approved
EIEI | Evolution to and interworking with eCall in IMS | 100% | 1
EWE | EIR check for WLAN access to EPC | 100% | 
SEW2 | Support of Emergency services over WLAN | 100% | 4
V8 | S8 Home Routing Architecture for VoLTE | 100% | 
eDECOR | Enhancements of Dedicated Core Networks selection mechanism | 100% | 
AULC | Improvement of awareness of user location change | 100% | 
SeDoC | Service Domain Centralization | 100% | 
SDCI | Sponsored data connectivity improvements | 100% | 4
nonIP_GPRS | Non-IP for Cellular IoT for EC-EGPRS | 100% | 
eFMSS | Enhancement to FMSS | 100% | 

## Slide 16: 2.2) Rel-14 Work and Maintenance (2/2)
WI | Work Item | WP | CRs approved
eT-ADS | T-ADS supporting WLAN Access | 100% | 
robVoLTE | Robust call setup for VoLTE subscriber in LTE | 100% | 
CUPS | Control and User Plane Separation of EPC nodes | 100% | 7
V2XARC | Architecture enhancements for LTE support of V2X services | 100% | 3
GENCEF | Enhancements in the network capability exposure of group-based services | 100% | 
AE_enTV | System Architecture Enhancements to eMBMS for TV Video Service | 100% | 
CIoT_Ext | Extended architecture support for Cellular Internet of Things | 100% | 5
PS_DATA_OFF | PS Data off function | 100% | 3
TEI14 | Maintenance for pre-Rel-14 features |  | 9

## Slide 17: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.3) Rel-15 Work and Maintenance(1/11)
Progress since SA#75 (non exhaustive list of progressed features & capabilities)
  Service based architecture with service-based interfaces within 5GC control plane.
  Definition for NF services. -- E2E Network slicing.
  Data Storage architecture enabling Compute and Storage separation.
  Architectural enablers for virtualized deployment.
  Common N1/N2 for 3GPP and non-3GPP access.
  Support for edge computing. Application influence on traffic routing.
  Improved Session model including different Session and Service Continuity modes. Support for concurrent (local and central) access to a data network.
  Interworking with EPC, basic procedures on single & dual registration mode.
  Policy framework for Access and mobility control, QoS and charging enforcement, policy provisioning in the UE; introducing NWDA for data analytics support.
  Services support: SMS over NAS (including over Non 3GPP), MPS, support of IMS services.
  QoS flow based framework, including reflective QoS. -- Support for RRC inactive.
Next steps: Work continues.
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 29 > 55% |  | 

## Slide 19: 2.3) Rel-15 Work and Maintenance(2/11)
Progress since SA#75
  The study concluded and is sent for approval.
  Two WG approved CRs and a related WI are provided for TSG approval, which then also complete the related normative work.
Next steps:
  When the related normative work gets approved the item changes to maintenance.
WI | Work Item | WP |  | 
FS_VoWLAN | Study on Complementary Features for Voice services over WLAN | 80 > 100% |  | 

## Slide 20: 2.3) Rel-15 Work and Maintenance(3/11)
WI | Work Item | WP |  | 
FS_IOPS_LB | Study on Enhanced Isolated E-UTRAN Operation for Public Safety | 50 > 100% |  | 
Progress since SA#75
  The study concluded.
  An LS is sent asking for SA3 feedback.
Next steps:
  A WI may be submitted based on feedback from SA3.

## Slide 21: 2.3) Rel-15 Work and Maintenance(4/11)
WI | Work Item | WP |  | 
FS_eVoLP | Study for enhanced VoLTE performance | 50 > 60% |  | 
Progress since SA#75
  Three solutions for key issue 1 are documented in TR 23.759. LSs were sent to RAN2/SA4 on parameters for assisting RAN to optimize handover decision for VoLTE. SA4 needs more time for the reply.
Next steps:
  Study continues with the aim to conclude in Q3 also based on feedback from SA4.

## Slide 22: 2.3) Rel-15 Work and Maintenance(5/11)
WI | Work Item | WP |  | 
FS_USOS | Study on unlicensed spectrum offloading system enhancements | 30 > 90% |  | 
Progress since SA#75
  Solutions for all key issues are documented in TR 23.729.
  An LS is sent to SA5 to determine whether any additional solutions are needed for key issue 4 (unlicensed spectrum data reporting mechanisms).
Next steps:
  Study continues with the aim of concluding in Q3 also based on SA5 feedback.
  Determine what to do (how to conclude on) key issue 6 (PCC impacts)

## Slide 23: 2.3) Rel-15 Work and Maintenance(6/11)
WI | Work Item | WP |  | 
FS_REAR | Study on architecture enhancements to ProSe UE-to-Network Relay | 30 > 60% |  | 
Progress since SA#75
  Two new key issues were added (for a total of seven key issues) and solutions for five key issues were captured in TR 23.733.
Next steps:
  Study continues with the aim of concluding in Q3.

## Slide 24: 2.3) Rel-15 Work and Maintenance(7/11)
WI | Work Item | WP |  | 
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 55 > 100% |  | 
Progress since SA#75
  Two WG approved CRs are provided for TSG approval, which concludes the work.
Next steps:
  Changes to maintenance.

## Slide 25: 2.3) Rel-15 Work and Maintenance(8/11)
WI | Work Item | WP |  | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 10 > 85% |  | 
Progress since SA#75
  17 WG approved CRs are provided for TSG approval.
  With these CRs all relevant 23.682 procedures now support the T8 interface.
Next steps:
  Work continues.

## Slide 26: 2.3) Rel-15 Work and Maintenance(9/11)
WI | Work Item | WP |  | 
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 0 > 55% |  | 
Progress since SA#75
  Work done on controlling access to NR as a secondary RAT, on NR-capable data rates and on UE capability handling
  Work is progressing on offline differential billing of NR & LTE
  LS sent to RAN and SA plenary to establish what EPC needs to support for RAN’s lower latency features.
Next steps:
  Work continues.

## Slide 27: 2.3) Rel-15 Work and Maintenance(10/11)
WI | Work Item | WP |  | 
FS_LTE_LIGHT_CON | Study on core network aspects of signalling reduction to enable light connection for LTE | 0 > 55% |  | 
Progress since SA#75
  32 issues and 19 solutions agreed for inclusion in TR 23.723. The resolution of some issues requires RAN involvement and also some progress with charging aspects by SA5 started in EDCE5 scope (e.g. those related to Dual Connectivity).
  RRC_Inactive substate in the 5G system needs to address similar issues in some areas.
  The study on Light Connection is paused in Q3 to first progress RRC_Inactive under 5GS_ph1.
  Synergies between Light Connection and RRC_Inactive could be leveraged.
Next steps:
  Consideration of how to proceed with the study will be during SA2 work planning for Q4.

## Slide 28: 2.3) Rel-15 Work and Maintenance(11/11)
WI | Work Item | WP |  | 
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 0 > 10% |  | 
Progress since SA#75
  The normative work started in Q2/17. Different contrary solutions were discussed. SA1 reduced the scope of the feature. Now discussion on to be supported roaming architectures started. SA1 is asked to clarify this as well.
Next steps:
  Continue based on the reply from SA1 on roaming architectures and roaming interfaces.

## Slide 29: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 30: 2.4) New and Updated WIDs/SIDs and Exceptions
New WID: Complementary Features for Voice services over WLAN, SP-170378
New SID: Architecture enhancements for 3GPP support of advanced V2X services, SP-170379 (*)
New SID: Study on the Wireless and Wireline Convergence Enhancement for the 5G system architecture, SP-170380 (*)
New SID: Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture , SP-170411 (*)
New SID: Study on encrypted traffic data detection and verification, SP-170381
New SID: Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs, SP-170382 (*)
New SID: Study of enablers for Network Automation for 5G, SP-170383
(*) these items got Q3 meeting resources allocated by the SA2 work planning. In addition Q3 resources are allocated for work on a few TEI15 items.

## Slide 31: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 32: 2.5) IETF and External SDO Normative Reference Update (1/1)
No new IETF or other SDO dependencies in SA2 specifications.

## Slide 33: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 34: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 4) Documents for Information and Approval
For Information
  TS 23.501, System Architecture for the 5G System; Stage 2 , SP-170384
  TR 23.733, Study on Architecture Enhancements to ProSe UE-to-Network Relay, SP-170385
For Approval
  TR 23.798, Study on Isolated E-UTRAN Operation for Public Safety; Enhancements, SP-170386
  TR 23.751, Study on Support of voice over WLAN; Enhancements, SP-170387

## Slide 36: Contents
1) General aspects (events since SA#75, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Work and Maintenance
  2.3) Rel-15 Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 37: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs and of the TRs that are provided for approval.

## Slide 38
Thank You!