## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#97-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  Rel-18 Work Items
  Study Items
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Ms Jayeeta Saha (MCC Support)
    It was the last SA4 meeting of our secretary, Ms Jayeeta Saha, and all the delegates thank her for the hard work during these troubled times and wish her the best in her future projects !
    We will welcome a new MCC secretary at SA4#121. In the meantime, Frédéric Firmin supports the WG.
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#96
SWG conference calls (2 to 3 hours each)
  Audio SWG call on IVAS: 27 June
  MBS SWG: 30 June, 7 July, 28 July, 4 august, including joint calls with CT3 and additional rapporteur’s calls, 8 Sep
  Video SWG : 14 June, 28 June, 12 July
  RTC SWG: 1 June, 13 July, 27 July, 3 August, 7 Sep
SA4 plenary meetings
Meetings | Dates | Venue and Host
SA4#120 | E-meeting: 17-26 August 2022 | Host: MCC, Electronic meeting

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  Audio SWG AH Telcos: 17 Oct (eUET), 7 Oct, 21 Oct
  MBS SWG AH telcos: 22 Sep, 6 Oct, 20 Oct
  Video SWG: 20 Sep, 11 Oct, 2 Nov
  RTC SWG: 7 Sep, 21 Sep, 5 Oct, 19 Oct
SA4 plenary meetings (2022)
Meetings in 2022 | Dates | Venue and Host
SA4#121/-e | F2F: 14-18 November 2022 OR, E-meeting: 9-18 November 2022 | Host: EF3 & NAF3, Venue: Toulouse, France OR, Host: MCC, Electronic meeting

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#122/-e | F2F: 20-24 February 2023 OR, E-meeting: 20 February-1 March 2023 | Host: EF3, Venue: Europe
SA4#123/-e | F2F: 17-21 April 2023 OR, E-meeting: 17-21 April 2023 | Host: MCC, Electronic meeting Note: preference for an e-meeting
SA4#124/-e | F2F: 22-26 May 2023 OR, E-meeting: 22-26 May 2023 | Host: TBD, Venue: TBD
SA4#125/-e | F2F: 21-25 August 2023 OR, E-meeting: 16-25 August 2023 | Host: EF3, Venue: Europe
SA4#126/-e | F2F: 13-17 November 2023 OR, E-meeting: 8-17 November 2023 | Host: TBD, Venue: TBD

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2024)
Meetings in 2024 | Dates | Venue and Host
SA4#127/-e | F2F: 29 January - 2 February 2024 OR, E-meeting: 24 January - 2 February 2024 | Host: TBD, Venue: TBD
SA4#127bis/-e | F2F: 8-12 April 2024 OR, E-meeting: 8-12 April 2024 | Host: TBD, Venue: TBD
SA4#128/-e | F2F: 20-24 May 2024 OR, E-meeting: 20-27 May 2024 | Host: TBD, Venue: TBD
SA4#129/-e | [F2F: 22-26 July 2024 OR, E-meeting: 17-26 July 2024] Note: dates TBC due to MPEG | Host: TBD, Venue: TBD
SA4#130/-e | F2F: 18-22 November 2024 OR, E-meeting: 13-22 November 2024 | Host: TBD, Venue: TBD

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
No CRs on Releases prior to Rel-16.
One Release 16 correction on 5G Media Streaming (5GMS) API.
Several corrections to Rel-17 on 5MBUSA, EVEX, FS_5GVideo, HInT, FS_5GSTAR and FS_5GMS-EXT.
SA4 wish to thank SA2, CT3 and CT4 for the excellent coordination work throughout the summer. This was essential to complete 5MBS and EVEX specifications.
Good progress on all Rel-18 items:
  SP-220765: TR 26.857, v1.0.0, '5G Media Service Enablers’ is presented for information: The Technical Report introduces and defines the concept of Media Service Enablers.
  Stage 2 items which may be on the critical path for other stage 3 groups are on time for planned completion 03/23
    5G Media Streaming Architecture Phase2 (5GMS_Ph2) – 15% complete
    Generic architecture for Real-Time and AR/MR media (GA4RTAR) – 25% complete
New proposed Work discussed but no new agreed Work or Study Item at this plenary meeting
Discussions ongoing on potential cooperation (under liaison regime or some other means) between 3GPP and the recently established METAVERSE STANDARDS FORUM

## Slide 10: CRs to features in Release 17 and earlier 1/3
SP-220758: CR to TS 26.512 (5G Media Streaming (5GMS); Protocols) on API corrections: fixed camel casing in Content Hosting Configuration, Policy Template and Service Access Information and bumped OpenAPI version numbers (Rel-16, 5GMS3).
SP-220763: CR to TS 26.131 (Terminal acoustic characteristics for telephony; Requirements) on adding Missing definition of performance requirements for receive frequency response of the UE electrical interface (Rel-17, HInT, TEI17);
SP-220762: CR to TR 26.955 (Video codec characteristics for 5G-based services and applications) on Miscellaneous Corrections: Fixing software versions throughout, Additions of new results; Updates of characterization results (H.264/AVC and H.265/HEVC had wrong results for non-integer frame rates due to error in HDRMetrics); Typo fixes; Updated attachments (Rel-17, FS_5GVideo);
SP-220761: CR to TR 26.998 (Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices) on various corrections to figures (Rel-17, FS_5GSTAR);

## Slide 11: CRs to features in Release 17 and earlier 2/3
SP-220760: (Rel-17, 5MBUSA) CRs to TS 26.502 (5G Multicast-Broadcast User Service Architecture) on
  Modifications to MBS User Services architecture following questions for clarifications received from CT3 and CT4. CT3 and CT4 needed these to be able to complete their stage 3 OpenAPI specifications;
  New Annex on Data Model example instantiations. A new information annex is provided, which describes the data model instances for a set of content distribution use-cases (incl. location dependent services), using push and pull ingest;
  On MBS security and potential User Service architecture modifications, SA4 awaits decisions in SA2 and SA3 to finalize the work;
SP-220759: (Rel-17, FS_5GMS-EXT) CRs to TR 26.804 (Study on 5G media streaming extensions) on
  Correction of Traffic Identification sections: Text to clarify the need for an SLA between the 5GMS function hosting network and the MNO network is added. The list of potential open issues is updated reflecting the feedback from SA2 and CT3;
  Correction to uplink streaming call flow for collaboration scenario 5;

## Slide 12: CRs to features in Release 17 and earlier 3/3
SP-220757: CRs on Rel-17 EVEX:
  CR-0040 to TS 26.501 (5G Media Streaming (5GMS); General description and architecture) on subscription filters for 5GMS event: Based on offline discussion with CT3 colleagues, when the event consumer subscribes the 5GMS events to 5GMS AF, event filters may also be needed. The CR adds event filters in the stage 2 Subscribe Request descriptions (Rel-17, EVEX);
  CR-0025 to TS 26.512 (5G Media Streaming (5GMS); Protocols) on corrections to interface definitions in normative clauses and OpenAPI (Rel-17, 5GMS_EDGE_3, EVEX);
  CR-0001 to TS 26.531 (Data Collection and Reporting; General Description and Architecture) on miscellaneous corrections and clarifications to the event consumer procedure (Rel-17, EVEX);
  CR-0001 to TS 26.532 (Data Collection and Reporting; Protocols and Formats) on PUT/PATCH corrections (Rel-17, EVEX)
  CR-0002 to TS 26.532 (Data Collection and Reporting; Protocols and Formats) on Bug fixes regarding updating data collection and reporting configurations for data collection clients (Rel-17, EVEX)

## Slide 13: Overview of work progress Rel-18 Work Items
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 35% | 40% | 12/23 | 
950014 | WID on immersive Real-time Communication for WebRTC (iRTCW) | 5% | 10% | 12/23 | 
950015 | WID on Media Capabilities for Augmented Reality (MeCAR) | 8% | 15% | 12/23 | 
960042 | IMS-based AR Conversational Services (IBACS) | New | 5% | 12/23 | 
960043 | Enhancements to UE Testing (eUET) | New | 10% | 12/23 | 
960044 | Generic architecture for Real-Time and AR/MR media (GA4RTAR) | New | 25% | 03/23 | Stage 2
960045 | Split Rendering Media Service Enabler (SR_MSE) | New | 5% | 09/23 | 
960046 | 5G Real-time Transport Protocols (5G_RTP) | New | 3% | 06/23 | 
960047 | 5G Media Streaming Architecture Phase2 (5GMS_Ph2) | New | 15% | 03/23 | Stage 2

## Slide 14: TEI18 CRs
SP-220764: CRs to TS 26.114 (IP Multimedia Subsystem (IMS); Multimedia telephony; Media handling and interaction) and TS 26.223 (Telepresence using the IP Multimedia Subsystem (IMS); Media handling and interaction) on adding Protocol Stack for MTSI and Telepresence UEs (ITT4RT, TEI18);

## Slide 15: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface. WID: SP-190040
Progress in the last quarter
There was no progress during this meeting cycle.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | 20% | 20% | 12/22 | 

## Slide 16: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: SP-220608 (revision at the present meeting)
Progress in the last quarter
IVAS Public collaboration started 30th May 2022
IVAS-4 (design constraints) updated with inputs on audio format, direct headphone presentation, default BRIR and HRIR filter sets.
IVAS-3 (performance requirements) was updated with MASA format related requirements.
IVAS-8a (selection test plan) implemented changes from Audio SWG call and DCR test designs.
IVAS-9 (usage scenarios) was updated with a proposed new use case on immersive and focused remote class participation.
A contribution proposed to update the introduction part of some of the IVAS permanent document, including all above and IVAS-1.
Next steps
Progress further all of the above documents.
Audio SWG AH Telcos scheduled 7 and 21 October.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
770024 | EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | 35% | 40% | 12/23 | 

## Slide 17: Immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
WID: SP-220241
Progress in the last quarter
Dynamic 3D representation and Avatar aspects clarified
Signalling requirements identified
Client architecture identified
Architectural aspects considered jointly under GA4RTAR
Next steps
Agreed to further progress during 4 RTC SWG AH telcos until next SA4#121: 7 Sep, 21 Sep, 5 Oct and 19 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950014 | WID on immersive Real-time Communication for WebRTC (iRTCW) | 5% | 10% | 12/23 | 

## Slide 18: Media Capabilities for Augmented Reality (MeCAR)
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
WID: SP-220242
Progress in the last quarter
The Permanent Document was updated with 2D video capabilities, transparency, split rendering, rendering process (with a focus on Khronos OpenXR)
The device architectures have been extensively discussed. The definition of a generic AR framework for the UE was agreed on top of which 3 types of devices are now defined. This is primarily meant to facilitate the work in identifying the media capability constraints,
Next steps
Video SWG AH Telcos are planned to progress work until SA4#121: 20 Sep, 11 Oct, 2 Nov
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950015 | WID on Media Capabilities for Augmented Reality (MeCAR) | 8% | 15% | 12/23 | 

## Slide 19: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
WID: SP-220668
Progress in the last quarter
Integrated into the Permanent Document:
  Use Case and Requirements
  Support of spatial descriptions
  Clarification that IBACS will support conversational AR applications that can be downloaded via IMS data channel or made available on a UE by other means
  Draft text on a SA1-defined use case for 2-way AR call
  Draft text on AR IMS Communication Architecture and call flows
Next steps
Agreed to further progress during 4 RTC SWG AH telcos until next SA4#121: 7 Sep, 21 Sep, 5 Oct and 19 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960042 | IMS-based AR Conversational Services (IBACS) | New | 5% | 12/23 | 

## Slide 20: Enhancements to UE Testing (eUET)
Purpose
In TS 26.131 and TS 26.132: Define missing SWB frequency masks and review related test methods. Update "Jitter buffer management behavior" and "Test conditions" for jitter buffer management. Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs. Review receiving performance of UEs at maximum volume control and define, if necessary, requirements and test methods to ensure an adequate user experience. Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work. WID: SP-220610
Progress in the last quarter
Initial results on SWB desktop handsfree were presented to investigate potential frequency masks. Similar results are expected in future on SWB headset and handheld handsfree.
Setup considerations on RTP payload format conformance were discussed. An initial version of TS 26.130 (v0.0.1) was agreed, and a pCR with initial test cases was left to be implemented within brackets; the updated TS 26.130 (v0.1.0) was agreed as basis for further work.
JBM performance tests were discussed with a review of existing JBM tests and proposed new unit tests; there was no consensus on proposals, with concerns on test time or relevance, however several suggestions were left for further consideration.
Next steps
A proposal to remove vehicle-mounted handsfree test cases in was supported. Corresponding CRs to TS 26.131 and TS 26.132 are expected for SA4#121. Progress JBM testing and all issues above. Dedicated Audio SWG AH Telco scheduled 17th October.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960043 | Enhancements to UE Testing (eUET) | New | 10% | 12/23 | 

## Slide 21: Generic architecture for Real-Time and AR/MR media (GA4RTAR)
Purpose
This WID is the follow-up normative work from the recommendations in TR 26.998 and TR 26.928, SA2 Stage 2 TR (TR 23.700-87) and SA1 requirements (TR 22.873). The work scope of this WID is focused on the 5G generic architecture for real-time media communication. Other aspects such as AR Runtime, Scene Manager, and Codecs of the Media Access Function will be addressed by MeCAR WID, which is in synergy with this work. This new architecture will follow the principles and use the 5GMS architecture, specified in TS 26.501, as a baseline.
WID: SP-220672
Progress in the last quarter
TS 26.506 skeleton agreed as basis for further work
Defined baseline of 5G RTC architecture and interfaces
Next steps
Agreed to further progress during 4 RTC SWG AH telcos until next SA4#121: 7 Sep, 21 Sep, 5 Oct and 19 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960044 | Generic architecture for Real-Time and AR/MR media (GA4RTAR) | New | 25% | 03/23 | Stage 2

## Slide 22: Split Rendering Media Service Enabler (SR_MSE)
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
WID: SP-220685
Progress in the last quarter
TS 26.565 skeleton was reviewed and agreed
Next steps
Agreed 4 MBS SWG AH telcos post-120-e: 8 Sep, 22 Sep, 6 Oct, 20 Oct
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960045 | Split Rendering Media Service Enabler (SR_MSE) | New | 5% | 09/23 | 

## Slide 23: 5G Real-time Transport Protocols (5G_RTP)
Purpose
The objective of this work item is to specify functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of functionalities that only include technologies that are either commercially relevant or deployed or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
WID: SP-220613
Progress in the last quarter
Reviewed initial aspects of real-time requirements for AR use cases .
Next steps
Agreed to further progress during 4 RTC SWG AH telcos until next SA4#121: 7 Sep, 21 Sep, 5 Oct and 19 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960046 | 5G Real-time Transport Protocols (5G_RTP) | New | 3% | 06/23 | 

## Slide 24: 5G Media Streaming Architecture Phase2 (5GMS_Ph2)
Purpose
The Work Item has the following objectives: Uplink streaming, End-to-end low latency live streaming, 5GMS over 5MBS, 5GMS hybrid services (5MBS and 5GMS) and Hybrid DASH/HLS operation
WID: SP-220667
Progress in the last quarter
Initial draft CRs were reviewed, revised and agreed as basis for future work. We expect dCRs to be prepared for each of the features in the WI objectives:
1) Uplink streaming
2) 5GMS + MBS
3) LL-Streaming
4) DASH/HLS
Next steps
Agreed 4 MBS SWG AH telcos post-120-e: 8 Sep, 22 Sep, 6 Oct, 20 Oct
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960047 | 5G Media Streaming Architecture Phase2 (5GMS_Ph2) | New | 15% | 03/23 | Stage 2

## Slide 25: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 80% | 85% | 09/22 -> 12/22 | 
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | 30% | 60% | 09/22 -> 12/22 | 
950011 | Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media) | 10% | 15% | 12/23 | 
950012 | Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW) | 10% | 30% | 06/23 | 
950013 | Feasibility Study on Smartly Tethering AR Glasses (SmarTAR) | 30% | 40% | 12/22 -> 03/23 | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2) | New | 15% | 03/23 | 
960049 | Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE) | New | 5% | 12/23 | 
960050 | Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) | New | 5% | 12/22 | 

## Slide 26: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Purpose
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics.
WID: SP-210043
Progress in the last quarter
A contribution on XR traffic models was reviewed, discussing the packet size, jitter and delay impacts. Most of it has been included in the new version of the Draft TR together with the transfer of relevant material from the permanent document.
It was first suggested to liaise with RAN1/2 but we finally decided to wait until the completion of the study that is expected at the next meeting.
Next steps
TR will be progressed during Video SWG AH Telcos until SA4#121: 20 Sep, 11 Oct, 2 Nov
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
870013 | Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic) | 80% | 85% | 09/22 -> 12/22 | 

## Slide 27: Feasibility Study on 5G Media Service Enablers (FS_5G_MSE)
Purpose
In recent studies and specification work, it was identified that 5G Media functions and 5G System functions need to be made attractive for third-party applications that include media delivery. Hence, it is important that these functions are accessible to third-party applications independent of a 3GPP service. The objective of the study item is the definition of 5G Media Service Enablers.
WID: SP-211338
Progress in the last quarter
TR 26.857 "5G Media Service Enablers" was progressed to v1.0.0 thanks to offline work on many input Tdocs regarding: Media player, MSH, SA6 example, OpenXR, overall MSE framework.
SP-220765: TR 26.857, v1.0.0, '5G Media Service Enablers’ is presented for information: The Technical Report introduces and defines the concept of Media Service Enablers.
Next steps
Progress and finalize specification template for Media Service Enablers;
Agreed 4 MBS SWG AH telcos post-120-e: 8 Sep, 22 Sep, 6 Oct, 20 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
940010 | Feasibility Study on 5G Media Service Enablers (FS_5G_MSE) | 30% | 60% | 09/22 -> 12/22 | 

## Slide 28: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
WID: SP-220238
Progress in the last quarter
We agreed a description of different topologies for split operations
The Permanent Document was updated with:
  Refinements on use case and scenarios, particularly on the object recognition in image and video and Video quality enhancement in streaming and crowd sourcing media capture.
  Related work in 3GPP, some optimizations for Model transport, generic service architectures that need to be mapped to 3GPP services as well as some refined definitions.
Next steps
Progress the permanent document during Video SWG AH telcos until SA4#121: 20 Sep, 11 Oct, 2 Nov
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950011 | Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media) | 10% | 15% | 12/23 | 

## Slide 29: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID. WID: SP-220239
Progress in the last quarter
The Permanent Document was updated with:
  Potential solution consideration
  Architectural aspects considered jointly under GA4RTAR
Next steps
Agreed to further progress during 4 RTC SWG AH telcos until next SA4#121: 7 Sep, 21 Sep, 5 Oct and 19 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950012 | Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW) | 10% | 30% | 06/23 | 

## Slide 30: Feasibility Study on Smartly Tethering AR Glasses (SmarTAR)
Purpose
Defining different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities. Study the relationship with PIN (Personal IoT Network). Identify media handling aspects. Identify end-to-end QoS-handling of tethering. Provide recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. WID: SP-220240
Progress in the last quarter
Draft TR 26.806 Study on Tethering AR Glasses – Architectures, QoS and Media Aspects progressed to v0.3.0 and now includes:
  Media Handling assumptions on Tethered Glasses
  Updates to Stand-Alone Architecture and Media Handling
  Split-Runtime Architecture and Media Handling
  Updates to call flows
Next steps
Agreed 4 MBS SWG AH telcos post-120-e: 8 Sep, 22 Sep, 6 Oct, 20 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
950013 | Feasibility Study on Smartly Tethering AR Glasses (SmarTAR) | 30% | 40% | 12/22 -> 03/23 | 

## Slide 31: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2)
Purpose
List and describe use cases that can be addressed using network slicing, and study collaboration scenarios and deployment architectures to support network slicing for media services. Describe and document provisioning aspects for configuring media services with one or more network slices at M1. Identify impact of network slicing on dynamic policy invocation APIs at M5. Identify potential areas for normative work as the next phase.
WID: SP-220673
Progress in the last quarter
Draft TR 26.806 progressed to v0.2.0 and now includes:
  Introduction on network slicing work in SA2, especially the logic for the usage of network slicing for specific applications
  Overview of Network slicing feature and capabilities
  Collaboration Scenarios with Network Slicing
  Aspects related to Service Provisioning with Network Slicing
Next steps
Agreed 4 MBS SWG AH telcos post-120-e: 8 Sep, 22 Sep, 6 Oct, 20 Oct.
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2) | New | 15% | 03/23 | 

## Slide 32: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Purpose
Collect relevant external information on QoE Metrics for AR and XR services. Conduct subjective tests on XR QoE metrics, if considered relevant. Collect a set of relevant XR QoE Metrics and define their impact on the user experience. Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics. Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
WID: SP-220616
Progress in the last quarter
Study formally started. We agreed the skeleton version of the internal TR that integrates information on related work in ITU-T
Next steps
Progress on all Work Item objectives
Video SWG AH telcos until SA4#121: 20 Sep, 11 Oct, 2 Nov
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960049 | Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE) | New | 5% | 12/23 | 

## Slide 33: Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR)
Purpose
The objective of this study item is to complement TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices, with relevant audio aspects (e.g., audio codec and rendering considerations, audio KPIs): e.g. identify audio capture and playback types, potential differentiation of the functional architecture considering audio aspects, determine if the video codec split architecture is appropriate for audio.
WID: SP-220617
Progress in the last quarter
A review of TR 26.998 on audio aspects was conducted.
Next steps
Progress on all Work Item objectives
Unique_ID | Name (acronym) | Previous % | Current % | Target completion | Remark/updates/SR
960050 | Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) | New | 5% | 12/22 | 

## Slide 34: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 35: Summary of action items
Action Points from SA#96 to SA4:
  At SA#96-e, TSG CT requested that:
    As CT WGs cannot wait for the end of the other working group meeting to receive the expected reply LSs, SA WG2/SA WG4/RAN WG2 are kindly asked to address in priority the Release 17 related LSs received from CT WGs at the beginning of their meeting and to provide CT WGs with the required clarifications as early as possible. (Source: SP 220379 LS from TSG CT: LS on Priority given to Rel 17 LSs from CT. (TSG CT))
    SA4#121-e handled those Rel-17 related LSs as issues for immediate consideration and sent the response LS as early as possible for handling in CT WGs.
Action items from SA4 to SA#97-e:
  Approve all SA4 agreed CRs