## Slide 1: FRMCS_Ph6 Status Report
Rapporteur: <Vassiliki Nikolopoulou, UIC>
Progress made at this meeting:
    SID:
      TR 22.989: one CR agreed on cleaning gap analysis comments, referring to the expected missing normative requirements for AHGC
      The new WID is agreed.
    WID:
      The new WID is agreed
      Normative work has started: 2CRs agreed,
        CR on TS22.280: Combining AHGCs
        CR on TS22.179: Call forwarding for AHGCs
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#110 (05/25):
    Normative CRs on the WID’s topics
    Enhancement of the TR22.989 use cases, even though SID is closed
    Request for exceptional extension of the WID up to TSG#109
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 03/2025 | 40% | SP-241392 | 100% | 
 | FRMCS Phase 6 | FRMCS_Ph6 | 06/2025 |  |  | 10% | 
3GPP TSG SA WG 1 Meeting #109 - Athens, Greece, 17-21 February 2025 S1-250876