## Slide 1: FS_6G – Status report
Rapporteur: Xiaonan Shi (China Mobile), Jean Trakinat (T-Mobile USA)
Progress made at this meeting:
  xx contributions are approved
  Discussed and endorsed 6G terms, AI agent definition
Controversial or Open issues from this meeting
  None
Planning for next meetings
  SA1#110(05/25): Study 45%
    - New uses cases
    - Update on the approved use cases
  SA1#111(08/25): Study 70%
    - New uses cases
    - Update on the approved use cases
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030043 | Study on 6G Use Cases and Service Requirements | FS_6G | 03/2026 | 5% | SP-241391 | 25% | 
3GPP TSG SA WG 1 Meeting #109 S1-250879