## Slide 1: SMARTER Status Update New Services and Markets Technology Enablers
Adrian Neal
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #72
Anaheim, USA, 16-20 November 2015
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SP#67
  Approved SID is in TDoc SP-150142
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  Updates to some existing use cases.
  Grouped the use cases 60-72 added at SA1#71bis in Vancouver and allocation of them to BB TR families.
  (1 new use case/potential requirement added for high reliability with high latency).
  No contributions on Conclusions and Recommendations section yet.
  We have now reached the point where new use cases or potential requirements from this meeting (and SA1#73, Feb 2016) will not be carried forward to the Building Block TRs in Release 14, in accordance with the process in the SID.
S1-154465
Notes: 1

## Slide 4: SMARTER Progress
Work/Study Item Completion:
  Phase 1, Step 3 in SID, complete TR 22.891 85%
  Phase 1, Step 5 in SID, completion of subsequent TRs 31%
TR 22.891 Completion: 85%
Controversial issues
  Considerations on security. A conference call to try and converge on acceptable text has been proposed.
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 15
Number of slots requested for next meeting
  sum of plenary and drafting slots: 15.
S1-154465
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID, Steps 1-5, all TRs complete: 03/2016 SA#71
Is current completion date the same as above? y
Will target completion date be met? n
Expected date to send TR 22.891 to SA plenary:
  For information: SA#69 (09/2015) Done.
  For approval: SA#70 (03/2016)
Expected date to send new BB TRs to SA plenary:
  For information: SA#71 (03/2016)
  For approval: SA#72 (06/2016)
S1-154465
Notes: 1

## Slide 6: SMARTER Planning/Progress
TR22.891 at SA1#73 (Feb 2016):
  Contributions for Considerations on Security and Conclusions and Recommendations sections.
  Final editorial/rapporteur clean-up. Preparation and cover sheet for approval at SA Plenary.
Planning for subsequent meetings
  SA1#73 (Feb 2016)
    Progression of BB TRs to > 50%.
    Send BB TRs to SA Plenary for Information
  SA1#74 (May 2016)
    Try to complete BB TRs.
    Documentation of consolidated potential requirements within each BB TR
    Preparation of WID(s) for normative work.
S1-154465
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions for TR22.891 as per slide 6.
Prepare new contributions to the BB TRs
  Rapporteurs call for contributions.
  Contributions following best practice from this meeting.
S1-154465
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  SA1#73 (Feb 2016): <75%>
  SA1#74 (May 2016): <100%>
S1-154465
Notes: 1