## Slide 1: SMARTER Status Report New Services and Markets Technology Enablers
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #77
Jeju Island, South Korea, 13-17 February 2017
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SA#72
  Approved WID is in TDoc SP-160486
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  Text proposals agreed
    UE / IoT device terminology
    High level requirements
    Slicing
    Mobility, multiple access, access network selection, and connectivity models
    Efficiency, QoS and policy control
    Capability exposure
    Basic capabilities
    Performance
    Security and charging
    Others
Work/Study Item Completion: 90%
TS 22.xxx Completion: 90%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 12
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 03/2017 SA#75
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.261 to SA plenary:
  For information: SA#74 (12/2016)
  For approval: SA#75 (03/2017)
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at next SA1 meeting:
  Clean-up
  If required, TS sections based on TS Skeleton
Planning for subsequent meetings
  SA1#78 (May 2017)
    Cleaning up CRs
    Additional requirements, if any
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus on the items in the previous slide
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  now: 90%
  Next meeting: 100 %
Notes: 1

## Slide 9: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-171400 | Deutsche Telekom | UE Definition
S1-171401 | Deutsche Telekom | IoT Device Definition
S1-171430 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – UE/IoT device
S1-171141 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Interworking in TS 22.261
S1-171252 | ZTE Corporation | Proposed independent policy requirement for network slicing in TS 22.261
S1-171253 | KPN, TNO | Alignment of slicing requirements
S1-171256 | KPN | Network slicing and multiplexing
S1-171257 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Service Continuity in TS 22.261
S1-171258 | ZTE Corporation | Proposed clean-up for fixed broadband access in TS 22.261
S1-171143 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Multi-access in TS 22.261
S1-171259 | KPN, TNO | References in Section “Access Network Selection”
S1-171431 | ETRI | SMARTER - Connectivity models
S1-171149 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Connectivity models in TS 22.261
S1-171261 | KPN, TNO | References in Section “Connectivity Models”
S1-171144 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Resource efficiency in TS 22.261
S1-171263 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Efficient user plane in TS 22.261
S1-171297 | China Mobile | Proposed clean-up on Service Hosting Environment
S1-171290 | China Mobile | Proposed requirement on access control for the application in Service Hosting Environment
S1-171266 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Efficient content delivery in TS 22.261
S1-171154 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Energy efficiency in TS 22.261
Notes: 1

## Slide 10: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-171267 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Priority, QoS and policy control in TS 22.261
S1-171268 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Dynamic policy control in TS 22.261
S1-171269 | ZTE Corporation | Proposed clean-up on network capability exposure in TS 22.261
S1-171073 | China Mobile | Proposed requirement on applications monitoring in the operator’s service hosting environment for 3rd party
S1-171291 | China Mobile | Proposed requirement on service continuity with the UE moves in/out of Service Hosting Environment
S1-171150 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Network capability exposure in TS 22.261
S1-171272 | KPN, TNO | References in Section “Network Capability Exposure”
S1-171151 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Context aware network in TS 22.261
S1-171152 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Self backhaul in TS 22.261
S1-171273 | KPN, TNO | References in Section “Flexible broadcast/multicast service”
S1-171188 | ETRI | SMARTER – Flexible broadcast/multicast service
S1-171153 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Subscription aspects in TS 22.261
S1-171155 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Markets requiring minimal service levels in TS 22.261
S1-171283 | LG Electronics, Huawei, Vodafone | Text proposal for eV2X section
S1-171274 | Bell Canada, KPN | SMARTER - Addition of RAN sharing to 5G requirements
S1-171277 | Vodafone | Cleaning-up – eMBB KPIs
S1-171278 | Siemens AG and Nokia | SMARTER – Updated service requirements for critical communications
S1-171393 | Sony, Qualcomm | Latency figure for audio-visual interaction
S1-171399 | Sony | Clarify requirement for high accuracy positioning
Notes: 1

## Slide 11: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-171156 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Security in TS 22.261
S1-171060 | Huawei Technologies | SMARTER - Clarification on regulatory requirements in clauses 8.5 - 8.7
S1-171069 | China Mobile | Proposed requirement on collection of charging information based on the slice the UE accesses
S1-171180 | KPN, TNO | References in Section “Charging aspects”
S1-171284 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Introduction in TS 22.261
S1-171285 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Overview in TS 22.261
S1-171140 | Nokia, Alcatel-Lucent Shanghai Bell | Updates to Definitions in TS 22.261
S1-171286 | ETRI | SMARTER - Proposed changes of definitions
S1-171288 | Huawei, HiSilicon | Editorial changes to SMARTER TS 22.261
S1-171398 | Huawei, HiSilicon | Technical changes to SMARTER TS 22.261
S1-171292 | Siemens AG, Nokia | SMARTER – Comparison of two concepts: communication service availability and reliability
S1-171435 | Siemens AG | SMARTER – use case descriptions (Annex)
Notes: 1