## Slide 1: 5G_HYPOS Status Update 5G positioning services
Lionel Ries
ESA (European Space Agency)
5G_HYPOS Rapporteur
3GPP TSG-SA WG1 Meeting #84
Spokane, WA, USA, 12 - 16 November 2018
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: 5G_HYPOS Status
Is this a new WI? N
This WI has been approved at SP#80
  Approved WID is in tdoc SP-180329
Notes: 1

## Slide 3: 5G_HYPOS Progress
Progress made at this meeting
  Introduction of functional requirements in clause 6 (and related clarification in clause 7.3)
  Modification of energy efficiency requirement
Work Item Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: 5G_HYPOS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of Drafting session participants:~30
Notes: 1

## Slide 5: 5G_HYPOS Completion Date
Current expected dates to send TS to SA plenary:
  For approval: SA#82 (12/2018)
Have these dates been changed at this meeting? N
Notes: 1

## Slide 6: 5G_HYPOS Progress Estimate
Estimated percentage completion:
  now: [100%]
Notes: 1

## Slide 7: 5G_HYPOS Agreed documents
List of agreed documents at this meeting:
S1-183696 | ESA | CR22.261v16.5.0: Clarification of requirement on energy per fix in clause 7.3.2.3
S1-183471 | ESA | CR22.261v16.5.0: Functional requirements for 5G positioning services (clause 6)
Notes: 1