## Slide 1: FS_AMMT Status Update Study on AI/ML Model Transfer in 5GS
Jia SHEN
OPPO
FS_AMMT Rapporteur
3GPP TSG-SA WG1 Meeting #91e
Electronic Meeting, 24 August - 2 September 2020
Notes: 1

## Slide 2: FS_AMMT Progress
Progress made at this meeting
  TR skeleton was agreed
  TR scope was agreed
  11 use cases were agreed:
    Split AI/ML image recognition
    Enhanced media recognition: Deep Learning Based Vision Applications
    Media quality enhancement: Video streaming upgrade
    Split control for robotics
    Session-specific model transfer split computation operations
    AI/ML model distribution for image recognition
    Real time media editing with on-board AI inference
    AI/ML model distribution for speech recognition
    Federated Learning for image recognition
    Compressed Federated Learning for image/video processing
    Data Transfer Disturbance in Multi-agent multi-device ML Operations
  4 Annexes were agreed
Work/Study Item Completion: 40%
Controversial issues
  None
Notes: 1

## Slide 3: FS_AMMT Planning
Planning for subsequent meetings
  SA1#92-e (2020‑11‑09): <80%>
    Identify KPI requirements (incl. confirm KPI values in [ ]) for use cases
    Adding more use cases
  SA1#93 (2021‑03‑01): <100%>
    Identify KPI requirements
    Conclusions
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Will be arranged if necessary.
Telephone conference
  KPI values for the use cases
  In Oct. 2020
Notes: 1

## Slide 5: <WI Code> Completion Date
Current expected completion dates:
  For information: SA#90-e (12/2020)
  For approval: SA#91 (03/2021)
Have these dates been changed at this meeting? <n>
Notes: 1

## Slide 6: AMMT_FS History
This WI has been approved at SA1#88 / SA>#nn>
  <Agreed/Approved> WID is in tdoc <S1-193606 / SP-191040>
History of completion rates
  SA1#88 (2019-11-18): 0%
Notes: 1