## Slide 1: FS_MMTELin5G Status Update Study on evolution of IMS multimedia telephony service
Yan Di
China Mobile
FS_MMTELin5G Rapporteur
3GPP TSG-SA WG1 Meeting #92e
Electronic Meeting, 10 November - 19 November 2020
Notes: 1

## Slide 2: FS_MMTELin5G Progress
Progress made at this meeting
  1 existing use cases updated
  2 new use cases agreed
Work/Study Item Completion: 40%
Controversial issues
  New Use case on Multimedia CLIP and COLP
  New Use case on real-time visual interactive menu during a call
Notes: 1

## Slide 3: FS_MMTELin5G Planning
Planning for subsequent meetings
  SA1#92ebis (01/2021): <70%>
    Updates of use cases noted in this meeting
    Clean up of editor’s notes
    Finalisation of terminology, overview, use cases
    Start of consolidation process
  SA1#93e (03/2021): <100%>
    Finalise consolidation, conclusions, agree normative WID
Notes: 1

## Slide 4: Work plan between meetings
Email discussion
  Overview
  Any update of use cases noted in this meeting
  Consolidated requirements
  Before next meeting, probably 12/2020 or 01/2021
Notes: 1

## Slide 5: FS_MMTELin5G Completion Date
Current expected completion dates:
  For information: SA#91 (03/2021)
  For approval: SA#91 (03/2021)
Have these dates been changed at this meeting? Y
  previous target completion dates:
    For information: SA#89 (09/2020)
    For approval: SA#90 (12/2020)
Notes: 1

## Slide 6: FS_MMTELin5G History
This WI has been approved at SA1#87
  Approved SID is in tdoc S1-192827
History of completion rates
  SA1#88 (11/2019): 10%
  SA1#91e (09/2020): 15%
  SA1#92e (11/2020):40%
Notes: 1