## Slide 1
Preparations for SA1#96e - Slides presented during the call of 18/10/21-
S1-214197

## Slide 2: Call SA1 18/10/21
CPR template – tracking requirements
Rel-19:
  Timeline
  New procedure?
SA1 – RAN slides

## Slide 3
We are aiming to update all Rel-18 SIDs – CRs category D.
This will be a first step to solve the tracking of requirements.

## Slide 4
Rel-18 timeline was agreed at the last plenary. More info SP-211141.

## Slide 5
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Reminder on Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
101
102
103
100
99
98
97
Stage 1 80%
SA1 Rel-19 calendar: Rel-18 deadlines have a 7-TSG shift compared to Rel-17. So, if we do the same …:
Rel-19 Stage 1 80% is TSG#100 (June 2023)
Rel-19 Stage 1 100 % is TSG#101 (Sep 2023)

## Slide 6: Rel-19 content
Many companies approach me with concerns about our way of agreeing studies (one per one, no complete vision of the release).
Possible new system (inspired in other group).
  Window of “officially” presenting studies (2 meetings)
    SA1#96e (Nov) and SA1#97e (Feb) Meetings
  Window of agreeing studies (2 meetings)
    SA1#97 (Feb) and SA1 #98e (May)
  Exceptions may be possible (if consensus in SA1)
If needed:
  prioritization process like in SA. (Ad-hoc short meeting)
  Ad-hoc meeting to finish some studies (Q4 2022 or Q1 2023)
Indicative number of SIDs for Rel-19 = 12 study items

## Slide 7
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
Release 18
103
2023
Stage 1 80%
100%
104
2024
RAN, SA2 Content def.
"RAN Completion" (RAN2/3/4core)
Stage 2 (SA2, SA6,…) Normative
Stage 3 (CT & SA)
Release 19 proposal
100%
SA1#
96
104
98bis
= ad-hoc on prioritisation if needed
101
102
103
100
99
98
97
Stage 1 80%
SA1 Content def.
SIDs presentation
SIDs agreement