## Slide 1: Proposed Selection Process for DÉCOR Solution
NTT DOCOMO
Rapporteur
S2-144089
TSG SA WG2 #106
San Francisco, USA, 17-21 November 2014

## Slide 2: Process
1. Use schemes to maintain Dedicated CN nodes during idle TAU/RAU?
Get outta’ here 
2. Use of efficient procedure for initial assignment of dedicated nodes in Attach/TAU/RAU?
3. Select between Solutions 1 and 2
3. Select between Solutions 3 and 4.
If 4, select between 4a and 4b.
4. Document conclusion for this selection in (new) 5.2.1.3 (Conclusion for Assignment of dedicated MME/SGSN
5. Update conclusion in 5.2.2.1.3 (Conclusion for Maintaining Dedicated CN Nodes
6. Capture overall conclusions in Section 7. (Point to conclusion sections)
7. Send TR for approval
No
Yes
Yes
No
2-3. Select between Solutions 1-4
1b. Capture conclusion for this in 5.2.2.1.3 (Conclusion for Maintaining Dedicated CN Nodes
May need drafting session

## Slide 3: Plan for meeting
Slot-1 (Monday)
  Handle documents that complete the four solutions in TR.
  Capture first part of solution for maintaining dedicated CN nodes during idle mode.
  Handle Tdoc for Solution comparison table.
    Handle any other documents that also provide overall solution comparison
  Decide on Step 3 (Solution for assignment of dedicated MME/SGSN)
    Tdoc to capture the conclusion (either new or one of the submitted contribution as base)
Slot-2 (Thursday)
  Decide on Step 5 (Solution for maintaining dedicated CN Nodes)
    Tdoc to capture the conclusion in TR. (either new or one of the submitted contribution as base)
  Handle Tdoc on other open issues
    “UE Usage type” or “CN Type” for DNS
  Take tdoc for overall conclusion
    Essentially point to conclusions in other section. Provide a short overview.

## Slide 4: Some recommendations
For overall solution comparison please see if you can add/modify text to the Table contribution that was discussed on the Nov 5. conference call.
  S2-14xxxx_Criteria for comparing the different solutions-v6, Source: DCM, Huawei
For Step 3. Selection of Solution for initial assignment of MME/SGSN, companies should not expect much of their proposed evaluation text going unmolested into the TR. Probably best to have arguments in discussion section and a short conclusion, eg Solution x is selected.