## Slide 1: FS_IIoT Plan for Conclusion & Open issue resolution
Nokia (Rapporteur)

## Slide 2: Key Issue #1 Uplink Time Synchronization
Conclusion
  Open EN: whether NW-TT expose the BMCA outcome to the TSN AF is FFS.
Solution #1 - one of the main solution supported by majority of the companies.
  4 Methods documented for BMCA execution. One needs to be chosen.

## Slide 3: Key Issue #2 UE-UE TSC Communication
We have basic starting point with conclusion regarding AF request but everything else is open.
Current agreement:
- TSN AF or any AF provides information (e.g. QoS requirements such as delay, burst size, periodicity, burst arrival time) about a UE-UE TSC stream.
- TSN AF or any AF sends the request separately for talker (uplink traffic) and listeners (downlink traffic).
Various Solutions with different assumptions behind the problem statements exists:
Solutions: 2, 3, 4, 10, 11, 12, 19, 20, 24.

## Slide 4: Key Issue #3A Exposure of TSC services: Exposure of deterministic QoS
No conclusion exists yet.
Solution 5 supported by many, other solutions exists as well – 6, 12, 13, 21, 22, 23.

## Slide 5: Key Issue #3B Exposure of TSC services Exposure of Time Synchronization
Conclusion
  Editor's note: whether there is a need to include validity time for AF time sync request is FFS. Also, how to support validity time is FFS.
  Editor's note: It is FFS how to configure the 5GC (e.g. the UE subscription) to support the AF requesting time synchronization.

## Slide 6: Key Issue #5 Use of Survival Time for Deterministic Applications in 5GS
Conclusion
  Editor's note: Further work is needed to determine how Survival time is communicated towards RAN, i.e., which form is preferred over NGAP. Preferred format over NGAP depends on the feedback from RAN WG2/3.

## Slide 7: Plan to resolve remaining open issues
SA2#141E
  Attempt to progress solutions, open issues, especially progress conclusions.
  Gather open questions (from now until CC#4 input deadline) that would need resolution via show of hands.
  SA2#141E CC#4 – Plan for “Show of hands” during CC#4.
  Document the outcome of CC#4 as part of conclusion during SA#142E.
SA2#142E
  For items that remain unresolved after SA2#141E and items that require show of hands still, plan for “Show of hands” during CC#1 of SA2#142E.
  Document the outcome of CC#4 as part of revision of the papers submitted during SA#142E.